| Earth Work Erosion and Drainage Section 300, 2013 | Section 300 Approved by MORTH dt. 11.03.2025 | Comments/ Suggestions |
| --- | --- | --- |
| # 301. EXCAVATION FOR ROADWAY AND DRAINS # 301.1 Scope This work shall consist of excavation, removal and disposal of materials necessary for the construction of roadway, side drains and waterways in accordance with requirements of these Specifications and the lines, grades and cross-sections shown in the drawings or as indicated by the Engineer. It shall include the hauling and stacking of or hauling to sites of embankment and subgrade construction suitable cut materials as required, as also the disposal of unsuitable cut materials in specified manner, with all leads and lifts, reuse of cut materials as may be deemed fit, trimming and finishing of the road to specified dimensions or as directed by the Engineer. # 301.2 Classification of Excavated Material ## 301.2.1 Classification : All materials involved in excavation shall be classified by the Engineer in the following manner: ### a) Soil : ### This shall comprise topsoil, turf, sand, silt, loam, clay, mud, peat, black- cotton soil, soft shale or loose moorum, a mixture of these and similar material which yields to the ordinary application of pick, spade and/or shovel, rake or other ordinary digging equipment. Removal of gravel or any other modular material having dimension in any one direction not exceeding 75 mm shall be deemed to be covered under this category. ### b) Ordinary Rock (not requiring blasting) This shall include : #### i) rock types such as laterites, shales and conglomerates, varieties of limestone and sandstone etc., which may be quarried or split with crow bars, also including any rock which in dry state may be hard, requiring blasting but which, when wet, becomes soft and manageable by means other than blasting; #### ii) macadam surfaces such as water bound and bitumen bound; soling of roads, cement concrete pavement, cobble stone, etc. compacted moorum or stabilized soil requiring use of pick axe or shovel or both. #### iii) lime concrete, stone masonry and brick work in lime/cement mortar below ground level, reinforced cement concrete which may be broken up with crow bars or picks and stone masonry in cement mortar below ground level; and #### iv) boulders which do not require blasting found lying loose on the surface or embedded in river bed, soil, talus, slope wash and terrace material of dissimilar origin. ### c) Hard Rock (requiring blasting) This shall comprise : #### i) any rock or cement concrete for the excavation of which the use of mechanical plant and/or blasting is required, #### ii) reinforced cement concrete below ground level and in bridge/ ROB/ RUB/flyover piers and abutments, #### iii) boulders requiring blasting. ### d) Hard Rock (using controlled blasting) : ### Hard rock requiring blasting as described under (c) but where controlled blasting is to be carried out in locations where built-up area, huts, and are situated at within 200 m of the blast site. ### e) Hard Rock (blasting prohibited) ### Hard rock requiring blasting as described under (d) but where blasting is prohibited for any reason like people living within 20 m of blast sites etc. and excavation has to be carried out by chiselling, wedging or any other agreed method. ### f) Marshy soil ### This shall include soils like soft clays and peats excavated below the original ground level of marshes and swamps and soils excavated from other areas requiring continuous pumping or bailing out of water. ## 301.2.2 Authority for Classification ## The classification of excavation shall be decided by the Engineer and his decision shall be final and binding on the Contractor. Merely the use of explosives in excavation will not be considered as a reason for higher classification unless blasting is clearly necessary in the opinion of the Engineer. # 301.3 Construction Operations ## 301.3.1 Setting Out ## After the site has been cleared as per Clause 201, the limits of excavation shall be set out true to lines, curves, slopes, grades and sections as shown on the drawings or as directed by the Engineer. Clause 109 shall be applicable for the setting out operations. ## 301.3.2 Stripping and Storing Topsoil ## When so directed by the Engineer, the topsoil existing over the sites of excavation shall be stripped to specified depths and stockpiled at designated locations for re-use in covering embankment slopes, cut slopes, berms and other disturbed areas where re-vegetation is desired in accordance with Clause 305.3.3. Prior to stripping the topsoil, all trees, shrubs etc. shall be removed along with their roots, with approval of the Engineer. ## 301.3.3 Excavation–General ## All excavations shall be carried out in conformity with the directions laid here-in-under and in a manner approved by the Engineer. The work shall be so done that the suitable materials available from excavation are satisfactorily utilized as deemed fit or as approved by the Engineer. ## While planning or executing excavations, the Contractor shall take all adequate precautions against soil erosion, water pollution etc. as per Clause 306, and take appropriate drainage measures to keep the site free of water in accordance with Clause 311. ## The excavations shall conform to the lines, grades, side slopes and levels shown on the drawings or as directed by the Engineer. The Contractor shall not excavate outside the limits of excavation. Subject to the permitted tolerances, any excess depth/width excavated beyond the specified levels/dimensions on the drawings shall be made good at the cost of the Contractor with suitable material of characteristics similar to that removed and compacted to the requirements of Clause 305. ## All debris and loose material on the slopes of cuttings shall be removed. No backfilling shall be allowed to obtain required slopes excepting that when boulders or soft materials are encountered in cut slopes, these shall be excavated to approved depth on instructions of the Engineer and the resulting cavities filled with suitable material and thoroughly compacted in an appropriate manner. ## After excavation, the sides of excavated area shall be trimmed and the area contoured to minimize erosion and ponding, allowing for natural drainage to take place. ## 301.3.4 Methods, Tools and Equipment ## Only such methods, tools and equipment as approved by the Engineer shall be adopted/used in the work. If so desired by the Engineer, the Contractor shall demonstrate the efficacy of the type of equipment to be used before the commencement of work. ## 301.3.5 Rock Excavation ## Rock, when encountered in road excavation, shall be removed upto the formation level or as otherwise indicated in the drawings. Where, however, unstable shales or other unsuitable materials are encountered at the formation level, these shall be excavated to the extent of 500 mm below the formation level or as otherwise specified. In all cases, the excavation operations shall be so carried out that at no point on cut formations the rock protrudes above the specified levels. Rocks and boulders which are likely to cause differential settlement and also local drainage problems shall be removed to the extent of 500 mm below the formation level in the formation width including side drains. ## Where excavation is done to levels lower than those specified, the excess excavation shall be made good as per Clauses 301.3.3 and 301.6 to the satisfaction of the Engineer. ## Slopes in rock cutting shall be finished to uniform lines corresponding to slope lines shown on the drawings or as directed by the Engineer. Notwithstanding the foregoing, all loose pieces of rock on excavated slope surface which move when pierced by a crowbar shall be removed. ## Where blasting is to be resorted to, the same shall be carried out as per Clause 302 and all precautions indicated therein observed. ## Where presplitting is prescribed to be done for the establishment of a specified slope in rock excavation, the same shall be carried out as per Clause 303. ## 301.3.6 Marsh Excavation: ## The excavation of soil from marshes/swamps shall be carried out as per the programme approved by the Engineer. ## Excavation of marshes shall begin at one end and proceed in one direction across the entire marsh immediately ahead of backfilling with materials like boulders, sand moorum, brick bats, dismantled concrete as approved by the Engineer. The method and sequence of excavating and backfilling shall be such as to ensure, to the extent practicable, the complete removal or displacement of all muck from within the lateral limits indicated on the drawings or as staked by the Engineer. ## 301.3.7 Excavation of road shoulders/verge/median for widening of pavement or providing treated shoulders: ## In the works involving widening of existing pavements or providing paved shoulders, the existing shoulders/verge/median shall be removed to its full width and upto top of the subgrade. The subgrade material within 500 mm from the bottom of the pavement for the widened portion or paved shoulders shall be loosened and recompacted as per Clause 305. Any unsuitable material found in this portion shall be removed and replaced with the suitable material. While doing so, care shall be taken to see that no portion of the existing pavement designated for retention is loosened or disturbed. If the existing pavement gets disturbed or loosened, it shall be dismantled and cut to a regular shape with sides vertical and the disturbed/loosened portion removed completely and relaid as directed by the Engineer, at the cost of the Contractor. 301.3.8 Excavation for Surface/Sub-Surface Drains Where the Contract provides for construction of surface/sub-surface drains, the same shall be done as per Clause 309. Excavation for these drains shall be carried out in proper sequence with other works as approved by the Engineer. 301.3.9 Slides If slips, slides, over-breaks or subsidence occur in cuttings during the process of construction, they shall be removed at the cost of the Contractor as ordered by the Engineer. Adequate precautions shall be taken to ensure that during construction, the slopes are not rendered unstable or give rise to recurrent slides after construction. If finished slopes slide into the roadway subsequently, such slides shall be removed and paid for at the Contract rate for the class of excavation involved, provided the slides are not due to any negligence on the part of the Contractor. The classification of the debris material from the slips, slides etc. shall conform to its condition at the time of removal and payment made accordingly regardless of its condition earlier. 301.3.10 Dewatering If water is met with in the excavations due to springs, seepage, rain or other causes, it shall be removed by suitable diversions, pumping or bailing out and the excavation kept dry whenever so required or directed by the Engineer. Care shall be taken to discharge the drained water into suitable outlets as not to cause damage to the works, crops or any other property. Due to any negligence on the part of the Contractor, if any such damage is caused, it shall be the sole responsibility of the Contractor to repair/restore to the original condition at his own cost or compensate for the damage., 301.3.11 Use and Disposal of Excavated Materials All the excavated materials shall either be reused with the approval of the Engineer or disposed off with all leads and lifts as directed by the Engineer. 301.3.12 Backfilling Backfilling of masonry/concrete hume pipe or drain excavation shall be done with approved material with all leads and lifts after concrete/masonry/hume pipe is fully set and carried out in such a way as not to cause undue thrust on any part of the structure and/or not to cause differential settlement. All space between the drain walls and the side of the excavation shall be backfilled to the original surface making due allowance for settlement, in layers not exceeding 150 mm compacted thickness to the required density, using suitable compaction equipment such as trench compactor, mechanical tamper, rammer or plate compactor as directed by the Engineer. # 301.4 Plying of Construction Traffic Construction traffic shall not use the cut formation and finished subgrade without the prior permission of the Engineer. Any damage arising out of such use shall be made good by the Contractor at his own cost. # 301.5 Preservation of Property ## The Contractor shall undertake all reasonable precautions for the protection and preservation of any or all existing roadside trees, drains, sewers, sub-surface drains, pipes, conduits and any other structures under or above ground, which may be affected by construction operations and which, in the opinion of the Engineer, shall be continued in use without any change. Safety measures taken by the Contractor in this respect, shall be got approved from the Engineer. However, if any, of these objects is damaged by reason of the Contractor’s negligence, it shall be replaced or restored to the original condition at his cost. If the Contractor fails to do so, within the required time as directed by the Engineer or if, in the opinion of the Engineer, the actions initiated by the Contractor to replace/restore the damaged objects are not satisfactory, the Engineer shall arrange the replacement/restoration directly through any other agency at the risk and cost of the Contractor after issuing prior notice to the effect. # 301.6 Preparation of Cut Formation ## The cut formation, which serves as a sub-grade, shall be prepared to receive the sub-base/base course as directed by the Engineer. ## Where the material in the subgrade has a density less than specified in Table 300-1, the same shall be loosened to a depth of 500 mm and compacted in layers in accordance with the requirements of Clause 305 adding fresh material, if any required, to maintain the formation level as shown on the drawings. Any unsuitable material encountered in the subgrade level shall be removed as directed by the Engineer, replaced with suitable material and compacted in accordance with Clause 305. ## In rocky formations, the surface irregularities shall be corrected and the levels brought up to the specified elevation with granular base material as directed by the Engineer, laid and compacted in accordance with the respective Specifications for these materials. The unsuitable material shall be disposed of in accordance with Clause 301.3.11. After satisfying the density requirements, the cut formation shall be prepared to receive the sub-base/base course in accordance with Clauses 310 and 311. # 301.7 Finishing Operations ## Finishing operations shall include the work of properly shaping and dressing all excavated surfaces. ## When completed, no point on the slopes shall vary from the designated slopes by more than 150 mm measured at right angles to the slope, except where excavation is in rock (ordinary or hard) where no point shall vary more than 300 mm from the designated slope. In no case shall any portion of the slope encroach on the roadway. ## The finished cut formation shall satisfy the surface tolerances described in Clause 902. ## Where directed, the topsoil removed and conserved (Clauses 301.3.2 and 305.3.3) shall be spread over cut slopes, shoulders and other disturbed areas. Slopes may be roughened and moistened slightly, prior to the application of topsoil, in order to provide satisfactory bond. The depth of topsoil shall be sufficient to sustain plant growth, the usual thickness being from 75 mm to 100 mm. # 301.8 Measurements for Payment ## Excavation for roadway shall be measured by taking cross-sections at suitable intervals before the excavation starts (after clearing and grubbing/ stripping etc. as the case may be) and after its completion and computing the volumes in cu.m by the method of average end areas for each class of material encountered. Where it is not feasible to compute volumes by this method because of erratic location of isolated deposits, the volumes shall be computed by other accepted methods. ## At the option of the Engineer, the Contractor shall leave depth indicators during excavations of such shape and size and in such positions as directed so as to indicate the original ground level as accurately as possible. The Contractor shall see that these remain intact till the final measurements are taken. ## For rock excavation, the overburden shall be removed first so that necessary cross-sections could be taken for measurement. Where cross-sectional measurements could not be taken due to irregular configuration or where the rock is admixed with other classes of materials, the volumes shall be computed on the basis of measurement of stacks of excavated rubble allowing a deduction of 35% therefrom. When volume is calculated on the basis of measurement of stacks of the excavated material other than rock, a deduction of 16% of stacked volume shall be allowed. ## Works involved in the preparation of cut formation shall be measured in units indicated below: ## i); ## Loosening and recompacting the loosened material at subgrade; ## ….cum. ## ii); ## Loosening and removal of unsuitable material and replacing with suitable material and compacting to required density; ## …cum. ## iii); ## Preparing rocky subgrade; ## …sq m. ## iv); ## Stripping including storing and reapplication of topsoil; ## …cum. # 301.9 Rates ## 301.9.1 The Contract unit rates for the items of roadway and drain excavation shall be payment in full for carrying out the operations required for the individual items including full compensation for: ### i) setting out; ### ii) transporting the excavated materials for use or disposal with all leads and lifts by giving suitable credit towards the cost of re-usable material and salvage value of unusable material; ### iii) trimming bottoms and slopes of excavation; ### iv) dewatering; ### v) keeping the work free of water as per Clause 311; ### vi) arranging disposal sites; and ### vii) all labour, materials, tools, equipment., safety measures, testing and incidentals necessary to complete the work to Specifications. ## Where presplitting of rock is prescribed it shall be governed by Clause 303.5. ## 301.9.2 The Contract unit rate for loosening and recompacting the loosened materials at subgrade shall include full compensation for loosening to the specified depth, including breaking clods, spreading in layers, watering where necessary and compacting to the requirements. ## 301.9.3 Clauses 301.9.1 and 305.8 shall apply as regards Contract unit rate for item of removal of unsuitable material and replacement with suitable material respectively. 301.9.4 The Contract unit rate for item of preparing rocky sub-grade as per Clause 301.6 shall be full compensation for providing, laying and compacting granular base material for correcting surface irregularities including all materials, labour and incidentals necessary to complete the work and all leads and lifts. ## 301.9.5 The Contract unit rate for the items of stripping and storing topsoil and of reapplication of topsoil shall include full compensation for all the necessary operations including all lifts and leads. # 302 BLASTING OPERATIONS # 302.1 General ## Blasting shall be carried out in a manner that completes the excavation to the lines indicated in drawings, with the least disturbance to adjacent material. It shall be done only with the written permission of the Engineer. All the statutory laws, regulations, rules, etc., pertaining to the acquisition, transportation, storage, handling and use of explosives shall be strictly followed by the contractor. ## The Contractor may adopt any method or methods of blasting consistent with the safety and job requirements. Prior to starting any phase of the operation, the Contractor shall provide information describing pertinent blasting procedures, dimensions and notes. ## The magazine for the storage of explosives shall be built to the designs and specifications of the Explosives Department concerned and located at the approved site. The storage places shall be clearly marked “DANGER-EXPLOSIVES”. The Contractor shall be liable for property damage, injury or death resulting from the use of explosives. All permits shall be obtained by the Contractor. No unauthorized person shall be admitted into the magazine which, when not in use, shall be kept securely locked. No matches or inflammable material shall be allowed in the magazine. The magazine shall have an effective lightning conductor. The following shall be hung in the lobby of the magazine: ### a) A copy of the relevant rules regarding safe storage both in English and in the language with which the workers concerned are familiar, ### b) A statement of up-to-date stock in the magazine, ### c) A certificate showing the last date of testing of the lightning conductor, and ### d) A notice that smoking is strictly prohibited. ## All explosives shall be stored in a secure manner in compliance with all laws and ordinances, and all such storage places shall be marked. Where no local laws or ordinances apply, storage shall be provided to the satisfaction of the Engineer and in general not closer than 300 m from the road or from any building or camping area or place of human occupancy. In addition to these, the Contractor shall also observe the following instructions and any further additional instructions which may be given by the Engineer and shall be responsible for damage to property and any accident which may occur to workmen or public on account of any operations connected with the storage, handling or use of explosives and blasting. The Engineer shall frequently check the Contractor’s compliance with these precautions. # 302.2 Materials, Tools and Equipment All the materials, tools and equipment used for blasting operations shall be of approved type. The Engineer may specify the type of explosives to be allowed in special cases. The fuse to be used in wet locations shall be sufficiently water-resistant as to be unaffected when immersed in water for 30 minutes. The rate of burning of the fuse shall be uniform and definitely known to permit such a length being cut as will permit sufficient time to the firer to reach safely before explosion takes place. Detonators shall be capable of giving effective blasting of the explosives. The blasting powder, explosives, detonators, fuses, etc., shall be fresh and not damaged due to dampness, moisture or any other cause. They shall be inspected before use and damaged articles shall be discarded totally and removed from the site immediately. # 302.3 Personnel The blasting operation shall remain in the charge of competent and experienced supervisor and workmen who are thoroughly acquainted with the details of handling explosives and blasting operations. # 302.4 Blasting Operations ## The blasting shall be carried out during the pre-determined hours of the day preferably during the mid-day luncheon hour or at the close of the work as ordered in writing by the Engineer. The hours shall be made known to the people in the vicinity. ## The Contractor shall notify each public utility company having structures in proximity to the site of the work of his intention to use explosives. Such notice shall be given sufficiently in advance to enable the companies to take such steps as they may deem necessary to protect their property from injury. In advance of any blasting work within 50 m of any railway track or structures, the Contractor shall notify the concerned Railway Authority of the location, date, time and approximate duration of such blasting operation. ## Red danger flags shall be displayed prominently in all directions during the blasting operations. The flags shall be planted 200 m from the blasting site in all directions. People, except those who actually light the fuse, shall be prohibited from entering this area and all persons including workmen shall be kept away from the flagged area, and all persons including workmen shall be removed from the flagged area at least 10 minutes before the firing. A warning siren shall be sounded for the above purpose. Only controlled blasting shall be resorted to along with the safeguard above at locations where built-up area, huts and structures in use lie within 200 m. Similarly excavation of hard rock without blasting is mandatory where people live within 20 m of blast site. ## The charge holes shall be drilled to required depths and at suitable places. Blasting should be as light as possible consistent with thorough breakage of the material necessary for economic loading and hauling. Any method of blasting which leads to overshooting shall be discontinued. ## When blasting is done with powder, the fuse cut to the required length shall be inserted into the hole and the powder dropped shall be gently tamped with copper roads with rounded ends. The explosive powder shall then be covered with tamping material which shall be tamped lightly but firmly. ## When blasting is done with dynamite and other high explosives, dynamite cartridges shall be prepared by inserting the square cut end of a fuse into the detonator and finishing it with nippers at the open end, the detonator gently pushed into the primer leaving 1/3rd of the copper tube exposed outside. The paper of the cartridge shall then be closed up and securely bound with wire or twine. The primer shall be housed into the explosive. Boreholes shall be cleared of all debris and explosives inserted. The space of about 200 mm above the charge shall then be gently filled with dry clay, pressed home and the rest of the tamping formed of any convenient material gently packed with a wooden rammer. ## At a time not more than 10 such charges will be prepared and fired. The man in charge shall blow a siren in a recognized manner for cautioning the people. All the people shall then be required to move to safe distances. The charges shall be lighted by the man-in-charge only. The man-in-charge shall count the number of explosions. He shall satisfy himself that all the charges have been exploded before allowing the workmen to go back to the work site. ## After blasting operation, the Contractor shall compact the loose residual material below subgrade and replace the material removed below subgrade with suitable material. # 302.5 Misfire ## In case of misfire, the following procedure shall be observed: ### i) Sufficient time shall be allowed to account for the delayed blast. The man-in-charge shall inspect all the charges and determine the missed charge. ### ii) If it is the blasting powder charge, it shall be completely flooded with water. A new hole shall be drilled at about 450 mm from the old hole and fired. This should blast the old charge. In case, it does not blast the old charge, the procedure shall be repeated till the old charge is blasted: ### iii) In case of charges of gelignite, dynamite, etc., the man-in-charge shall gently remove the tamping and the primer with the detonator. A fresh detonator and primer shall then be used to blast the charge. Alternatively, the hole may be cleared of 300 mm of tamping and the direction then ascertained by placing a stick in the hole. Another hole may then be drilled 150 mm away and parallel to it. This hole shall then be charged and fired when the misfired hole should explode at the same time. The man-in-charge shall at once report to the Contractor’s office and the Engineer all cases of misfire, the cause of the same and what steps were taken in connection therewith. ## If a misfire has been found to be due to defective detonator or dynamite, the whole quantity in the box from which defective article was taken must be sent to the authority directed by the Engineer for inspection to ascertain whether all the remaining materials in the box are also defective. # 302.6 Account A careful and day to day account of the explosive shall be maintained by the Contractor in an approved register and manner which shall be open to inspection by the Engineer at all times. # 303 PRESPLITTING ROCK EXCAVATION SLOPES # 303.1 General ## Presplitting is defined as the establishment of a specified excavation slope in rock by the controlled use of explosives and blasting accessories in properly aligned and spaced drill holes. ## The presplitting technique shall be used for forming rock excavation slopes at locations shown on the drawings or as otherwise decided by the Engineer. # 303.2 Construction Operations ## Prior to starting drilling operations for presplitting, the Contractor shall furnish the Engineer a plan outlining the position of all drill holes, depth of drilling, type of explosives to be used, loading pattern and sequence of firing. The drilling and blasting plan is for record purposes only and will not absolve the Contractor of his responsibility for using proper drilling and blasting procedures. Controlled blasting shall begin with a short test section of a length approved by the Engineer. The test section shall be presplit, production drilled and blasted and sufficient material excavated whereby the Engineer can determine if the Contractor’s method have produced an acceptable slope. ## All overburden soil and weathered rock along the top of the excavation for a distance of about 5 to 15 m beyond the drilling limits, or to the end of the excavation, as decided by the Engineer shall be removed before drilling the presplitting holes. Particular care and attention shall be directed to the beginning and end of excavations to ensure complete removal of all overburden soil and weathered rock and to expose fresh rock to an elevation equal to the bottom of the adjacent lift of the presplitting holes being drilled. ## Slope holes for presplitting shall be drilled along the line of the planned slope within the specified tolerances. The drill holes shall not be less than 60 mm nor more than 75 mm in diameter. Drilling operations shall be controlled by the use of proper equipment and technique to ensure that no hole shall deviate from the plane of the planned slope by more than 300 mm nor shall any hole deviate from being parallel to an adjacent hole by more than two-third of the planned horizontal spacing between holes. ## The length of presplit holes for any individual lift shall not exceed 9 m. ## The spacing of presplit holes shall not exceed 900 mm on centres and shall be adjusted to result in a uniform shear face between holes. ## Auxiliary drill holes along the presplit line, not loaded or stemmed, may be ordered by the Engineer. Except for spacing, auxiliary drill holes shall conform to the provisions for presplit holes. ## The line of production holes shall be placed inside the presplit lines in such a manner as to avoid damage to the presplit face. ## If necessary, to reduce shatter and overbreak of the presplit surface, the first line of the production holes shall be drilled parallel to the slope line at the top of the cut and at each bench level thereafter. ## Any blasting technique, which results in damage to the presplit surface, shall be immediately discontinued. ## No portion of any production holes shall be drilled within 2.5 m of a presplit plane except as approved by the Engineer. The bottom of the production holes shall not be lower than the bottom of the presplit holes. ## A maximum offset of 600 mm will be permitted for a construction working bench at the bottom of each lift for use in drilling the next lower presplitting pattern. The drilling operations shall be adjusted to compensate for drift of previous levels and for the offset at the start of new levels to maintain the specified slope plane. The maximum diameter of explosives used in presplit holes shall not be greater than one-half the diameter of the presplit hole. Only standard cartridge explosives prepared and packaged by explosive manufacturing firms shall be used in presplit holes. These shall be fired as recommended by the manufacturer. Ammonium nitrate composition blasting agents will not be permitted in presplitting operations. Stemming may be required to achieve a satisfactory presplit face. Stemming material shall be dry free-running material all of which passes 11.2 mm sieve and 90 percent of which is retained on 2.80 mm sieve. Stemmed presplit holes shall be completely filled to the collar. All charges in each presplitting pattern shall be detonated simultaneously. # 303.3 Tolerances ## The presplit face shall not deviate more than 300 mm from the plane passing through adjacent drill holes, except where the character of the rock is such that, as determined by the Engineer, irregularities are unavoidable. When completed, the average plane of the slopes shall conform to the slopes indicated on the plans and no point on the completed slopes shall vary from the designated slopes by more than 300 mm. These tolerances shall be measured perpendicular to the plane of the slope. In no case shall any portion of the slope encroach on the side drains. ## As long as equally satisfactory presplit slopes are obtained, then either the slope face may be presplit before drilling for production blasting or presplitting the slope face and production blasting may be done at the same time, provided that the presplitting drill holes are fired with zero delay and the production holes are delayed starting at the row of holes farthest from the slope and progressing in steps to the row of holes nearest the presplit lines, which row shall be delayed at least 50 milliseconds. In either case the presplitting holes shall extend either to the end of the excavation or for a distance of not less than 15 m beyond the limits of the production holes to be detonated. # 303.4 Measurements for Payment The area of presplitting to be paid for, will be measured as square metres of acceptable presplit slope surface. # 303.5 Rates The Contract unit rate for presplitting work shall be payment in full for carrying out the required operations for obtaining acceptable presplit slope surfaces. The quantity of rock excavated through the production/presplit holes shall be paid for as per Clause 301.9.1. # 304 EXCAVATION FOR STRUCTURES # 304.1 Scope Excavation for structures shall consist of the removal of material for the construction of foundations for bridges, culverts, retaining walls, headwalls, cutoff walls, pipe culverts and other similar structures, in accordance with the requirements of these Specifications and the lines and dimensions shown on the drawings or as indicated by the Engineer. The work shall include construction of the necessary cofferdams and cribs and their subsequent removal; all necessary sheeting, shoring, bracing, draining and pumping; the removal of all logs, stumps, grubs and other deleterious matter and obstruction, necessary for placing the foundations; trimming bottoms of excavations; backfilling and clearing up the site and the disposal of all surplus material. # 304.2 Classification of Excavation All materials involved in excavation shall be classified in accordance with Clause 301.2. # 304.3 Construction Operations ## 304.3.1 Setting out ## After the site has been cleared according to Clause 201, the limits of excavation shall be set out true to lines, curves and slopes to Clause 301.3.1. ## 304.3.2 Excavation ## Excavation shall be taken to the width of the lowest step of the footing including additional width as required for construction operation. The sides shall be left plumb where the nature of soil allows it. Where the nature of soil or the depth of the trench and season of the year do not permit vertical sides, the Contractor at his own cost shall put up necessary shoring, strutting and planking or cut slopes to a safer angle or both with due regard to the safety of personnel and works and to the satisfaction of the Engineer. ## The depth to which the excavation is to be carried out shall be as shown on the drawings, unless the type of material encountered is such as to require changes, in which case the depth shall be as ordered by the Engineer. Propping shall be undertaken when any foundation or stressed zone from an adjoining structure is within a line of 1 vertical to 2 horizontal from the bottom of the excavation. ## Where blasting is to be resorted-to, the same shall be carried out in accordance with Clause 302 and all precautions indicated therein observed. Where blasting is likely to endanger adjoining foundations or other structures, necessary precautions such as controlled blasting, providing rubber mat cover to prevent flying of debris etc. shall be taken to prevent any damage. ## 304.3.3 Dewatering and Protection ## Normally, open foundations shall be laid dry. Where water is met with in excavation due to stream flow, seepage, springs, rain or other reasons, the Contractor shall take adequate measures such as bailing, pumping, constructing diversion channels, drainage channels, bunds, depression of water level by well-point system, cofferdams and other necessary works to keep the foundation trenches dry when so required and to protect the green concrete/masonry against damage by erosion or sudden rising of water level. The methods to be adopted in this regard and other details thereof shall be left to the choice of the Contractor but subject to the approval of the Engineer. Approval of the Engineer shall, however, not relieve the Contractor of the responsibility for the adequacy of dewatering and protection arrangements for the quality and safety of the works. ## Where cofferdams are required, these shall be carried to adequate depths and heights, be safely designed and constructed and be made as watertight as is necessary for facilitating construction to be carried out inside them. The interior dimensions of the cofferdams shall be such as to give sufficient clearance for the construction and inspection and to permit installation of pumping equipments, etc., inside the enclosed area. ## If it is determined beforehand that the foundations cannot be laid dry or the situation is found that the percolation is too heavy for keeping the foundation dry, the foundation concrete shall be laid under water by tremie pipe only. In case of flowing water or artesian springs, the flow shall be stopped or reduced as far as possible at the time of placing the concrete. ## Pumping from the interior of any foundation enclosure shall be done in such a manner as to preclude the possibility of the movement of water through any fresh concrete. No pumping shall be permitted during the placing of concrete and for a period of at least 24 hours thereafter, unless it is done from a suitable sump separated from the concrete work by a watertight wall or other similar means. ## At the discretion of the Contractor, cement grouting or other approved methods may be used to prevent or reduce seepage and to protect the excavation area. ## The Contractor shall take all precautions in diverting channels and in discharging the drained water as not to cause damage to the works, crops or any other property. ## 304.3.4 Preparation of Foundation ## The bottom of the foundation shall be levelled both longitudinally and transversely or stepped as directed by the Engineer. Before footing is laid, the surface shall be slightly watered and rammed. In the event of excavation having been made deeper than that shown on the drawings or as otherwise ordered by the Engineer, the extra depth shall be made up with concrete as per Clause 2104.1 at the cost of the Contractor. Ordinary filling shall not be permitted to bring the foundation to the design level as shown in the drawing. ## When rock or other hard strata is encountered, it shall be freed of all soft and loose material, cleaned and cut to a firm surface either level or stepped as directed by the Engineer. All seams shall be cleaned out and filled with cement mortar or grout to the satisfaction of the Engineer. In the case of excavation in rock, annular space around footing shall be filled with lean concrete M 15 upto the top level of rock. If the depth of fill required is more than 1.5 m in soft rock or 0.6 m in hard rock above the foundation level, the filling upto this level shall be done with M-15 concrete and portion above shall be filled by concrete or by boulders grouted with cement. When foundation piles are used, the excavation for pile cap shall be done after driving/ casting of all piles forming the group. After pile driving operations in a given pit are completed, all loose and displaced materials therein shall be removed to the level of the bottom of the pile cap. ## 304.3.5 Slips and Slip-Outs ## If there are any slips or slip-outs in the excavation, these shall be removed by the Contractor at his own cost. ## 304.3.6 Public Safety ## Near towns, villages and all frequented places, trenches and foundation pits shall be securely fenced, provided with proper caution signs and marked with red lights at night to avoid accidents. The Contractor shall take adequate protective measures to see that the excavation operations do not affect or damage adjoining structures. For safety precautions, guidance may be taken from IS:3764. ## 304.3.7 Backfilling ## Backfilling shall be done with approved material after concrete or masonry is fully set and carried out in such a way as not to cause undue thrust on any part of the structure. All space between foundation masonry or concrete and the sides of excavation shall be refilled to the original surface in layers not exceeding 150 mm compacted thickness. The compaction shall be done with the help of suitable equipment such as trench compactor, mechanical tamper, rammer, plate vibrator etc., after necessary watering, so as to achieve the maximum dry density ## 304.3.8 Disposal of Surplus Excavated Materials ## Clause 301.3.11 shall apply. # 304.4 Measurements for Payment ## Excavation for structures shall be measured in cu m for each class of material encountered, limited to the dimensions shown on the drawings or as directed by the Engineer. Excavation over increased width, cutting of slopes, production/support to the existing structures shoring, shuttering and planking shall be deemed as incidental to the main work and shall not be measured and paid separately. ## Preparation of rock foundation shall be measured in square metres. # 304.5 Rates 304.5.1 The Contract unit rate for the items of excavation for structures shall be payment in full for carrying out the required operations including full compensation for: - setting out; - transporting the excavated materials for use or disposal with all leads and lifts. - construction of necessary cofferdams, cribs/sheeting, shoring and bracing and their subsequent removal; - removal of all logs, stumps, grubs and other deleterious matter and obstructions, for placing the foundations including trimming of bottoms of excavations; - foundation sealing, dewatering including pumping when no separate provision for it is made in the Contract: - backfilling, clearing up the site and disposal of all surplus material with all leads and lifts or as otherwise specified; and - all labour, materials, tools, equipment, safety measures, diversion of traffic and incidentals necessary to complete the work to Specifications. ## 304.5.2 The Contract unit rate for preparation of rock foundation shall be full compensation for cutting, trimming and cleaning the foundation surface and filling/sealing of all seams with cement grout or mortar including all materials, labour and incidentals required for completing the work. # 305 EMABANKMENT CONSTRUCTION # 305.1 General 305.1.1 Description These Specifications shall apply to the construction of embankments including sub-grades, earthen shoulders and miscellaneous backfills with approved material obtained from approved source, including material from roadway and drain excavation, borrow pits or other sources. All embankments sub-grades, earthen shoulders and miscellaneous backfills shall be constructed in accordance with the requirements of these Specifications and in conformity with the lines, grades, and cross-sections shown on the drawings or as directed by the Engineer. 305.2 Materials and General Requirements 305.2.1 Physical Requirements ## 305.2.1.1 ## The materials used in embankments, subgrades, earthen shoulders and miscellaneous backfills shall be soil, moorum, gravel, reclaimed material from pavement, fly ash, pond ash, a mixture of these the material meets or any other material as approved by the Engineer. Such materials shall be free of logs, stumps, roots, rubbish or any other ingredient likely to deteriorate or affect the stability of the embankment. ## The following types of material shall be considered unsuitable for embankment: ### a) Materials from swamps, marshes and bogs; ### b) Peat, log, stump and perishable material; any soil that classifies as OL, OI, OH or Pt in accordance with IS:1498; ### c) Materials susceptible to spontaneous combustion; ### d) Materials in a frozen condition; ### e) Clay having liquid limit exceeding 50 and plasticity index exceeding 25; and ### f) Materials with salts resulting in leaching in the embankment. ## 305.2.1.2 Expansive clay exhibiting marked swell and shrinkage properties (“free swelling index” exceeding 50 percent when tested as per IS:2720 – Part 40) shall not be used as a fill material. Where an expansive clay having “free swelling index” value less than 50 percent is used as a fill material, subgrade and top 500 mm portion of the embankment just below sub-grade shall be non-expansive in nature. ## 305.2.1.3 Any fill material with a soluble sulphate content exceeding 1.9 grams of sulphate (expressed as SO3) per litre when tested in accordance with BS:1377 Test 10, but using a 2:1 water-soil ratio shall not be deposited within 500 mm distance(or any other distance described in the Contract), of permanent works constructed out of concrete, cement bound materials or other cementitious material. ## Materials with a total sulphate content (expressed as SO3) exceeding 0.5 percent by mass, when tested in accordance with BS:1377 Test 9 shall not be deposited within 500 mm, or other distances described in the Contract, of metallic items forming part of the Permanent Works. ## 305.2.1.4 The size of the coarse material in the mixture of earth shall ordinarily not exceed 75 mm when placed in the embankment and 50 mm when placed in the sub-grade. However, the Engineer may at his discretion permit the use of material coarser than this also if he is satisfied that the same will not present any difficulty as regards the placement of fill material and its compaction to the requirements of these Specifications. The maximum particle size in such cases, however, shall not be more than two-thirds of the compacted layer thickness. ## 305.2.1.5 Ordinarily, only the materials satisfying the density requirements given in Table 300-1 shall be employed for the construction of the embankment and the sub-grade. Table 300-1 Density Requirements of Embankment and Sub-grade Materials S. No.; Type of Work; Maximum laboratory dry unit weight when tested as per IS:2720 (Part 8). 1.; Embankments up to 3 m height, not subjected to extensive flooding; Not less than 15.2 kN/cu.m. 2.; Embankments exceeding 3 m height or embankments of any height subject to long periods of inundation; Not less than 16 kN/ cu.m. 3.; Subgrade and earthen shoulders/verges/backfill; Not less than 17.5 kN/cu.m. ##### Notes: 1) This Table is not applicable for lightweight fill material, e.g., cinder, fly ash, etc. ##### 2) The material to be used in subgrade shall be non-expansive and shall satisfy design CBR at the specified dry density and moisture content. In case the available materials fail to meet the requirement of CBR, use of stabilization methods in accordance with Clause 403 and 404 or by any stabilization method approved by the Engineer shall be followed. ## 305.2.1.6 The material to be used in subgrade shall conform to the design CBR value at the specified dry density and moisture content of the test specimen. In case the available materials fails to meet the requirement of CBR, use of stabilization methods in accordance with Clauses 403 and 404 or by any stabilization method approved by the Engineer or by the IRC Accreditation Committee shall be followed. ## 305.2.1.7 The material to be used in high embankment construction shall satisfy the specified requirements of strength parameters. # 305.2.2 General Requirements ## 305.2.2.1 The materials for embankment shall be obtained from approved sources with preference given to acceptable materials becoming available from nearby roadway excavation under the same Contract. The work shall be so planned and executed that the best available materials are saved for the subgrade and the embankment portion just below the subgrade. ## 305.2.2.2 Borrow materials ## The arrangement for the source of supply of the material for embankment and sub-grade and compliance with the guidelines, and environmental requirements, in respect of excavation and borrow areas as stipulated, from time to time by the Ministry of Environment and Forests, Government of India and the local bodies, as applicable shall be the sole responsibility of the Contractor. Borrow pits along the road shall be discouraged. If permitted by the Engineer, these shall not be dug continuously. Ridges of not less than 8 m width should be left at intervals not exceeding 300 m. Small drains shall be cut through the ridges to facilitate drainage. The depth of the pits shall be so regulated that their bottom does not cut an imaginary line having a slope of 1 vertical to 4 horizontal projected from the edge of the final section of the bank, the maximum depth in any case being limited to 1.5 m. Also, no pit shall be dug within the offset width of a minimum of 10 m. ## Haulage of material to embankments or other areas of fill shall proceed only when sufficient spreading and compaction plant is operating at the place of deposition. ## Where the excavation reveals a combination of acceptable and unacceptable materials, the Contractor shall, unless otherwise agreed by the Engineer, carry out the excavation in such a manner that the acceptable materials are excavated separately for use in the permanent works without contamination by the unacceptable materials. The acceptable materials shall be stockpiled separately. ## The Contractor shall ensure that he does not adversely affect the stability of excavation or fills by the methods of stockpiling materials, use of plants or siting of temporary buildings or structures. #### 305.2.2.3 Fly-Ash ## Use of fly-ash shall conform to the Ministry of Environment and Forest guidelines. Where fly-ash is used the embankment construction shall conform to the physical and chemical properties and requirements of IRC:SP:38-2001, “Guidelines for Use of Flyash in Road Construction”. The term fly-ash shall cover all types of coal ash such as pond ash, bottom ash or mound ash. ## Embankment constructed out of fly ash shall be properly designed to ensure stability and protection against erosion in accordance with IRC guidelines. A suitable thick cover may preferably be provided at intervening layers of pond ash for this purpose. A thick soil cover shall bind the edge of the embankment to protect it against erosion. Minimum thickness of such soil cover shall be 500 mm. #### 305.2.2.4 Compaction Requirements ## The Contractor shall obtain representative samples from each of the identified borrow areas and have these tested at the site laboratory following a testing programme approved by the Engineer. It shall be ensured that the subgrade material when compacted to the density requirements as in Table 300-2 shall yield the specified design CBR value of the sub-grade. Table 300-2 Compaction Requirements for Embankment and Sub-grade S. No.; Type of work/material; Relative compaction as percentage of max. laboratory dry density as per IS:2720 (Part 8). 1.; Subgrade and earthen shoulders; Not less than 97%. 2.; Embankment,; Not less than 95%. 3.; Expansive Clays. a); Subgrade and 500 mm portion just below the subgrade; Not allowed. b); Remaining portion of embankment; 90–95%. ## The Contractor shall at least 7 working days before commencement of compaction submit the following to the Engineer for approval: ### i) The values of maximum dry density and optimum moisture content obtained in accordance with IS:2720 (Part 8), appropriate for each of the fill materials he intends to use. ### ii) A graph of dry density plotted against moisture content from which each of the values in (i) above of maximum dry density and optimum moisture content were determined. ## The maximum dry density and optimum moisture content approved by the Engineer shall form the basis for compaction. # 305.3 Construction Operations 305.3.1 Setting Out After the site has been cleared to Clause 201, the work shall be set out to Clause 301.3.1 The limits of embankment/sub-grade shall be marked by fixing batter pegs on both sides at regular intervals as guides before commencing the earthwork. The embankment/sub-grade shall be built sufficiently wider than the design dimension so that surplus material may be trimmed, ensuring that the remaining material is to the desired density and in position specified and conforms to the specified side slopes. 305.3.2 Dewatering If the foundation of the embankment is in an area with stagnant water, and in the opinion of the Engineer it is feasible to remove it, the same shall be removed by bailing out or pumping, as directed by the Engineer and the area of the embankment foundation shall be kept dry. Care shall be taken to discharge the drained water so as not to cause damage to the works, crops or any other property. Due to any negligence on the part of the Contractor, if any such damage is caused, it shall be the sole responsibility of the Contractor to repair/restore it to original condition or compensate for the damage at his own cost. If the embankment is to be constructed under water, Clause 305.4.6 shall apply. 305.3.3 Stripping and Storing Topsoil When so directed by the Engineer, the topsoil from all areas of cutting and from all areas to be covered by embankment foundation shall be stripped to specified depths not exceeding 150 mm and stored in stockpiles of height not exceeding 2 m for covering embankment slopes, cut slopes and other disturbed areas where re-vegetation is desired. Topsoil shall not be unnecessarily subjected to traffic either before stripping or when in a stockpile. Stockpiles shall not be surcharged or otherwise loaded and multiple handling shall be kept to a minimum. 305.3.4 Compacting Ground Supporting Embankment/Sub-grade Where necessary, the original ground shall be levelled to facilitate placement of first layer of embankment, scarified, mixed with water and then compacted by rolling in accordance with Clauses 305.3.5 and 305.3.6 so as to achieve minimum dry density as given in Table 300-2. In case where the difference between the sub-grade level (top of the sub-grade on which pavement rests) and ground level is less than 0.5 m and the ground does not have 97 percent relative compaction with respect to the dry density (as given in Table 300-2), the ground shall be loosened upto a level 0.5 m below the sub-grade level, watered and compacted in layers in accordance with Clauses 305.3.5 and 305.3.6 to achieve dry density not less than 97 percent relative compaction as given in Table 300-2. Where so directed by the Engineer, any unsuitable material occurring in the embankment foundation (500 mm portion just below the sub-grade) shall be removed, suitably disposed and replaced by approved materials laid in layers to the required degree of compaction. # Any foundation treatment specified for embankments especially high embankments, resting on suspect foundations as revealed by borehole logs shall be carried out in a manner and to the depth as desired by the Engineer. Where the ground on which an embankment is to be built has any of such material types (a) to (f) in Clause 305.2.1.1 at least 500 mm of such material must be removed and replaced by acceptable fill material before embankment construction commences. # 305.3.5 Spreading Material in Layers and Bringing to Appropriate Moisture Content ## 305.3.5.1 The embankment and sub-grade material shall be spread in layers of uniform thickness in the entire width with a motor grader. ## The compacted thickness of each layer shall not be more than 250 mm when vibratory roller / vibratory soil compactor is used and not more than 200 mm when 80-100 kN static roller is used. The motor grader blade shall have hydraulic control suitable for initial adjustment and maintain the same so as to achieve the specific slope and grade. Successive layers shall not be placed until the layer under construction has been thoroughly compacted to the specified requirements as in Table 300-2 and got approved by the Engineer. Each compacted layer shall be finished parallel to the final cross-section of the embankment. ## 305.3.5.2 Moisture content of the material shall be checked at the site of placement prior to commencement of compaction; if found to be out of agreed limits, the same shall be made good. Where water is required to be added in such constructions, water shall be sprinkled from a water tanker fitted with sprinkler capable of applying water uniformly with a controllable rate of flow to variable widths of surface but without any flooding. The water shall be added uniformly and thoroughly mixed in soil by blading, using disc harrow until a uniform moisture content is obtained throughout the depth of the layer. ## If the material delivered to the roadbed is too wet, it shall be dried, by aeration and exposure to the sun, till the moisture content is acceptable for compaction. Should circumstances arise, where owing to wet weather, the moisture content cannot be reduced to the required amount by the above procedure, compaction work shall be suspended. ## Moisture content of each layer of soil shall be checked in accordance with IS:2720 (Part 2), and unless otherwise mentioned, shall be so adjusted, making due allowance for evaporation losses, that at the time of compaction it is in the range of 1 percent above to 2 percent below the optimum moisture content determined in accordance with IS:2720 (Part 8) as the case may be. Expansive clays shall, however, be compacted at moisture content corresponding to the specified dry density, but on the wet side of the optimum moisture content obtained from the laboratory compaction curve. ## After adding the required amount of water, the soil shall be processed by means of graders, harrows, rotary mixers or as otherwise approved by the Engineer until the layer is uniformly wet. ## Clods or hard lumps of earth shall be broken to have a maximum size of 75 mm when being placed in the embankment and a maximum size of 50 mm when being placed in the sub-grade. ## 305.3.5.3 Embankment and other areas of fill shall, unless otherwise required in the Contract or permitted by the Engineer, be constructed evenly over their full width and their fullest possible extent and the Contractor shall control and direct construction plant and other construction vehicles. Damage by construction plant and other vehicular traffic shall be made good by the Contractor with material having the same characteristics and strength of the material before it was damaged. ## Embankments and unsupported fills shall not be constructed with steeper side slopes or to greater widths than those shown in the drawings, except to permit adequate compaction at the edges before trimming back, or to obtain the final profile following any settlement of the fill and the underlying material, ## Whenever fill is to be deposited against the face of a natural slope, or sloping earthworks face including embankments, cuttings, other fills and excavations steeper than 1 vertical to 4 horizontal, such faces shall be benched as per Clause 305.4.1 immediately before placing the subsequent fill. ## All permanent faces of side slopes of embankments and other areas of fill shall, subsequent to any trimming operations, be reworked and sealed to the satisfaction of the Engineer by tracking a tracked vehicle, considered suitable by the Engineer, on the slope or any other method approved by the Engineer. ## 305.3.6 Compaction ## Only the compaction equipment approved by the Engineer shall be employed to compact the different material types encountered during construction. Static three-wheeled roller, self propelled single drum vibratory roller, tandem vibratory roller, pneumatic tyre roller, pad foot roller, etc., of suitable size and capacity as approved by the Engineer shall be used for the different types and grades of materials required to be compacted either individually or in suitable combinations. ## The compaction shall be done with the help of self-propelled single drum vibratory roller or pad foot vibratory roller of 80 to 100 kN static weight or heavy pneumatic tyre roller of adequate capacity capable of achieving the required compaction. The Contractor shall demonstrate the efficacy of the equipment he intends to use by carrying out compaction trials. The procedure to be adopted for the site trials shall be submitted to the Engineer for approval. ## Earthmoving plant shall not be accepted as compaction equipment nor shall the use of a lighter category of plant to provide any preliminary compaction to assist the use of heavier plant be taken into account. ## Each layer of the material shall be thoroughly compacted to the densities specified in Table 300-2. Subsequent layers shall be placed only after the finished layer has been tested according to Clause 903.2.2 and accepted by the Engineer. The Engineer may permit measurement of field dry density by a nuclear moisture/density gauge used in accordance with agreed procedure and provided the gauge is calibrated to give results identical to that obtained from tests in accordance with IS:2720 (Part 28). A record of the same shall be maintained by the Contractor. ## When density measurements reveal any soft areas in the embankment/sub-grade/earthen shoulders, further compaction shall be carried out as directed by the Engineer. If inspite of that the specified compaction is not achieved, the material in the soft areas shall be removed and replaced by approved material, compacted using appropriate mechanical means such as light weight vibratory roller, double drum walk behind roller, vibratory plate compactor, trench compactor or vibratory tamper to the density requirements and satisfaction of the Engineer. ## 305.3.7 Drainage ## The surface of the embankment/sub-grade at all times during construction shall be maintained at such a crossfall (not flatter than that required for effective drainage of an earthen surface) as will shed water and prevent ponding. ## 305.3.8 Repairing of Damages Caused by Rain/Spillage of water ## The soil in the affected portion shall be removed in such areas as directed by the Engineer before next layer is laid and refilled in layers and compacted using appropriate mechanical means such as small vibratory roller, plate compactor or power rammer to achieve the required density in accordance with Clause 305.3.6. If the cut is not sufficiently wide for use of required mechanical means for compaction, the same shall be widened suitably to permit their use for proper compaction. Tests shall be carried out as directed by the Engineer to ascertain the density requirements of the repaired area. The work of repairing the damages including widening of the cut, if any, shall be carried out by the Contractor at his own cost, including the arranging of machinery/equipment for the purpose. ## 305.3.9 Finishing Operations ## Finishing operations shall include the work of shaping and dressing the shoulders/verge/roadbed and side slopes to conform to the alignment, levels, cross-sections and dimensions shown on the drawings or as directed by the Engineer subject to the surface tolerance described in Clause 902. Both the upper and lower ends of the side slopes shall be rounded off to improve appearance and to merge the embankment with the adjacent terrain. ## The topsoil, removed and conserved earlier (Clause 301.3.2 and 305.3.3) shall be spread over the fill slopes as per directions of the Engineer to facilitate the growth of vegetation. Slopes shall be roughened and moistened slightly prior to the application of the topsoil in order to provide satisfactory bond. The depth of the topsoil shall be sufficient to sustain plant growth, the usual thickness being from 75 mm to 150 mm. Where directed, the slopes shall be turfed with sods in accordance with Clause 307. If seeding and mulching of slopes is prescribed, this shall be done to the requirements of Clause 308. When earthwork operations have been substantially completed, the road area shall be cleared of all debris, and ugly scars in the construction area responsible for objectionable appearance eliminated. ## 305.4 Construction of Embankment and Subgrade under Special Conditions ## 305.4.1 Earthwork for Widening Existing Road Embankment ## When an existing embankment and/or sub-grade is to be widened and its slopes are steeper than 1 vertical on 4 horizontal, continuous horizontal benches, each at least 300 mm wide, shall be cut into the old slope for ensuring adequate bond with the fresh embankment/sub-grade material to be added. The material obtained from cutting of benches could be utilized in the widening of the embankment / subgrade. However, when the existing slope against which the fresh material is to be placed is flatter than 1 vertical on 4 horizontal, the slope surface may only be ploughed or scarified instead of resorting to benching. ## Where the width of the widened portions is insufficient to permit the use of conventional rollers, compaction shall be carried out with the help of light weight vibratory roller, double drum walk behind roller, vibratory plate compactor or vibratory tamper or any other appropriate equipment approved by the Engineer. End dumping of material from trucks for widening operations shall be avoided except in difficult circumstances when the extra width is too narrow to permit the movement of any other types of hauling equipment. ## 305.4.2 Earthwork for Embankment and Sub-Grade to be Placed Against Sloping Ground ## Where an embankment/subgrade is to be placed against sloping ground, the latter shall be appropriately benched or ploughed/scarified as required in Clause 305.4.1 before placing the embankment/sub-grade material. Extra earthwork involved in benching or due to ploughing/scarifying etc. shall be considered incidental to the work. ## For wet conditions, benches with slightly inward fall and subsoil drains at the lowest point shall be provided as per the drawings, before the fill is placed against sloping ground. ## Where the Contract requires construction of transverse subsurface drain at the cut-fill interface, work on the same shall be carried out to Clause 309 in proper sequence with the embankment and sub-grade work as approved by the Engineer. ## 305.4.3 Earthwork over Existing Road Surface ## Where the embankment is to be placed over an existing road surface, the work shall be carried out as indicated below: ### i) If the existing road surface is of granular type and lies within 1 m of the new formation levels, it shall be scarified to a depth of 50 mm or as directed so as to provide ample bond between the old and new material ensuring that at least 500 mm portion below the top of new sub-grade level is compacted to the desired density; ### ii) If the existing road surface is of bituminous type or cement concrete and lies within 1 m of the new formation level, the bituminous or cement concrete layer shall be removed completely; ### iii) If the level difference between the existing road surface and the new formation level is more than 1 m, the existing surface shall be roughened after ensuring that the minimum thickness of 500 mm of subgrade is available. ## 305.4.4 Embankment and Subgrade Around Structures ## To avoid interference with the construction of abutments, wing walls or return walls of culvert/bridge structures, the Contractor shall, at points, to be determined by the Engineer suspend work on embankment forming approaches to such structures, until such time as the construction of the latter is sufficiently advanced to permit the completion of approaches without the risk of damage to the structure. ## Unless directed otherwise, the filling around culverts, bridges and other structures upto a distance of twice the height of the road from the back of the abutment shall be carried out independent of the work on the main embankment. The fill material shall not be placed against any abutment or wing wall, unless permission has been given by the Engineer but in any case not until the concrete or masonry has been in position for 14 days. The embankment and sub-grade shall be brought up simultaneously in equal layers on each side of the structure to avoid displacement and unequal pressure. The sequence of work in this regard shall be got approved from the Engineer. ## The material used for backfill shall not be an organic soil or highly plastic clay having plasticity index and liquid limit more than 20 and 40 respectively when tested according to IS:2720 (Part 5). Filling behind abutments and wing walls for all structures shall conform to the general guidelines given in IRC-78. The fill material shall be deposited in horizontal layers in loose thickness and compacted thoroughly to the requirements of Table 300-2. ## Where the provision of any filter medium is specified behind the abutment, the same shall be laid in layers simultaneously with the laying of fill material. The material used for filter shall conform to the requirements for filter medium spelt out in Clause 2504unless otherwise specified in the Contract. ## Where it may be impracticable to use conventional rollers, the compaction shall be carried out by appropriate mechanical means such as small vibratory roller, plate compactor or power rammer. Care shall be taken to see that the compaction equipment does not hit or come too close to any structural member so as to cause any damage to them or excessive pressure against the structure. 305.4.5 Construction of Embankment over Ground Incapable of Supporting Construction Equipment Where embankment is to be constructed across ground which will not support the weight of repeated heavy loads of construction equipment, the first layer of the fill may be constructed by placing successive loads of material in a uniformly distributed layer of a minimum thickness required to support the construction equipment as permitted by the Engineer. The Contractor, if so desired by him, may also use suitable geosynthetic material to increase the bearing capacity of the foundation. This exception to normal procedure will not be permitted where, in the opinion of the Engineer, the embankments could be constructed in the approved manner over such ground by the use of lighter or modified equipment after proper ditching and drainage have been provided. Where this exception is permitted, the selection of the material and the construction procedure to obtain an acceptable layer shall be the responsibility of the Contractor. The cost of providing suitable traffic conditions for construction equipment over any area of the Contract will be the responsibility of the Contractor and no extra payment will be made to him. The remainder of the embankment shall be constructed as specified in Clause 305.3. 305.4.6 Embankment Construction under Water and Waterlogged Areas 305.4.6.1 Embankment Construction under Water Where filling or backfilling is to be placed under water, only acceptable granular material or rock shall be used unless otherwise approved by the Engineer. Acceptable granular material shall be of GW, SW, GP, SP as per IS:1498 and consist of graded, hard durable particles with maximum particle size not exceeding 75 mm. The material should be non-plastic having uniformity coefficient of not less than 10. The material placed in open water shall be deposited by end tipping without compaction. 305.4.6.2. Embankment Construction in Waterlogged and Marshy Areas The work shall be done as per IRC:34. ## 305.4.7 Earthwork for High Embankment ## The material for high embankment construction shall conform to Clause 305.2.1.7. In the case of high embankments (more than 6 m), the Contractor shall normally use fly ash in conformity with Clause 305.2.1.1 or the material from the approved borrow area. ## Where provided, stage construction of embankment and controlled rates of filling shall be carried out in accordance with the Contract including installation of instruments and its monitoring. ## Where required, the Contractor shall surcharge embankments or other areas of fill with approved material for the periods specified in the Contract. If settlement of surcharged fill results the Contractor shall bring the resultant level up to formation level with acceptable material for use in fill. ## 305.4.8. Settlement Period ## Where settlement period is specified in the Contract, the embankment shall remain in place for the required settlement period before excavating for abutment, wing wall, retaining wall, footings, etc., or driving foundation piles. The duration of the required settlement period at each location shall be as provided for in the Contract or as directed by the Engineer. # 305.5 Plying of Traffic ## Construction and other vehicular traffic shall not use the prepared surface of the embankment and/or sub-grade without the prior permission of the Engineer. Any damage arising out of such use shall, however, be made good by the Contractor at his own cost as directed by the Engineer. # 305.6 Surface Finish and Quality Control of Work ## The surface finish of construction of sub-grade shall conform to the requirements of Clause 902. Control on the quality of materials and works shall be exercised in accordance with Clause 903. # 305.7 Sub-grade Strength ## 305.7.1 It shall be ensured prior to actual execution that the material to be used in the sub-grade satisfies the requirements of design CBR. ## 305.7.2 Sub-grade shall be compacted and finished to the design strength consistent with other physical requirements. The actual laboratory CBR values of constructed sub-grade shall be determined on remoulded samples, compacted to the field density at the field moisture content and tested for soaked/ unsoaked condition as specified in the Contract. # 305.8 Measurements for Payment 305.8.1 Earth embankment/sub-grade construction shall be measured separately by taking cross sections at intervals given in sub-section 113.3 after completion of clearing and grubbing and after completion of embankment/sub-grade. The volume of earthwork shall be computed in cubic metres by the method of average end areas. 305.8.2 The measurement of fill material from borrow areas shall be the difference between the net quantities of compacted fill and the net quantities of suitable material brought from roadway and drainage excavation. For this purpose, it shall be assumed that one cu.m of suitable material brought to site from road and drainage excavation forms one cu.m of compacted fill and all bulking or shrinkage shall be ignored. ## 305.8.3 The embankment constructed with fly ash will be measured in cum, separately for the fly ash portions and for the soil cover and intervening layers of soil, unless otherwise specified in the Contract. 305.8.4 Construction of embankment under water shall be measured in cu.m. 305.8.5 Construction of high embankment with specified material and in specified manner shall be measured in cu.m. 305.8.6 Stripping including storing and reapplication of top soil shall be measured in cu.m. 305.8.7 Work involving loosening and recompacting of ground supporting embankment/subgrade shall be measured in cu.m. 305.8.8 Removal of unsuitable material at embankment/sub-grade foundation and replacement with suitable material shall be measured in cu.m. 305.8.9 Scarifying existing granular/bituminous road surface shall be measured in square metres. 305.8.10 Dismantling and removal of existing cement concrete pavement shall be measured vide Clause 202.6. 305.8.11 Filter medium and backfill material behind abutments, wing walls and other retaining structures shall be measured as finished work in position in cu.m. # 305.9 Rates 305.9.1 The Contract unit rates for the items of embankment and sub-grade construction shall be payment in full for carrying out the required operations including full compensation for: ### i) Cost of arrangement of land as a source of supply of material of required quantity for construction unless provided otherwise in the Contract; ### ii) Setting out; ### iii) Compacting ground supporting embankment/sub-grade except where removal and replacement of suitable material or loosening and recompacting is involved; ### iv) Scarifying or cutting continuous horizontal benches 300 mm wide on side slopes of existing embankment and sub-grade as applicable; ### v) Cost of watering or drying of material in borrow areas and/or embankment and sub-grade during construction as required; ### vi) Spreading in layers, bringing to appropriate moisture and compacting to Specification requirements; ### vii) Shaping and dressing top and slopes of the embankment and sub-grade including rounding of corners; ### viii) Restricted working at sites of structures; ### ix) Working on narrow width of embankment and sub-grade; ### x) Excavation in all soils from borrow pits/designated borrow areas including clearing and grubbing and transporting the material to embankment and sub-grade site with all leads and lifts unless otherwise provided for in the Contract; ### xi) All labour, materials, tools, equipment and incidentals necessary to complete the work to the Specifications; ### xii) Dewatering; and ### xiii) Keeping the embankment/completed formation free of water as per Clause 311. ### xiv) Transporting unsuitable excavated material for disposal with all leads and lifts. 305.9.2 Clause 301.9.5 shall apply as regards Contract unit rates for items of stripping and storing top soil including reapplication of topsoil. 305.9.3 Clause 301.9.2 shall apply as regards Contract unit rate for the item of loosening and recompacting the embankment/sub-grade foundation. 305.9.4 Clause 309.1.1 and 305.8 shall apply as regards Contract rates for items of removal of unsuitable material and replacement with suitable material, respectively. 305.9.5 The Contract unit rate for scarifying existing granular/bituminous road surface shall be payment in full for carrying out the required operations including full compensation for all labour, materials, tools, equipment and incidentals, necessary to complete the work. This will also comprise of handling, giving credit towards salvage value and disposal of the dismantled materials with all leads and lifts or as otherwise specified. ## 305.9.6 Clause 202.7 shall apply as regards Contract unit rate for dismantling and removal of existing cement concrete pavement. ## 305.9.7 The Contract unit rate for providing and laying filter material shall be payment in full for carrying out the required operations including all materials, labour, tools, equipment and incidentals to complete the work to Specifications. ## 305.9.8 The Contract unit rate for providing and compacting backfill material behind abutments and retaining walls shall be payment in full for carrying out the required operations including all materials, labour, tools, equipment and incidentals to complete the work to Specifications. ## 305.9.9 Clause 305.4.6 shall apply as regards Contract unit rate for construction of embankment under water. ## 305.9.10 Clause 305.4.7 shall apply as regards Contract unit rate for construction of high embankment. It shall include cost of instrumentation, its monitoring and settlement period, where specified in the Contract or directed by the Engineer. # 306 SOIL EROSION AND SEDIMENTATION CONTROL # 306.1 Description This work shall consist of measures as shown on drawings or as directed by the Engineer to control soil erosion, sedimentation and water pollution, through use of berms, dikes, sediment basins, fibre mats, mulches, grasses, slope drains, and other devices. # 306.2 Materials All materials shall meet commercial grade standards and shall be approved by the Engineer before being used in the work 306.3 Construction Operations Prior to the start of the relevant construction, the Contractor shall submit to the Engineer for approval his schedules for carrying out temporary and permanent erosion/sedimentation control works as are applicable for the items of clearing and grubbing, roadway and drainage excavation, embankment/sub-grade construction, bridges and other structures across water courses, pavement courses and shoulders. He shall also submit for approval his proposed method of erosion/sedimentation control on service road and borrow pits and his plan for disposal of waste materials. Work shall not be started until the erosion/sedimentation control schedules and methods of operations for the applicable construction have been approved by the Engineer. ## The surface area of erodible earth material exposed by clearing and grubbing, excavation, borrow and fill operations shall be limited to the extent practicable. The Contractor shall provide immediate permanent or temporary erosion, slope protection and sedimentation control measures to prevent soil erosion and sedimentation that will adversely affect construction operations, damage adjacent properties, or cause contamination of nearby streams or other water courses, lakes, reservoirs etc. Such work may involve the construction of temporary berms, dikes, sediment basins, slope drains and use of temporary mulches, fabrics, mats seeding, or other control devices or methods as necessary to control erosion and sedimentation. Cut and fill slopes shall be seeded and turfed as shown on the drawings. ## The Contractor shall be required to incorporate all permanent erosion and sedimentation control features into the project at the earliest practicable time as outlined in his accepted schedule to minimize the need for temporary erosion and sedimentation control measures. ## Temporary erosion/sedimentation and pollution control measures shall be used to control the phenomenon of erosion, sedimentation and pollution that may develop during normal construction practices, but may neither be foreseen during design stage nor associated with permanent control features on the Project. ## Where erosion or sedimentation is likely to be a problem, clearing and grubbing operations should be so scheduled and performed that grading operations and permanent erosion or sedimentation control features can follow immediately thereafter if the project conditions permit; otherwise temporary erosion or sedimentation control measures may be required between successive construction stages. Under no conditions shall a large surface area of erodible earth material be exposed at one time by clearing and grubbing or excavation without prior approval of the Engineer. ## The Engineer may limit the area of excavation, borrow and embankment operations in progress, commensurate with the Contractor’s capability and progress in keeping the finish grading, mulching, seeding and other such permanent erosion, sedimentation and pollution control measures, in accordance with the accepted schedule. Should seasonal limitations make such coordination unrealistic, temporary erosion/sedimentation control measures shall be taken immediately to the extent feasible and justified. ## In the event temporary erosion, sedimentation and pollution control measures become necessary due to the Contractor’s negligence, carelessness or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, these shall be carried out at the Contractor’s own cost. Temporary erosion, sedimentation and pollution control work required, which is not attributed to the Contractor’s negligence, carelessness or failure to install permanent controls, will be performed as ordered by the Engineer. ## Temporary erosion, sedimentation and pollution control may include construction work outside the right-of-way where such work is necessary as a result of road construction such as borrow pit operations, service roads and equipment storage sites. The temporary erosion, sedimentation and pollution control features installed by the Contractor shall be acceptably maintained by him till these are needed, unless otherwise agreed by the Engineer. # 306.4 Measurement for Payment The soil erosion, sedimentation and pollution control works shall be measured in terms of units specified in the Bill of Quantities for the respective items. # 306.5 Rates The Contract unit rate for different items of soil erosion, sedimentation and pollution control works shall be payment in full for carrying out all required operations including full compensation for all labour, materials, tools, equipment and incidentals to complete the works to the Specifications. # 307 TURFING WITH SODS # 307.1 Scope ## This work shall consist of furnishing and laying of the live sod of perennial turf forming grass on embankment slopes, verges (earthen shoulders) or other locations shown on the drawings or as directed by the Engineer. Unless otherwise specified, the work shall be taken up as soon as possible following construction of the embankment, provided the season is favourable for establishment of the sod. # 307.2 Materials The sod shall consist of dense, well-rooted growth of permanent and desirable grasses, indigenous to the locality where it is to be used, and shall be practically free from weeds or other undesirable matter. At the time the sod is cut, the grass on the sod shall have a length of approximately 50 mm and the sod shall have been freed of debris. Thickness of the sod shall be as uniform as possible, with some 50-80 mm or so of soil covering the grass roots depending on the nature of the sod, so that practically all the dense root system of the grasses is retained in the sod strip. The sods shall be cut in rectangular strips of uniform width, not less than about 250 mm x 300 mm in size but not so large that it is inconvenient to handle and transport these without damage. During wet weather, the sod shall be allowed to dry sufficiently to prevent tearing during handling and during dry weather shall be watered before lifting to ensure its vitality and prevent the dropping of the soil in handling. # 307.3 Construction Operations 307.3.1 Preparation of the Earth Bed The area to be sodded shall have been previously constructed to the required slope and cross-section. Soil on the area shall be loosened, freed of all stones larger than 50 mm size, sticks, stumps and any undesirable foreign matter, and brought to a reasonably fine granular texture to a depth of not less than 25 mm for receiving the sod. Where required, topsoil shall be spread over the slopes. Prior to placing the topsoil, the slopes shall be scarified to a depth which, after settlement, will provide the required nominal depth shown on the drawings. Spreading shall not be done when the ground is excessively wet. Following soil preparation and top soiling, where required, fertilizer and ground limestone when specified shall be spread uniformly at the rate indicated on the drawings. After spreading, the materials shall be incorporated in the soil by using disc harrow or other means to the depths shown on the drawings. 307.3.2 Placing the Sods The prepared sod bed shall be moistened to the loosened depth, if not already sufficiently moist, and the sod shall be placed thereon within approximately 24 hours after the same had been cut. Each sod strip shall be laid edge to edge and such that the joints caused by abutting ends are staggered. Every strip, after it is snugly placed against the strips already in position, shall be lightly tamped with suitable wooden or metal tampers so as to eliminate air pockets and to press it into the underlying soil. On side slopes steeper than 2 (horizontal) to 1 (vertical), the laying of sods shall be started from bottom upwards. At points where water may flow over a sodded area, the upper edges of the sod strips shall be turned into the soil below the adjacent area and a layer of earth placed over this followed by its thorough compaction. 307.3.3 Staking the Sods Where the side slope is 2 (horizontal) to 1 (vertical) or steeper and the distance along the slope is more than 2 m, the sods shall be staked with pegs or nails spaced approximately 500 to 1000 mm along the longitudinal axis of the sods strips. Stakes shall be driven approximately plumb through the sods to be almost flush with them. 307.3.4 Top Dressing After the sods have been laid in position, the surface shall be cleaned of loose sod, excess soil and other foreign material. Thereafter, a thin layer of topsoil shall be scattered over the surface of top dressing and the area thoroughly moistened by sprinkling with water. 307.3.5 Watering and Maintenance The sods shall be watered by the Contractor for a period of at least four weeks after laying. Watering shall be so done as to avoid erosion and prevent damage to sodded areas by wheels of water tanks. The Contractor shall erect necessary warning signs and barriers, repair or replace sodded areas failing to show uniform growth of grass or damaged by his operations and shall otherwise maintain the sod at his cost until final acceptance. # 307.4 Measurements for Payment Turfing with sods shall be measured as finished work in square metres. # 307.5 Rate The Contract unit rate for turfing with sods shall mean paying in full for carrying out all the required operations explained above including compensation for ### i) furnishing all the materials to be incorporated in the Works with all leads and lifts; and ### ii) all labour, tools, equipment and incidentals to complete the work in accordance with these Specifications. ## The Contract unit rate for application of topsoil shall be as per Clause 301.9.5. # 308 SEEDING AND MULCHING # 308.1 Scope This shall consist of preparing slopes, placing topsoil, furnishing all seeds, commercial or organic fertilizers and mulching materials, providing jute netting, coir netting, or polymer netting and placing and incorporating the same on embankment slopes or other locations designated by the Engineer or shown in the Contract documents. # 308.2 Materials ### 308.2.1 Seeds ### The seeds shall be of approved quality and type suitable for the soil on which these are to be applied, and shall give acceptable purity and germination to requirements set down by the Engineer. ### Fertilizers shall consist of standard commercial materials and conform to the grade specified. Organic manure shall be fully putrified organic matter such as cow dung. ### Mulching materials shall consist of straw, hay, wood shavings, or sawdust and shall be delivered in dry condition suitable for placing with a mulch blower. They shall be reasonably free of weed seed and such foreign materials as may detract from their effectiveness as a mulch or be injurious to the plant growth. ### 308.2.2 Topsoil ### Topsoil shall not be obtained from an area known to have noxious weeds growing in it. If treated with herbicide or sterilents, it shall be got tested by appropriate agricultural authority to determine the residual in the soil. Topsoil shall not contain less than 2 percent and more than 12 percent organic matter. ### 308.2.3 Bituminous Emulsion ### A suitable grade of bituminous emulsion used as a tie down for mulch shall be as described in the Contract document or as desired by the Engineer. Emulsified bitumen shall not contain any solvent or diluting agent toxic to plant life. ### 308.2.4 Netting ### Jute netting shall be undyed jute yarn woven into a uniform open weave with approximate 25 mm square openings. ### Geonetting shall be made of uniformly extruded rectangular mesh having mesh opening of 20 mm x 20 mm. The colour may be black or green. It shall weigh not less than 3.8 kg per 1000 sqm. ### 308.2.5 A layer of biodegradable mulching material sandwiched between two layers of polymer netting or non-woven coconut fibre coir netting can also be used. # 308.3 Seeding Operations ## 308.3.1 Seed-Bed Preparation ## The area to be seeded shall be brought to the required slope and cross-section by filling, reshaping eroded areas and refinishing slopes, medians etc. Topsoil shall be evenly spread over the specified areas to the depth shown on the drawings, unless otherwise approved by the Engineer. The seed-bed preparation shall consist of eliminating all live plants by suitable means using agricultural implements. All stones 150 mm and larger shall be removed. The soil shall be excavated on the contour to a depth of 100 mm. All clods larger than 25 mm in diameter shall be crushed and packed. Where necessary, water shall then be applied. All topsoil shall be compacted unless otherwise specified or approved by the Engineer. Compaction shall be by slope compactor, cleated tractor or similar equipment approved by the Engineer. Equipment shall be so designed and constructed as to produce a uniform rough textured surface ready for seeding and mulching and which will bond the topsoil to the underlying material. The entire area shall be covered by a minimum of 4 passes of the roller or approved equipment. ## 308.3.2 Fertilizer Application ## Fertilizer to the required quantities shall be spread and thoroughly incorporated into the soil surface as a part of the seed-bed preparation. ## 308.3.3 Planting of Seeds ## All seeds shall be planted uniformly at the approved rate. Immediately after sowing, the area shall be raked, dragged or otherwise treated so as to cover the seeds to a depth of 6 mm. ## The operation of seed sowing shall not be performed when the ground is muddy or when the soil or weather conditions would otherwise prevent proper soil preparation and subsequent operations. ## 308.3.4 Soil Moisture and Watering Requirements ## Soil moisture shall exist throughout the zone from 25 mm to at least 125 mm below the surface at the time of planting. ## Watering of the seeded areas shall be carried out as determined by the Engineer. # 308.4 Mulching, Applying Bituminous Emulsion and Jute Netting/ Geonetting/ Netting of Coir ## Within 24 hours of seeding, mulching material mixed with organic manure shall be placed so as to form a continuous, unbroken cover of approximate uniform thickness of 25 mm using an acceptable mechanical blower. Mulching material shall be held in place and made resistant to being blown away by suitable means approved by the Engineer. When called for in the Contract documents, mulch material shall be anchored in place with bituminous emulsion applied at the rate of 2300 litres per hectare. Any mulch disturbed or displaced following application shall be removed, reseeded and remulched as specified. Jute netting/geonetting or netting of coir shall be unrolled and placed parallel to the flow of water immediately following the bringing, to finished grade, the area specified on the drawings or the placing of seed and fertilizer. Where more than one strip is required to cover the given areas, they shall overlap a minimum of 100 mm. Jute netting/Geonetting /coir netting shall be held in place by approved wire staples, pins, spikes or wooden stakes driven vertically into the soil. # 308.5 Maintenance ## The Contractor shall maintain all seeded and mulched areas until final acceptance. Maintenance shall include protection of traffic by approved warning signs or barricades and repairing any areas damaged following the seeding and mulching operations. If mulched areas become damaged, the area shall be reshaped and then seeded and mulched again as originally specified. # 308.6 Measurements of payment ## Seeding and mulching shall be measured as finished work in square metres. # 308.7 Rate The Contract unit rate for seeding and mulching shall be payment in full for carrying out all the required operations including full compensation for all materials, labour, tools and incidentals. # 309 SURFACE/SUB-SURFACE DRAINS # 309.1 Scope ## The work shall consist of constructing surface and/or sub-surface drains in accordance with the requirements of these Specifications and to the lines, grades, dimensions and other particulars shown on the drawings or as directed by the Engineer. Schedule of work shall be so arranged that the drains are completed in proper sequence with road works to ensure that no excavation of the completed road works is necessary subsequently or any damage is caused to these works due to lack of drainage. # 309.2 Surface Drains ## Surface drains shall be excavated to the specified lines, grades, levels and dimensions to the requirements of Clause 301. The excavated material shall be removed from the area adjoining the drains and if found suitable, utilized in embankment/sub-grade construction. All unsuitable material shall be disposed of as directed. ## The excavated bed and sides of the drains shall be dressed to bring these in close conformity with the specified dimensions, levels and slopes. ## Where so indicated, drains shall be lined or turfed with suitable materials in accordance with details shown on the drawings. ## All works on drain construction shall be planned and executed in proper sequence with other works as approved by the Engineer, with a view to ensuring adequate drainage for the area and minimizing erosion/sedimentation. # 309.3 Sub-surface Drains ## 309.3.1 Scope ## Sub-surface drains shall be of close-jointed perforated pipes, open-jointed unperforated pipes, surrounded by granular material laid in a trench or aggregate drains to drain the pavement courses. Sub-surface drains designed using Geosynthetics and approved by the Engineer can also be used. 309.3.2 Materials ### 309.3.2.1 Pipe ### Perforated pipes for the drains may be metal/asbestos cement/cement concrete/Poly Vinyl Chloride (PVC)/Poly Propylene (PP)/Poly Ethylene (PE) and unperforated pipes of metal vitrified clay/cement concrete/asbestos cement PVC/PP/PE. The type, size and grade of the pipe to be used shall be as specified in the Contract. In no case, however, shall the internal diameter of the pipe be less than 100 mm. Holes for perforated pipes shall be on one half of the circumference only and conform to the spacing indicated on the drawings. Size of the holes shall not ordinarily be greater than half of D85 size of the material surrounding the pipe, subject to being minimum 3 mm and maximum 6 mm. D85 stands for the size of the sieve that allows 85 percent of the material to pass through it. ### 309.3.2.2 Backfill Material ### Backfill material shall consist of sound, tough, hard, durable particles of free draining sand-gravel material or crushed stone and shall be free of organic material, clay balls or other deleterious matter. Unless the Contract specifies any particular gradings for the backfill material or requires these to be designed on inverted filter criteria for filtration and permeability to the approval of the Engineer, the backfill material shall be provided on the following lines: #### i) Where the soil met with in the trench is of fine grained type (e.g., silt, clay or a mixture thereof), the backfill material shall conform to Class I grading set out in-Table 300-3; #### ii) Where the soil met with in the trench is of coarse silt to medium sand or sandy type, the backfill material shall correspond to Class II grading of Table 300-3; and #### iii) Where soil met with in the trench is gravelly sand, the backfill material shall correspond to Class III grading of Table 300-3. ## Geosynthetics for use with subsurface drain shall conform to the requirements as per Section 700. 309.3.3 Trench Excavation Trench for sub-surface drain shall be excavated to the specified lines, grades and dimensions shown in the drawings provided that width of trench at pipe level shall not be less than 450 mm. The excavation shall begin at the outlet end of the drain and proceed towards the upper end. Where unsuitable material is met with at the trench bed, the same shall be removed to such depth as directed by the Engineer and backfilled with approved material which shall be thoroughly compacted to the specified degree. 309.3.4 Laying of Pipe and Backfilling Laying of pipe in the trench shall be started at the outlet end and proceed towards the upper end, true to the lines and grades specified. Table 300-3 Grading Requirements for Filter Material Percent passing by weight Sieve Designation Class I Class II Class III 53 mm - - 100 45 mm - - 97-100 26.5 mm - 100 - 22.4 mm - 95-100 58-100 1.2 mm 100 48-100 20-60 5.6 mm 92-100 28-54 4-32 2.8 mm 83-100 20-35 0-10 1.4 mm 59-96 - 0-5 710 micron 35-80 6-18 - 355 micron 14-40 2-9 - 180 micron 3-15 - - 90 micron 0-5 0-4 0-3 ## Before placing the pipe, backfill material of the required grading(s) shall be laid for full width of the trench bed and compacted to a minimum thickness of 150 mm or as shown on the drawings. The thickness of the backfill material on the sides of the pipe shall be as shown on the drawings subject to a minimum of 150 mm. The pipe shall then be embedded firmly on the bed. ## Perforated pipes, unless otherwise specified, shall be placed with their perforations down to minimize clogging. The pipe sections shall be joined securely with appropriate coupling fittings or bands. ## Non-perforated pipes shall be laid with joints as close as possible with the open joints wrapped with suitable pervious material (like suitable Geosynthetics of not less than 150 mm width) to permit entry of water but prevent fines entering the pipes. In the case of non-perforated pipes with bell end, the bell shall face upgrade. ## Upgrade end sections of the pipe installation shall be tightly closed by means of concrete plugs or plugs fabricated from the same material as the pipe and securely held in place to prevent entry of soil materials. ## After the pipe installation has been completed and approved, backfill material of the required grading (s) (see Clause 309.3.2.2) shall be placed over the pipe to the required level in horizontal layers not exceeding 150 mm in thickness and thoroughly compacted. The minimum thickness of material above the top of the pipe shall be 300 mm. ## Unless otherwise provided, sub-surface drains not located below the road pavement shall be sealed at the top by means of 150 mm thick layer of compacted clay so as to prevent percolation of surface water. ## 309.3.5. Use of Geosynthetics in Laying of Pipe and Backfilling ## After excavating the trench for subsurface drain, the filter fabric shall be placed, the pipe installed and the trench backfilled with permeable material according to dimensions and details shown on the drawings. Surfaces to receive filter fabric prior to placing shall be free of loose or extraneous material and sharp objects that may damage the filter fabric during installation. Adjacent rolls of the fabric shall be overlapped a minimum of 450 mm. The preceding roll shall overlap the following roll in the direction the material is being spread. ## Damage to the fabric resulting from Contractor’s vehicles, equipment or operations shall be replaced or repaired by the Contractor at his Cost. ## 309.3.6 Drain Outlet ## The outlet for a sub-surface drain shall not be under water or plugged with debris but should be a free outlet discharging into a stream, culvert or open ditch. The bottom of the pipe shall be kept above high water level in the ditch and the end protected with a grate or screen. For a length of 500 mm from the outlet end, the trench for pipe shall not be provided with granular material but backfilled with excavated soil and thoroughly compacted so as to stop water directly percolating from the backfill material around the pipe. The pipe in this section shall not have any perforations. ## 309.3.7. Aggregate Drains ## Aggregate drains shall be placed within the verge/shoulders after completion of the pavement. Depth, thickness and spacing of the aggregate drains shall be as shown on the drawings. ## Trenches for aggregate drains shall be excavated to a minimum width of 300 mm and to the depth shown on the drawings or ordered by the Engineer. The bottom of the trench shall be sloped to drain and shall be free from loose particles of soil. The trench shall be excavated so as to expose clearly the granular pavement courses to be drained. ## Aggregate for the drains shall be durable gravel, stone or slag and shall be free from vegetable matter and other deleterious substances. The grading requirements are given in Table 300-4. Grading to be adopted shall be indicated in the drawings. Table 300-4 Grading Requirements for Aggregate Drains 309.4 Measurements for Payment Measurement for surface and sub-surface drains shall be per running metre length of the drain. # 309.5 Rates ## The Contract unit rates for surface and sub-surface drains shall be payment in full for all items such as excavation, dressing the sides and bottom; providing lining, turfing, pitching, masonry, concrete and plastering; providing, laying and jointing pipes including wrapping with geosynthetic fabric; providing, laying and compacting backfill around the pipe, granular bedding; providing, fixing and painting of cover etc. including full compensation for all materials, labour, tools, equipment and other incidentals to complete the work as shown on drawings with all leads and lifts including removal of unsuitable material. Provision of inlets, gratings, sumps, outlet pipes, bedding, disbursers etc. wherever required shall be incidental to construction of drain. # 310 PREPARATION AND SURFACE TREATMENT OF FORMATION ## Preparation and surface treatment of the formation, , shall be carried out only after completion of any specified sub-grade drainage and unless otherwise agreed by the Engineer, immediately prior to laying the sub-base or the road base where no sub-base is required. The sequence of operations shall be as follows: ### a) Full formation, after reinstatement of any soft areas to the required Specifications shall be well cleaned and freed of all mud and slurry. ### b) The surface shall be compacted to the required density by a smooth wheeled roller of 80 to 100 kN weight after spraying requisite amount of water, if required. ### c) the formation shall be finished to the requirements of Clause 305.3.9. ## The entire work of surface treatment of formation shall be deemed as incidental to the work of sub-base/base course to be provided for the same. # 311 WORKS TO BE KEPT FREE OF WATER ## 311.1 The Contractor shall arrange for the rapid dispersal of water collected/accumulated on the earthwork or completed formation during construction or on the existing roadway or which enters the earthwork or any other item of work from any source, and where practicable, the water shall be discharged into the permanent outfall of the drainage system. The arrangements shall be made in respect of all earthwork including excavation for pipe trenches, foundations or cuttings. ## 311.2 The Contractor shall provide, where necessary, temporary water courses, ditches, drains, pumping or other means for maintaining the earthwork free from water. Such provisions shall include carrying out the work of forming the cut sections and embankments in such manner that their surfaces have at all times a prescribed crossfall and, where practicable, a sufficient longitudinal gradient to enable them to shed water and prevent ponding. ## The works involved in keeping the earthwork or any other item of works free of water shall be deemed as incidental to the respective item of work and as such no separate payment shall be made for the same. # 312 WATER COURSES AT CULVERTS ## 312.1 Excavation carried out in the diversion, enlargement, deepening or straightening water courses at culverts, where necessary, shall include the operations such as clearing, grubbing, removal of vegetation, trimming of slopes, grading of beds, disposal of excavated materials, pumping, timbering etc. necessary for dealing with the flow of water. ## 312.2 The beds and sloping sides of water courses shall, where shown on the drawings, be protected against the action of water by rubble paving to form a flat or curved surface as indicated. The protection shall consist of large smooth faced stones or of blocks of precast concrete. Stones for rubble paving shall be roughly dressed square. No stone shall be less than 225 mm in depth nor less than 0.02 cu.m in volume and no rounded boulders shall be used. After completion of construction of culverts, temporary diversion of water course, if any, shall be closed and water course restored for flow through the culvert as per the direction of the Engineer. # 312.3 Measurements for Payment ## The work for water courses at culverts as stated above shall be measured in terms of units specified in the Bill of Quantities for respective items. The temporary diversion of channel to facilitate construction of culverts, its closure and restoration to original water course shall be considered incidental to the work of construction of culverts and no extra payment shall be made for the same. # 312.4 Rates ## The Contract unit rates for different items of water courses at culverts shall be payment in full for carrying out all required operations including full compensation for all cost of materials, labour, tools, equipment and other incidentals to complete the work to the Specifications. # 313 rockfill embankment # 313.1 Scope ## The work covers embankment constructed with pieces of rock and shall be in accordance with the lines, grades and cross-sections as shown in drawings or as directed by the Engineer. ## There shall be a minimum of 500 mm thick earthen cushion over the rockfill. The construction of earth fill/ subgrade does not form part of scope of this work. # 313.2 Materials ## The size of rock pieces used in rockfill embankments shall be such that they can be deposited in layers so as to suit the conditions evaluated in the field compaction trials or as directed by the Engineer. The rockfill shall consist of hard, durable and inert material, preferably maximum size not exceeding 300 mm and percent finer than 125 mm not exceeding10 percent. ## Argillaceous rocks (clay, shales etc,), unburnt colliery stock and chalk shall not be used in rockfill. ## The rock fragments and blinding material required for filling the voids shall also satisfy the above requirements. # 313.3 Spreading and Compaction ## The material shall be tipped, spread and levelled in layers extending to the full width of embankment by a suitable dozer. Fragments of rock shall then be spread on the top of layer to the required extent and layer compacted by minimum of 5 passes of vibratory roller having static weight 8-10 tonnes. The compacted thickness of each layer shall not exceed 500 mm. After compaction of each layer, the surface voids shall be filled with broken fragments. Next layer, where required, shall be placed in the same manner, above the earlier compacted layer. ## The top layer of rockfill, on which normal earth fill will rest shall be thoroughly blinded with suitable granular material to seal its surface. # 313.4 Measurements for Payment ## Measurement shall be made by taking cross-sections at intervals in the original position before the work starts and after its completion and computing the volume in cu.m by the method of average end areas. # 313.5 Rate ## The Contract unit rate shall be paid in full for carrying out all the above operations including cost of rockfill, broken fragments and blinding material and shall provide full compensation for all items as per clause 305.8. ## 314 GROUND IMPROVEMENT FOR WEAK EMBANKMENT FOUNDATION USING GEOSYNTHETIC Reinforcement, Geosynthetic DRAINS AND STONE COLUMNS ## 314.1 Scope ## The scope for improving the ground of problematic sub-soil conditions comprises of several alternatives and combination of more than one of the following alternatives. The improvement may be chosen based on the sub-soil conditions : ### i) Using geosynthetic drains [Prefabricated Vertical Drain (PVD)] with surcharge involving design and installation of PVD to achieve 90% consolidation of sub-soil within a prescribed time with or withput basal reinfocement ### ii) Rammed stone columns. ### iii) Stone columns formed by vibroflot technique. ## Where specified in the Contract the scope of the work shall also cover the design of the ground improvement works by the Contractor. ## 314.2 Prefabricated Vertical Drain (PVD) with Surcharge ## The design and construction of this drain shall generally comply with the requirements of IS:15284 (Part 2) and the requirements given below. In the case of conflict between the requirements of IS:15284 and this Specification the requirements of this Specification shall prevail. - 314.2.1. Materials i) Geosynthetic Drain : Geosynthetic strip or band drain shall be manufactured by an ISO 9001 certified manufacturer. It shall consist of a corrugated or studded or 3-d mesh consisting of an inner core of thick polyester fused at intersection, wrapped in a non-woven geotextile. Band drain shall be of width and thickness as specified in the design and shall be a minimum of 100 mm width and 5 mm thickness. The core shall serve as the drainage medium conveying the core water from the soft subsoil to the drainage layer at the top. The core shall be of three-dimensional mesh, made of polyester or equivalent. The filter should be non-woven needle punched adhesive-bonded fabric. The filter and the core shall be ultrasonically welded together at edges to produce a fully integrated product. The drain shall meet the properties specified in Table 700-3. The drains shall be installed to depths and at spacing as per the design and drawings. The Contractor shall submit to the Engineer the complete scheme for installation of vertical band drains alongwith the particulars and test results from the manufacturer showing conformance to the specifications. Unless specified otherwise, the design of the ground improvement measures shall be to achieve 90 per cent consolidation in the time prescribed by the Exmployer. The equipment and the methodology for installation of the drains shall satisfy the specified requirement of prescribed degree of consolidation and the time for achieving the same. ii) Granular Sand Blanket : After installation of the vertical band drains in the sub-soil, a blanket of well draining granular material/ coarse sand (natural or crushed) conforming to Class I grading given in Table 300-4 of specified thickness compacted to a density of 75 to 80 percent of maximum dry density obtained by heavy compaction (IS 2720-Part 8) shall be provided. The granular sand blanket shall be exposed to atmosphere at its periphery for dissipation of pore water pressure. iii) Geotextile Fabric for separation and drainage : The requirements of synthetic geotextile shall be as given in Table 700-1. - 314.2.2 Construction and installation Requirements: i) Shipment and Storage : The Geosynthetic Band Drain shall be dry and wrapped such that it is protected from the exposure to ultraviolet light during shipping and storage. At no time shall the band drain be exposed to ultraviolet light for a period exceeding fourteen days. If stored outdoor, they shall be elevated and protected with a waterproof cover. The Geo-synthetic Band Drain shall be labeled as per ASTM D 4873, “Guide for identification, storage, and handling of geotextile. ii) Drain installation : Band Drains in roll shall be installed using an installation rig/sticher mounted on a base machine (Hydraulic or Mechanical). The end of the drain shall be attached to a hollow rectangular mandrel or shoe, which will be driven into the soft clay by appropriate mechanism, such as lance. On reaching the refusal strata (stiff soil), the mandrel with the drain shall be left behind and the lance withdrawn. The top of the drain above the ground level shall be cut off at design level (150 mm into the drainage blanket). The rig/ sticher moves on to the next location. iii) After installation of vertical band drains, a blanket of granular coarse sand as mentioned above shall be spread over the entire area and covered with geotextile layer on top and bottom as directed by the Engineer. iv) Installation of geotextile fabric for separation and drainage : - Shipment and Storage : The geotextile shall be kept dry and wrapped such that it is protected from the exposure to ultraviolet light during shipping and storage. At no time shall the paving fabric be exposed to ultraviolet light for a period exceeding fourteen days. Geotextile rolls shall be stored in a manner, which protects them from elements. If stored outdoor, they shall be elevated and protected with a waterproof cover. The geotextile shall be labeled as per ASTM D 4873, “Guide for identification, storage and handling of geotextiles”. - Fabric Placement : The geotextile shall be laid smooth without wrinkles or folds on the sand blanket in the direction of construction traffic. Adjacent geotextile rolls shall be overlapped, sewn or jointed, (Preferably sewn or joined). On curves the geotextile may be folded or cut & overlap to conform to the curves. The fold or overlap shall be in the direction of construction and held in place by pins, staples, or piles of fill or rock. Prior to covering, the geotextile shall be inspected by the Engineer to ensure that the geotextile has not been damaged (i.e. holes, tears, rips) during installation. Damaged geotextiles, as identified by the Engineer, shall not be allowed. The surcharge shall be placed such that atleast the minimum specified lift thickness shall be between the geotextile and the equipment tyres or tracks at all times. Turning of vehicles shall not be permitted on the first lift above the geotextile. - Seaming : A sewn seam is to be used for the seaming of the geotextile. The thread used shall consist of high strength polypropylene or polyester. Nylon thread shall not be used. The thread shall also be resistant to ultraviolet radiation. The thread shall be of contrasting color to that of the geotextile itself. For seams which are sewn in the field, the Contractor shall provide at least a 2 metre length sewn seam for sampling by the Engineer before the geo-textile is installed. For seams which are sewn in the factory, the Engineer shall obtain samples of the factory seams at random from any roll of geotextile which is used on the project. For seams that are field sewn, the seams sewn for sampling shall be sewn using the same equipment and procedures as will be used for the production seams. If seams area sewn in both the machine and cross machine direction, samples of seams from both directions shall be provided. The seam assembly description shall be submitted by the Contractor along with the sample of the seam. The description shall include the seam type, stitch type, sewing thread and stitch density. v) Addition of Surcharge : Addition of surcharge load by approved embankment material shall be placed over the geotextile layer upto a height as per the design requirement. The addition of surcharge shall be placed with adequate side slope to avoid any slope failure. The addition of surcharge shall be kept in place for a period as per the design to achieve desired degree of consolidation. After ascertaining that the desired degree of consolidation is achieved, the addition of surcharge which is not forming part of permanent work/ embankment shall be removed to the required level as per drawings. Removal of additional surcharge material shall be done without damaging the road embankment. After removal of additional surcharge, the damaged embankment top, if any, shall be made good as instructed by the Engineer. The addition and removal of surcharge shall be incidental to the work except for payment of additional surcharge quantity forming part of permanent embankment. The quantity for payment will be determined based on the settlements readings observed through instrumentation. vi) Instrumentation and Monitoring the behaviour of Sub-Soil/ Embankment : Monitoring the behavior of the sub-soil/ embankment construction shall form part of the work. The design shall be based on the gain in the shear strength of the subsoil due to consolidation process. The following critical parameters shall be monitored : - Monitoring the Build up and Dissipation of Pore Pressure : Casagrande open standpipe type piezometers shall be used for the measurement of changes in pore pressure. The specifications for the Casagrande piezometer shall be as follows. The piezometer shall be 38 mm in dia and 300 mm in length; The air entry value shall be of the order of 0.3 kg/cm2. The standpipe shall be more than 16 mm in diameter; The piezometer shall be installed in 150 mm borehole, at specified depths. Sand cover around the piezometer tip and bentonite seal above shall be provided; and Suitable electronic sensor shall be used to record the water level Piezometers including dummy piezometers shall be installed at locations specified by the Engineer. - Rate and Magnitude of Vertical Settlements of the Subsoil under the surcharge load : Settlements shall be measured by installing platform type settlement gauges, which consist of the following : Wooden base plate 1000 mm square and 50 mm thick; GI pipe of 25 mm dia fitted to the base plate with a suitable sleeve arrangement and nuts and bolts; Outer loose fitting sleeve, to prevent soil form coming into contact with the inner pipe; The pipe and the sleeve consist of 1.5m long sections, which can be screwed on at the top, so that as the surcharge is built up, the top of the pipe is well clear of the fill; Settlement gauges shall be installed at the ground level, before the starting of the fill construction. These shall be installed locations specified by the Engineer. The readings of settlement gauges also form the basis to estimate the quantity of surcharge forming part of permanent work. The number of settlement gauges shall be decided by the Engineer keeping in view this aspect. - Measurement of Shear Strength : The shear strength parameters of the subsoil [unconfined compressive strength (UCS)] shall be measured at locations specified by the Engineer at the end of each stage of surcharge loading in order to compare the actual details with the design assumptions. For the recovery of undisturbed samples from the subsoil for determining UCS, before start of construction of surcharge, 100 mm dia casing pipe shall be installed into the ground to 3 m depth, preferably by driving; the top of the casing pipe shall have provision for adding extensions at top by screw coupling; and as the surcharge construction proceeds the casing pipe shall be extended. This procedure ensures avoiding drilling through the surcharge already placed as well as any damage to the installed band drains. Undisturbed samples (UDS) are recovered and UCS is determined in the site laboratory (sending UDS sample to distant laboratories would result in loss of water content and disturbance of the samples leading to erroneous values of UCS). Undisturbed samples shall be recovered at every 1.5m depth at the specified locations, so that complete strength profile of subsoil is obtained. vii) During the placing of the surcharge and compaction, the Contractor shall take utmost care so that the monitoring instruments are not damaged. Compaction by small vibratory rollers shall be done for 1.5m around the monitoring instruments and bigger rollers shall not be used near the monitoring instruments. Similarly care shall be taken that movement of dumpers does not damage the monitoring instruments. viii) Frequency of Observations : The readings of the piezometers and the settlement gauges shall be recorded at the following frequency. - Daily reading shall be taken in stretches where filling/ surcharge operations are in progress. Weekly readings shall be taken in stretches, where no filling/ surcharge is being done. - Weekly readings shall be taken after the desired fill/ surcharge height is achieved, till the next stage filling commences. All data shall be recorded in a register and maintained properly. - The Data from the monitoring instruments provides the background for regulating the rate of placing the fill/ surcharge as well as the waiting period between stages. ix) Precautions against Pilferage: The observation data shall be recorded during construction and for three months thereafter. It is therefore essential that the instruments are not tampered and stolen. Suitable precautions shall be taken in this regard by the Contractor. x) Drainage of Ground Water : The water which will come out from the subsoil through vertical drains will be accumulated at temporary ditches to be dug at nearby areas and the accumulated water will be dewatered regularly from the ditches to the outfalls as directed by the Engineer. xi) Certification from the manufacturer of band drain and geotextile fabric for separation and drainage: - The Contractor shall provide to the Engineer, a certificate stating the name of the manufacturer, product name, style number, chemical composition of the filament or yarns and other pertinent information to fully describe the material. Each roll shall be labelled or tagged to protect product identification as well as inventory and quality control. - The manufacturer shall be responsible for establishing and maintaining a quality control programme to assure compliance with the requirement of the specification. Documentation describing the quality control programme shall be made available upon request. - The manufacturer’s certificate shall state that the furnished material meets minimum averages roll values (MARV) requirements of the specifications as evaluated under the Manufacturer’s quality control programme. The certificate shall be attested by a person having legal authority to bind the Manufacturer. - 314.2.3 Measurements for Payment i) The Geosynthetic Band Drains (or geodrain) shall be measured in linear metre of its length. ii) The granular sand blanket shall be measured in cubic metre. iii) The geo-synthetic fabric shall be measured in square metre of plan area of final finished work. iv) Instrumentation and monitoring the behaviour of sub-soil/ embankment shall be measured in number of locations. v) The additional surcharge quantity forming part of permanent embankment shall be measured in cum. The overlaps, patches, sewn seams and securing pins shall not to be measured. - 314.2.4 Rate : Rate shall include cost of design, materials, installation, operations involved in pre-loading/ additional surcharge, dewatering, labour, plant hire, material storage and handling expenses for completing the work including submission of construction drawings and provision of specialist attendance & supervision at site for (i) geodrain; (ii) sand blanket; (iii) geofabric; (iv) instrumentation and monitoring; and (v) permanent embankment part of surcharge as described above. - 314.3. Rammed Stone Columns using non-displacement method of construction - 314.3.1 The design and construction of this column shall generally comply with the requirements of IS: 15284 (Part 2), including the requirements given below. In the case of conflict between the requirements of IS: 15284 and these Specifications the requirements of these Specifications shall prevail. - 314.3.2 Stone columns shall be formed from well-graded crushed stone and gravel compacted to a dense state. The size of the well graded crushed aggregate shall vary from 2 mm to 75 mm conforming to the gradation given below. Size of the Crushed Aggregate; % Passing. 75 mm; 90-100. 50 mm; 80-90. 38 mm; 55-75. 20 mm; 1020. 12 mm; 5-13. 2 mm; 5. The crushed aggregate shall be chemically inert, hard and resistant to breakage. The diameter of the stone columns shall be as shown in the drawings. - 314.3.3 Granular Blanket - A compacted and well draining layer of gravel or coarse sand, of specified thickness, compacted in layers to a relative density of 75 to 80 percent shall be provided above the existing ground. This blanket shall be exposed to atmosphere at its periphery for pore water pressure dissipation. - 314.3.4 Construction and Installation Requirements - The “Rammed Stone Columns” shall be constructed by non-displacement technique namely “Bailer and Casing Method” as given in IS:15284 (Part 1). After ensuring complete removal of slush deposited during boring operations, a minimum depth of 0.5 m, preferably 0.75 below the granular blanket shall be compacted by other suitable means such as rolling/ tamping to the specified densification criteria. - 314.3.5 Field Controls - In the above method, the following minimum field controls shall essentially be observed. The set criteria and the consumption of granular fill form the main quality control measures for the columns constructed by the non-displacement technique. The set criteria shall be established as given in IS 15284 (Part 1). For ascertaining the consumption of fill, the diameter of the column as formed during field trials shall be measured in its uppermost part along the four diameters and average of these observations taken as the column diameter. - 314.3.6 Field Loading Tests - Initial and routine tests shall be carried out as given in IS:15284 (Part 1). - 314.3.7 Recording of Data shall be done as given in IS 15284 (Part 1). - 314.3.8 Load Test Results - The ultimate load capacity of single column shall be determined form load tests. The settlement of a stone column obtained at safe/ working load from load test results on a single column shall not be directly used in forecasting the settlement of the structure unless experience form similar foundations in similar soil conditions on its settlement behaviour is available. The average settlement may be assessed on the basis of sub-soil data and loading details of the structures as a whole using the principles of soil mechanics. - 314.3.9 Certification - The Contractor shall be responsible for establishing and maintaining a quality control programme to assure compliance with the requirements of the specifications. - 314.3.10 Measurement for Payment i) The rammed stone column of the specified diameter shall be measured in linear metre of its compacted length. ii) The sand blanket shall be measured in cum. iii) The initial and routine load tests, unless otherwise specified in the contract, shall be measured in numbers and paid. - 314.3.11 Rate - The rate shall include the cost of providing all materials, tools, equipment, labour, supervision and incidentals necessary to complete the work as per these specifications. - 314.4. Stone Columns using Vibro-replacement (Vibroflot) Method of Construction - 314.4.1 Scope The scope of the work shall consist of: i) construction of stone columns, complete in-place including layout; ii) supplying crushed stone, equipment, electrical power, water and any other necessary items for stone column and its installation; iii) Control and disposal of surface water resulting from stone column construction operations; iv) Construction and removal of silt settling ponds or similar facilities as required, and the regrading of the site as required; v) Stockpiling and disposal of silt from the site if necessary; and vi) Load testing of stone columns as specified - 314.4.2 The design and construction of stone columns shall comply with IS:15284 (Part I) subject to certain modifications incorporated in these Specifications or any other modification suggested by the Engineer. The construction of sand (or stone) working platform and necessary access to site shall not form part of the scope of this work. Stone Column with maximum compacted density shall extend to the full depth of the compressible stratum and reach the Dense Sand Layer/Stiff Clay Layer. - 314.4.3 The Contractor shall (i) meet all applicable laws and regulations concerning surface runoff, siltation, pollution and general disposal of the effluent from the construction of the stone columns and general site work, (ii) construct and relocate temporary ditches, swales, banks, dams, and similar facilities as necessary to control the flow of surface water during the work, remove them when no longer required, and regrade the affected areas for acceptable drainage as specified for site grading, (iii) construct silt settling ponds as required in locations indicated or approved, ensure that earth banks and water control devices are safely designed and prevent inadvertent discharge into watercourses off the site, stockpile and dispose of all silt as approved by the Engineer, (iv) remove settling ponds and other structures when no longer required and regrade the areas for acceptable drainage as specified for site grading. - 314.4.4 Materials - Stone Aggregate for Compacted Column : The crushed stone and gravel for column backfill shall be clean, hard, angular, chemically inert, resistant to breakage and free from organic, trash, or other deleterious materials. It shall be well-graded stones of 75 mm down to 2 mm size. The uniformity co-efficient shall be greater than 3. The Aggregate Impact Value shall not be more than 30 percent. - Drainage Blanket : Sand/crushed stone, which is hard, inert, resistant to chemical change and free from organic, trash, or other deleterious materials shall only be used in drainage blanket. The blanket shall be well graded and free draining granular material of thickness 500 mm or more, compacted in layers to a relative density of 75 to 80 percent. This blanket shall be exposed to atmosphere at its periphery for pore water pressure dissipation. - 314.4.5 Construction and Installation - The stone columns shall be installed by Vibroflot method given in IS 15284 (Part 1). Stones shall be fed by mechanical means i.e. use of loader/ hopper/ chute etc. The slush, muck and other loose materials at work site shall be removed/ disposed off suitably by the Contractor as instructed by the Engineer. The Contractor shall take adequate measures to ensure stability of bore holes made for installation of stone column. - 314.4.5.1 A detailed installation procedure/method statement shall be submitted by the Contractor including: i) Type and number of Vibroflots and general method of operation including construction schedule. ii) Mechanical arrangement for placing stones (s) around the probe point iii) Quality control, Quality Assurance Procedure covering details on automatic recording devices to monitor and record stone consumption iv) Type of equipment to be deployed v) Manpower to be engaged vi) The proposed sequence and timing for constructing stone columns along with a bar chart for the entire ground improvement work. - 314.4.5.2 Stone column installation procedure shall be as approved by the Engineer. The construction technique and probe shall be capable of producing and/or complying with the following: i) The holes shall be close to circular. ii) The probe and follower tubes shall be of sufficient length to reach the elevations shown on the plans. The probe, used in combination with the flow rate and available pressure to the tip jet, shall be capable of penetrating to the required tip elevation. Preboring of stiff lenses, layers or strata is permitted. iii) The probe shall have visible external markings at suitable increments to enable measurement of penetration and re-penetration depths iv) Sufficient quantity of wash water shall be provided to the tip of the probe to widen the probe hole to a diameter to allow adequate space for stone backfill placement around the probe. The flow of water from the bottom jet shall be maintained at all times during backfilling to prevent caving or collapse of the hole and to form a clean stone column. The flow rate will generally be greater as the hole is jetted in, and decrease as the stone column comes up v) After forming the hole, the vibrator shall be lifted up a minimum 3 m, dropped at least twice to flush the hole out. The probe shall not, however, be completely removed from the hole vi) The column shall be formed by adding stone in lifts having each lift height between 600 cm and 1000 cm. The stone aggregate in each lift shall be compacted by re-penetrating it at least twice with the horizontally vibrating probe so as to densify and force the stone radially into the surrounding in-situ soil. The stone in each increment shall be re-penetrated a sufficient number of times to develop a minimum ammeter reading on the motor of at least 40 amps more than the free-standing (unloaded) ampere draw on the motor, but no less than 80 amps total vii) Stone columns shall be installed so that each completed column will be continuous throughout its length - 314.4.5.3 Data captured shall be continuously displayed on a LCD unit and graphical output (plots of depth versus time and power consumption) generated by automated computerized recording device throughout the process of stone column installation for each point shall be submitted to the Engineer. The equipment to be used shall be instrumented with sensors and the data processed by a micro-processing unit to enable continuous monitoring and data capture of the following during construction of each stone column: - depth of vibrator and vibrator movements (depth of penetration) - power consumption (compaction effort) - 314.4.5.4 If erosion of upper granular working platform material occurs, the depressions shall be backfilled with sand/ granular material which meets the specification for the working platform. Such backfilling shall be at the Contractor’s expense. The working surface shall be cleaned at the completion of the stone column construction of all unsuitable materials washed up from the stone column holes. Such unsuitable materials include clay or silt lumps, wood fragments or other organic matter. If, in the opinion of the Engineer, these materials create “soft spots” or zones of compressibility or weakness in connection with the placement of overlying embankment materials, such unsuitable materials shall be disposed of in a manner approved by the Engineer - 314.4.5.5 In the event of obstructions preventing the penetration of the Vibrofloat, the Contractor shall stop work, move to another compaction point and immediately notify the Engineer. The Engineer may at his option authorize one or several of the following: (i) position the compaction point a short distance away from the original position, (ii) additional compaction points to bridge the obstruction, (iii) remove the obstruction, replace removed soils, and again jet the column hole in the indicated location, (iv) perform other removal or relocation operations or (v) any other method. - 314.4.6 Field Controls - In the above method, the following minimum field controls shall be observed. - Vibrofloat penetration depth including the depth of embedment in firm strata. - Monitoring of volume of backfill added to obtain an indication of the densities achieved, and - Monitoring of ammeter or hydraulic pressure gauge readings to verify that the maximum possible density has been achieved in case of Vibrofloated columns. - 314.4.7 Recording of Data shall be done as given in IS 15284 (Part 1). - 314.4.8 Field Loading Tests - 314.4.8.1 The Initial load tests shall be performed at a trial test site approved by the Engineer to evaluate the load-settlement behaviour of the soil-stone column system. The tests shall be conducted on a single and also on a group of minimum three columns in accordance with IS:15284 (Part-1). The number of initial tests shall be as follows: Single column tests – 1 test per 500 or part thereof stone columns. Three column group tests – 1 test per 1000 or part thereof stone columns. - 314.4.8.2 The Routine load tests shall be carried out on a single job column in accordance with IS:15284 (Part-1). The job columns shall be loaded for a test load of 1.1 times the design load intensity with kentledge minimum 1.3 times the design load pattern.The number of routine tests shall be as follows: Single column tests – 1 test per 500 or part thereof stone columns. - 314.4.8.3 The test load shall be applied at increments of one-tenth to one-fifth of the design load upto a maximum of 1.5 times the design load. Each load stage shall be maintained till the settlement rate is less than 0.1 mm/30 min. - 314.4.8.4 The test load shall be maintained for a minimum period of 24 hours. The ultimate load on the stone column shall be determined by double tangent diagram. The test load shall be removed in five to six stages. Each unloading stage shall be maintained till the rebound attains a rate of 2.0 mm/30 min. - 314.4.8.5 Safe and efficient working of the loading arrangements is entirely the Contractor’s responsibility and any impediment resulting in the failure of the test arrangement may debar the Contractor from payment for the test. Alternatively, it may make the Contractor liable to repeat the test on separate column/columns without any extra cost. - 314.4.8.6 The construction of stone columns shall be carried out using the same procedure as adopted for the test column to the satisfaction of the Engineer. The stone columns under the test shall be a part of a larger stone column group. The interpretation of the results shall be free from ambiguity and shall be subject to the Engineer’s approval. No works shall proceed unless the Contractor shall satisfy the Engineer beyond reasonable doubt that the performance of the stabilized soil material will be compliant with the Specification. - 314.4.9 Tolerances - 314.4.9.1 Setting Out - : Setting out shall be carried out from reference lines and points shown in the drawings. Immediately before installation of the stone columns, the stone column positions shall be marked with suitable identifiable markers. - 314.4.9.2 Position - : No vibration center or stone column shall be more than 150 mm off its correct center location in any direction at the working platform level as shown on the approved plans. - 314.4.9.3 Verticality - : Stone Columns shall be constructed as vertical as possible. The axis of the stone column shall not be inclined from the vertical by more than 1h: 20v as indicated by the tilt of vibrator and follower tubes. - 314.4.10 Personnel - : The Contractor shall employ suitable personnel having experience in the construction of stone columns. - 314.4.11 Quality Control: The Contractor shall establish and maintain a quality control programme to assure compliance with the requirements of the specifications. - 314.4.12 Measurements for payment : i) The stone column by Vibrofloat method shall be measured in linear metre of its compacted length. ii) The sand blanket shall be measured in cum. iii) The initial and routine load tests, unless otherwise specified in the Contract, shall be measured in numbers and paid. - 314.4.13 Rate : The rate shall include the cost of providing all materials, tools, equipment, labour, supervision and incidentals necessary to complete the work as per these Specifications. 402. LIME TREATED SOIL FOR IMPROVED SUB-GRADE/SUB-BASE - 402.1 Scope This work shall consist of laying and compacting an improved sub-grade/lower sub-base of soil treated with lime on prepared sub-grade in accordance with the requirements of these Specifications and in conformity with the lines, grades and cross-sections shown on the drawings or as directed by the Engineer. Lime treatment is generally effective for soils which contain a relatively high percentage of clay and silty clay. - 402.2 Materials - 402.2.1 Soil Except when otherwise specified, the soil used for stabilization shall be the local clayey soil having a plasticity index greater than 8. - 402.2.2 Lime - Lime for lime-soil stabilization work shall be commercial dry lime slaked at site or pre-slaked lime delivered to the site in suitable packing. Unless otherwise permitted by the Engineer, the lime shall have purity of not less than 70 percent by weight of Quick-lime (CaO) when tested in accordance with IS:1514. Lime shall be properly stored to avoid prolonged exposure to the atmosphere and consequent carbonation which would reduce its binding properties. - 402.2.3 Quantity of Lime in Stabilized Mix - Quantity of lime to be added as percentage by weight of the dry soil shall be as specified in the Contract. The quantity of lime used shall be related to its calcium oxide content which shall be specified in the Contract . Where the lime of different calcium oxide content is to be used, its quantity shall be suitably adjusted with the approval of the Engineer so that equivalent calcium oxide is incorporated in the work. The mix design shall be done to arrive at the appropriate quantity of lime to be added, having due regard to the purity of lime, the type of soil, the moisture-density relationship, and the design CBR/Unconfined Compressive Strength (UCS) value specified in the Contract. The laboratory CBR/UCS value shall be at least 1.5 times the minimum field value of CBR/UCS stipulated in the Contract. - 402.2.4 Water - The water to be used for lime stabilisation shall be clean and free from injurious substances. Potable water shall be used. - 402.3 Construction Operations - 402.3.1 Weather Limitations - Lime-soil stabilisation shall not be done when the air temperature in the shade is less than 100C. - 402.3.2 Degree of Pulverisation - For lime-soil stabilisation, the soil before addition of stabilizer, shall be pulverized using agricultural implements like disc harrows (only for low volume roads) and rotavators to the extent that it passes the requirements set out in Table 400-3 when tested in accordance with the method described in Appendix-3 Table 400-3 : Soil Pulverisation Requirements for Lime Stabilisation IS Sieve designation; Minimum percent by weight passing the IS Sieve. 26.5 mm; 100. 5.6 mm; 80. - 402.3.3 Equipment for Construction - Stabilised soil sub-bases shall be constructed by mix-in-place method of construction or as otherwise approved by the Engineer. Manual mixing shall be permitted only where the width of laying is not adequate for mechanical operations, as in small-sized jobs. The equipment used for mix-in-place construction shall be a rotavator or similar approved equipment capable of pulverizing and mixing the soil with additive and water to specified degree to the full thickness of the layer being processed, and of achieving the desired degree of mixing and uniformity of the stabilized material. If so desired by the Engineer, trial runs with the equipment shall be carried out to establish its suitability for work. The thickness of any layer to be stabilized shall be not less than 100 mm when compacted. The maximum thickness can be 200 mm, provided the plant used is accepted by the Engineer. - 402.3.4 Mix-in-place Method of Construction - Before deploying the equipment, the soil after it is made free of undesirable vegetation or other deleterious matter shall be spread uniformly on the prepared subgrade in a quantity sufficient to achieve the desired compacted thickness of the stabilised layer. Where single-pass equipment is to be employed, the soil shall be lightly rolled as directed by the Engineer. The equipment used shall either be of single-pass or multiple pass type. The mixers shall be equipped with an appropriate device for controlling the depth of processing and the mixing blades shall be maintained or reset periodically so that the correct depth of mixing is obtained at all times. With single-pass equipment the forward speed of the machine shall be so selected in relation to the rotor speed that the required degree of mixing, pulverisation and depth of processing is obtained. In multiple-pass processing, the prepared sub-grade shall be pulverised to the required depth with successive passes of the equipment and the moisture content adjusted to be within prescribed limits mentioned hereinafter. The lime shall then be spread uniformly and mixing continued with successive passes until the required depth and uniformity of processing have been obtained. The mixing equipment shall be so set that it cuts slightly into the edge of the adjoining lane processed previously so as to ensure that all the material forming a layer has been properly processed for the full width. - 402.3.5 Construction with Manual Means - Where manual mixing is permitted where road width is less than 1.5 m and equipment operation are not feasible. the soil from borrow areas shall first be freed of all vegetation and other deleterious mater materials and placed on the prepared subgrade. The soil shall then be pulverized by means of crow-bars, shovels, pick axes or other means approved by the Engineer. Water in requisite quantities may be sprinkled on the soil for aiding pulverisation. On the pulverized soil, the lime in requisite quantities shall be spread uniformly and mixed thoroughly by working with spades or other similar implements till the whole mass are is uniform. After adjusting the moisture content to be within the limits mentioned later, the mixed material shall be leveled up to the required thickness so that it is ready to be rolled. - 402.3.6 Addition of Lime - Lime may be mixed with the prepared material either in slurry form or dry state at the option of the Contractor with the approval of the Engineer. Dry lime shall be prevented from blowing by adding water to the lime or other suitable means selected by the Contractor, with the approval of the Engineer. The tops of windrowed material may be flattened or slightly trenched to receive the lime. The distance to which lime may be spread upon the prepared material ahead of the mixing operation shall be determined by the Engineer. No traffic other than the mixing equipment shall be allowed to pass over the spread lime until after completion of mixing. Mixing or remixing operations, regardless of equipment used, shall continue until the material is free of any white streaks or pockets of lime and the mixture is uniform. Non-uniformity of colour reaction, when the treated material is tested with the standard phenolphthalein alcohol indicator, will be considered evidence of inadequate mixing. - 402.3.7 Moisture Content for Compaction - The moisture content at compaction checked vide IS:2720 (Part 2) shall neither be less than the optimum moisture content corresponding to IS:2720 (Part 8) nor more than 2 percent above it. - 402.3.8 Rolling - Immediately after spreading, grading and levelling of the mixed material, compaction shall be carried out with approved equipment preceded by a few passes of lighter rollers if necessary. Rolling shall commence at edges and progress towards the centre, except at super elevated portions or for carriageway with unidirectional cross-fall where it shall commence at the inner edge and progress towards the outer edge. During rolling, the surface shall be frequently checked for grade and crossfall (camber) and any irregularities corrected by loosening the material and removing/adding fresh material. Compaction shall continue until the density achieved is at least 98 percent of the maximum dry density for the material determined in accordance with IS:2720 (Part 8). Care shall be taken to see that the compaction of lime stabilised material is completed within three hours of its mixing or such shorter period as may be found necessary in dry weather. During rolling it shall be ensured that roller does not bear directly on hardened or partially hardened treated material previously laid other than what may be necessary for achieving the specified compaction at the joint. The final surface shall be well closed, free from movement under compaction planes, ridges, cracks or loose material. All loose or segregated or otherwise defective areas shall be made good to the full thickness of the layer and recompacted. - 402.3.9 Curing - The sub-base course shall be suitably cured for a minimum period of 7 days after which subsequent pavement courses shall be laid to prevent the surface from drying out and becoming friable. No traffic of any kind shall ply over the completed sub-base unless permitted by the Engineer. - 402.4 Surface Finish and Quality Control of Work The surface finish of construction shall conform to the requirements of Clause 902. Control on the quality of materials and works shall be exercised by the Engineer in accordance with Section 900. - 402.5 Strength When lime is used for improving the subgrade, the soil-lime mix shall be tested for its CBR value. When lime stabilized soil is used in a sub-base, it shall be tested for unconfined compressive strength (UCS) at 7 days. In case of variation from the design CBR/UCS, in situ value being lower, the pavement design shall be reviewed based on the actual CBR/ UCS values. The extra pavement thickness needed on account of lower CBR/UCS value shall be constructed by the Contractor at his own cost. 402.6 Arrangements for Traffic During the period of construction, arrangements for traffic shall be provided and maintained in accordance with Clause 112. - 402.7 Measurements for Payment Stabilised soil sub-graded/sub-base shall be measured as finished work in position in cubic metres conforming to Section 900. 402.8 Rate The Contract unit rate for stabilised soil sub-graded/sub-base shall be payment in full for carrying out the required operations including full compensation for all components listed in Clause 401.7 (i) to (v). # 408 SHOULDERS, ISLANDS AND MEDIANS - 408.1 Scope The work shall consist of constructing shoulder (hard/paved/earthen with brick or stone block edging) on either side of the pavement, median in the road dividing the carriageway into separate lanes and islands for channelizing the traffic at junctions in accordance with the requirements of these Specifications and in conformity with the lines, grades and cross- sections shown on the drawings or as directed by the Engineer. - 408.2 Materials Shoulder on either side of the road may be of selected earth/granular material/paved conforming to the requirements of Clause 305/401 and the median may be of selected earth conforming to the requirements of Clause 305. Median/Traffic islands shall be raised and kerbed at the perimeter and the enclosed area filled with earth and suitably covered with grass turf/shrubs plants as per Clause 307 and/or paved as per Clause 410.3.4 or 410.3.5. Paved shoulders shall consist of sub-base, base and surfacing courses, as shown in the drawings and materials for the same and shall conform to relevant Specifications of the corresponding items. Where paved or hard shoulders are not provided, the pavement shall be provided with brick/stone block edgings as shown in the drawings. The brick shall conform to Clause 1003 of these Specifications. Stone blocks shall conform to Clause 1004 of these Specifications and shall be of size 225 mm x 110 mm x 75 mm. - 408.3 Size of Shoulders/Islands/Medians Shoulder (earthen/hard/paved)/median/traffic island dimensions shall be as shown on the drawings or as directed by the Engineer. - 408.4 Construction Operations - 408.4.1 Shoulders - The sequence of operations shall be such that the construction of paved shoulder is done in layers each matching the thickness of adjoining pavement layer. Only after a layer of pavement and corresponding layers in paved and earth shoulder portion have been laid and compacted, the construction of next layer of pavement and shoulder shall be taken up. Where the materials in adjacent layers are different, these shall be laid together and the pavement layer shall be compacted first. The corresponding layer in paved shoulder portion shall be compacted thereafter. Which shall be followed by compaction of each shoulder layers. The adjacent layers having same material shall be laid and compacted together. In all cases where paved shoulders have to be provided alongside of existing carriageway, the existing shoulders shall be excavated in full width and to the required depth as per Clause 301.3.7. Under no circumstances, box cutting shall be done for construction of shoulders. Compaction requirement of earthen shoulder shall be as per Table 300-3. In the case of bituminous courses and concrete pavement, work on shoulder shall start only after the pavement course has been laid and compacted. During all stages of shoulder construction, the required crossfall shall be maintained to drain off surface water. Regardless of the method of laying, all shoulder construction material shall be placed directly on the shoulder. Any spilled material dragged on to the pavement surface shall be immediately removed, without damage to the pavement, and the area so affected thoroughly cleaned. - 408.4.2 Median and Islands - Median and islands shall be constructed in a manner similar to shoulder up to the road level. Thereafter, the median and islands, if raised, shall be raised at least 300 mm by using kerb stones of approved material and dimensions and suitably finished and painted as directed by the Engineer. If not raised, the median and islands shall be differentiated from the shoulder/pavement as the case may be, as directed by the Engineer. The confined area of the median and islands shall be filled with local earth or granular material or any other approved material and compacted by plate compactor/power rammer. The confined area after filling with earth shall be turfed with grass or planted with shrubs, or finished with tiles/slabs as provided in the drawings. - 408.4.3 Brick/Stone Block Edging - The brick/stone blocks shall be laid on edge, with the length parallel to the transverse direction of the road. a bed of 25 mm sand over lean concrete, set carefully rolled into position by a light roller and made flush with the finished level of the pavement. - 408.5 Surface Finish and Quality Control of Works The surface finish of construction shall conform to the requirements of Clause 902. Control on the quality of materials and works shall be exercised by the Engineer in accordance with Section 900. - 408.6 Measurements for Payment Shoulder (earthen/hard/paved), island and median construction shall be measured as finished work in position as below: i) For excavation in cu.m. ii) For earthwork/granular fill in cu.m. iii) For sub-base, base, surfacing courses in units as for respective items iv) For kerb in running metre; length of kerb for median shall be measured for each side separately. vi) For turfing, shrubs and tile/slab finish in sq.m. vii) For brick/stone block edging in running metre, the length for brick/ stone block edging for median edging shall be measured for each side separately. - 408.7 Rate The Contract unit rate for shoulder (hard/paved/earthen with brick or stone block edging), island and median construction shall be payment in full for carrying out the required operations including full compensation for all components listed in Clause 401.7 (i) to (v) as applicable. The rate for brick/stone block edging shall include the cost of sand cushion. # 409 CEMENT CONCRETE KERB AND KERB WITH CHANNEL - 409.1 Scope This work shall consist of constructing cement concrete kerbs and kerbs with channel in the central median and/or along the footpaths or separators in conformity with the lines, levels and dimensions as specified in the drawings or as directed by the Engineer. - 409.2 Materials Kerbs and kerb with channel shall be provided in cement concrete of Grade M-20 in accordance with Section 1700 of these Specifications. - 409.3 Type of Construction These shall be cast-in-situ construction with suitable kerb casting machine in all situations except at locations where continuous casting with equipment is not practicable. In those locations precast concrete blocks shall be used. - 409.4 Equipment A continuous kerb casting equipment of adequate capacity and controls, capable of laying the kerbs in required cross-sections and producing a well-compacted mass of concrete free of voids and honeycombs, shall be used. - 409.5 Construction Operations - 409.5.1 Kerb shall be laid on firm foundation of minimum 150 mm thickness of cement concrete of M 15 grade cast in-situ or on extended width of pavement. The foundation shall have a projection of 50 mm beyond the kerb stone. Before laying the foundation of lean concrete, the base shall be leveled and slightly watered to make it damp. - 409.5.2 In the median portions in the straight reaches, the kerb shall be cast in continuous lengths. In the portions where footpath is provided and/or the slope of the carriageway is towards median (as in case of superelevated portion), there shall be sufficient gap/recess left in the kerb to facilitate drainage openings. - 409.5.3 After laying the kerbs and just prior to hardening of the concrete, saw cut grooves shall be provided at 5 m intervals up to finished road level or as specified by the Engineer. - 409.5.4 Kerbs on the drainage ends such as along the footpath or the median in superelevated portions, shall be cast with monolithic concrete channels as indicated in drawings. The slope of the channel towards drainage pipes shall be ensured for efficient drainage of the road surface. - 409.5.5 Vertical and horizontal tolerances with respect to true line and level shall be ±6 mm. - 409.6 Measurements for Payment Cement concrete kerb/kerb with channel including foundation shall be measured in linear metre for the complete item of work. - 409.7 Rate The Contract unit rates for cement concrete kerb/kerb with channel including foundation for kerb shall be payment in full compensation for furnishing all materials, labour, tools, equipment for construction and other incidental cost necessary to complete the work. # 410 FOOTPATHS AND SEPARATORS - 410.1 Scope The work shall consist of constructing footpaths and/or separators at locations as specified in the drawings or as directed by the Engineer. The lines, levels and dimensions shall be as per the drawings. The scope of the work shall include provision of all drainage arrangements as shown in the drawings or as directed by the Engineer. - 410.2 Materials The footpaths and separators shall be constructed with any of the following types: a) Cast-in-situ cement concrete of Grade M-20 as per Section 1700 of the Specifications. The minimum size of the panels shall be as specified in the drawings. b) Precast cement concrete blocks and interlocking blocks/tiles of grade not less than M-30 as per Section 1700 of the Specifications. The thickness and size of the cement concrete blocks shall be as specified in the drawings. c) Natural stone slab cut and dressed from stone of good and sound quality, uniform in texture, free from defects and at least equal to a sample submitted by the Contractor and approved by the Engineer. The thickness and size of the natural stone slab shall be as specified in the drawings. - 410.3 Construction Operations - 410.3.1 Drainage pipes below the footpath originating from the kerbs shall be first laid in the required slope and connected to the drains/sumps/storm water drain/drainage chutes as per provisions of the drawings, or as specified. - 410.3.2 Portion on back side of kerbs shall be filled and compacted with granular sub-base material as per Clause 401 of the Specifications in specified thickness. - 410.3.3 The base for cast-in-situ cement concrete panels/ tiles/ nature stone slab shall be prepared and finished to the required lines, levels and dimensions as indicated in the drawings. Over the prepared base, precast concrete interlocking blocks/tiles/natural stone slabs and/or cast-in- situ slab shall be set/laid as described in Clauses 410.3.4 and 410.3.5. - 410.3.4 Tiles/natural Stone Slabs - The blocks/ tiles/slabs shall be set on a layer of average 12 mm thick cement-sand mortar (1:3) laid on prepared base in such a way that there is no rocking. The gaps between the blocks/tiles/ slabs shall not be more than 12 mm and shall be filled with cement-sand mortar (1:3). - 410.3.5 Cast-in-situ Cement Concrete - The panels of specified size shall be cast on the prepared base in panels of specified size in a staggered manner. Construction joints shall be provided as per Section 1700 of the Specifications. - 410.3.6 Precast Concrete Blocks and Interlocking Concrete Block Pavements The precast concrete blocks and interlocking concrete block pavement shall be laid on a bedding of sand of thickness specified in the drawing. The grading of the sand layer shall be as in Table 400-16. Table 400-16 IS Sieve Size; Per cent Passing. 9.52 mm; 100. 4.75 mm; 95–100. 2.36 mm; 80–100. 1.18 mm; 50–95. 600 micron; 25–60. 300 micron; 10–30. 150 micron; 0–15. 75 micron; 0–10. - The joints shall be filled with sand passing a 2.35 mm size with the grading as in Table 400-17. Table 400-17 IS Sieve Size; Per cent Passing. 2.36 mm; 100. 1.18 mm; 90–100. 600 micron; 60–90. 300 micron; 30–60. 150 micron; 15–30. 75 micron; 0–10. The bedding sand slightly moist, the moisture content being about 4 per cent. The bedding sand shall be compacted by vibratory plate compactor. The blocks shall be laid to the levels indicated on the drawings and to the pattern directed by the Engineer. The surface tolerance shall be ±10 mm with respect to the design level. The blocks shall be embedded using a hammer. - 410.4 Measurements for Payment Footpaths and separators shall be measured in Sqm between inside of kerbs. The edge restraint block and kerb shall be measured separately in linear meter. The items pertaining to drainage shall be measured separately. - 410.5 Rate Contract unit rates shall be inclusive of full compensation for all labour, materials, tools, equipment for footpaths including the base. Cost of providing pipes and arrangement for their discharge into appropriate drainage channels shall be incidental to the construction of footpaths. ---------. | 301. EXCAVATION FOR ROADWAY AND DRAINS 301.1 Scope This work shall consist of excavation, removal, and disposal of materials necessary for the construction of roadway, side drains, and waterways in accordance with the requirements of these Specifications and as per the lines, grades, and cross-sections shown in the drawings or as directed by the Engineer. It shall include the hauling and stacking of or hauling to sites of embankment and subgrade construction, suitable excavated materials as required, and also disposal of unsuitable materials in a specified manner, with all leads and lifts, reuse of excavated materials as may be deemed fit, trimming and finishing of the road to specified dimensions or as directed by the Engineer. - Classification of Excavated Material 301.2.1 Classification: All materials involved in the excavation shall be classified by the Engineer in the following manner: a) Soil: This shall comprise topsoil, turf, sand, silt, loam, clay, mud, peat, soft shale or loose moorum, a mixture of these and similar material which yields to the ordinary application of pick, spade, and/or shovel, rake or other ordinary digging equipment. Removal of gravel or any other modular material having a dimension in any one direction not exceeding 75 mm shall also be deemed to be covered under this category. b) Ordinary Rock (not requiring blasting). This shall include: - rock types such as laterites, shales and conglomerates, varieties of limestone and sandstone, etc., which may be quarried or split with crowbars or jack hammer, also including any rock which in the dry state may be hard, requiring blasting but which, when wet, becomes soft and manageable by means other than blasting; - macadam surfaces such as water-bound and bitumen bound; soling of roads, cement concrete pavement, cobblestone, compacted moorum, or stabilized soil requiring the use of pickaxe, jack hammer or shovel - lime concrete, stone masonry, and brickwork in lime/cement mortar below ground level, reinforced cement concrete which may be broken up with jack hammer, crowbars or pickaxe, and stone masonry in cement mortar below ground level; and - boulders that do not require blasting found lying loose on the surface or embedded in the river bed, soil, talus, slope wash, and terrace material of dissimilar origin. - Hard Rock (requiring blasting) This shall comprise: - any rock or plain cement concrete for the excavation of which the use of a mechanical plant and/or blasting is required, - boulders requiring blasting. - Hard Rock (using controlled blasting): Hard rock requiring blasting as described under (c) above, but where controlled blasting is to be carried out in locations where built-up area /habitation is situated within 200 m of the blast site. - Hard Rock (blasting prohibited) Hard rock requiring blasting as described under (d) above, but where blasting is prohibited for any reason like people living within 20 m of blast sites, and where excavation has to be carried out by chiseling, wedging, or any other agreed method. - Marshy Soil This shall include soils like soft clays and peats excavated below the original ground level of marshes and swamps and soils excavated from other areas requiring continuous pumping or bailing out of water. - Authority for Classification The classification of excavation shall be decided by the Engineer and his decision shall be final and binding on the Contractor. Merely the use of explosives in excavation will not be considered as a reason for higher classification unless blasting is clearly necessary in the opinion of the Engineer. - Construction Operations - Setting Out After the site has been cleared as per Clause 201, the limits of excavation shall be set out true to lines, curves, slopes, grades, and sections as shown on the drawings or as directed by the Engineer. Clause 109 shall be applicable for setting out operations. - Stripping and Storing Topsoil When so directed by the Engineer, the topsoil existing over the sites of excavation shall be stripped to specified depths and stockpiled at designated locations for re-use in covering embankment slopes, cut slopes, berms, and other disturbed areas where re-vegetation is desired in accordance with Clause 305.3.3. Prior to stripping the topsoil, all trees, shrubs, etc. shall be removed along with their roots, with the approval of the Engineer. - Excavation–General All excavations shall be carried out in conformity with the directions laid here-in-under and in a manner approved by the Engineer. The work shall be so done that the suitable materials available from the excavation are satisfactorily utilized as deemed fit or as approved by the Engineer. While planning or executing excavations, the Contractor shall take all adequate precautions against soil erosion, water pollution, etc. as per Clause 306, and take appropriate drainage measures to keep the site free of water in accordance with Clause 311. The excavations shall conform to the lines, grades, side slopes, and levels shown on the drawings or as directed by the Engineer. The Contractor shall not excavate outside the limits of excavation. Subject to the permitted tolerances, any excess depth/width excavated beyond the specified levels/dimensions on the drawings shall be made good at the cost of the Contractor with suitable material of characteristics similar to that removed and compacted to the requirements of Clause 305. All debris and loose material on the slopes of cuttings shall be removed. No backfilling shall be allowed to obtain required slopes except that when boulders or soft materials are encountered in cut slopes, these shall be excavated to approved depth on instructions of the Engineer, and the resulting cavities filled with suitable material and thoroughly compacted in an appropriate manner. After excavation, the sides of excavated area shall be trimmed and the area contoured to minimize erosion and ponding, allowing for natural drainage to take place. - Methods, Tools, and Equipment Only such methods, tools, and equipment as approved by the Engineer shall be adopted/used in the work. If so desired by the Engineer, the Contractor shall demonstrate the efficacy of the type of equipment to be used before the commencement of work. - Rock Excavation Rock, when encountered in road excavation, shall be removed upto the formation level or as otherwise indicated in the drawings. Where, however, unstable shales or other unsuitable materials are encountered at the formation level, these shall be excavated to the extent of 500 mm below the formation level or as otherwise specified. In all cases, the excavation operations shall be so carried out that at no point on cut formations the rock protrudes above the specified levels. Rocks and boulders which are likely to cause differential settlement and/or local drainage problems shall be removed to the extent of 500 mm below the formation level in the formation width including side drains. Where excavation is done to levels lower than those specified, the excess excavation shall is prescribed to be done for the establishment of a specified slope in rock excavation, the same shall be carried out as per Clause 303. - Excavation in Marshy Land The excavation of soil from marshes/swamps shall be carried out as per the methodology approved by the Engineer. Excavation of marshes shall begin at one end and proceed in one direction across the entire marsh immediately ahead of backfilling with materials like boulders, sand, moorum, brickbats, and dismantled concrete as approved by the Engineer. The method and sequence of excavating and backfilling shall be such as to ensure, to the extent practicable, the complete removal or displacement of all muck from within the lateral limits indicated on the drawings or as directed by the Engineer. - Excavation of Road Shoulders/ Verges/ Medians for Widening of Pavement or Providing unpaved Shoulders - In the Works involving the widening of existing pavements or providing paved shoulders, the existing shoulders/verge/median as applicable, shall be removed to the full width and up to the top of the subgrade. The subgrade material within 500 mm from the bottom of the pavement for the widened portion or paved shoulders shall be loosened and recompacted in layers as per Clause 305. Any unsuitable material found in this portion shall be removed and replaced with suitable material. While doing so, care shall be taken to see that no portion of the existing pavement designated for retention is loosened or disturbed. If the existing pavement gets disturbed or loosened, it shall be dismantled and cut to a regular shape with sides vertical and the disturbed/loosened portion removed completely and re-laid as directed by the Engineer, at the cost of the Contractor. - If widening of road also includes construction of new embankment along the existing embankment, the existing sloping surface shall be benched before placing fresh soil. The benches shall consist of a series of horizontal steps with near vertical surfaces between them. The benches should have a gentle fall towards the existing side slope. The number of benches shall be decided on the basis of the height of embankments, condition of the existing slope, and type of soil, etc. - Excavation for Surface/Sub-Surface drains Where the Contract provides for the construction of surface/sub-surface drains, the same shall be done as per Clause 309. Excavation for these drains shall be carried out in proper sequence with other Works as approved by the Engineer. - Slides If slips, slides, over-breaks, or subsidence occur in cuttings during the process of construction, these shall be removed at the cost of the Contractor as directed by the Engineer. Adequate precautions shall be taken to ensure that during construction, the slopes are not rendered unstable or give rise to recurrent slides after construction. The cutting in high slopes shall be benched as per IRC SP:48. If finished slopes slide into the roadway, such slides shall be removed by Contractor at his own cost. - Dewatering If water is met within the excavations, it shall be removed by suitable diversions, pumping or bailing out and the excavation kept dry whenever so required or as directed by the Engineer. Care shall be taken to discharge the drained water into suitable outlets so as not to cause damage to the Works, crops, or any other property. Due to any negligence on the part of the Contractor, if any such damage is caused, it shall be the sole responsibility of the Contractor to repair/restore to the original condition at his own cost or compensate for the damage. - Use and Disposal of Excavated Materials All the excavated materials shall either be reused with the approval of the Engineer or disposed of with all leads and lifts as directed by the Engineer. - Backfilling Backfilling of masonry/concrete pipe or drain excavation shall be done with approved material with all leads and lifts after concrete/masonry/ pipe is fully set and carried out in such a way as not to cause undue thrust on any part of the structure and/or not to cause differential settlement. All space between the drain walls and the side of the excavation shall be backfilled to the original surface making due allowance for settlement, in layers not exceeding 150 mm compacted thickness to the required density, using suitable compaction equipment such as trench compactor, mechanical tamper, rammer or plate compactor as directed by the Engineer. - Plying of Construction Traffic Construction traffic shall not use the cut formation and finished subgrade without the prior permission of the Engineer. Any damage arising out of such use shall be made good by the Contractor at his own cost. - Preservation of Property The Contractor shall undertake all reasonable precautions for the protection and preservation of any or all existing roadside trees, drains, sewers, sub-surface drains, pipes, conduits, and any other structures under or above ground, which may be affected by construction operations and which, in the opinion of the Engineer, shall be continued in use without any change. Safety measures taken by the Contractor in this respect shall be got approved from the Engineer. However, if any, of these objects is damaged by reason of the Contractor’s negligence, it shall be replaced or restored to the original condition at his cost. If the Contractor fails to do so, within the required time as directed by the Engineer or if, in the opinion of the Engineer, the actions initiated by the Contractor to replace/restore the damaged objects are not satisfactory, the Engineer shall arrange the replacement/restoration directly through any other agency at the risk and cost of the Contractor after issuing prior notice to this effect. - Preparation of Cut Formation The cut formation, which serves as a sub-grade, shall be prepared by Contractor to receive the sub- base/base course as directed by the Engineer for in-situ modification by mechanical or chemical means at his own cost. Where the material in the subgrade has a density less than specified in Table 300-1, the same shall be loosened to a depth of 500 mm and re-compacted in layers in accordance with the requirements of Clause 305.3.4 adding fresh material, if required to maintain the formation level as shown on the drawings. Any unsuitable material encountered shall be removed as directed by the Engineer, replaced with suitable material, and compacted in accordance with Clause 305. If necessary, the in-situ material shall be modified mechanically or chemically as per the provisions of Clause 315 of this specification. In case, the soil in the excavated portion is found to be saturated to a considerable depth and removal or backfilling is not found feasible, suitable arrangement shall be made by Contractor to drain the excess water from the subgrade at his own cost. In rocky formations, the surface irregularities shall be corrected and the levels brought up to the specified elevation with granular base material as directed by the Engineer, laid and compacted in accordance with the respective Specifications for these materials. The unsuitable material shall be disposed of in accordance with Clause 301.3.11. After satisfying the density requirements, the cut formation shall be prepared to receive the sub-base/base course in accordance with Clauses 310 and 311 of these specifications. - Finishing Operations Finishing operations shall include the work of properly shaping and dressing all excavated surfaces. When completed, no point on the slopes shall vary from the designated slopes by more than 150 mm measured at right angles to the slope, except where excavation is in rock (ordinary or hard) where no point shall vary more than 300 mm from the designated slope. In no case shall any portion of the slope encroach on the roadway. The finished cut formation shall satisfy the surface tolerances described in Clause 902. Where directed, the topsoil removed and conserved (Clauses 301.3.2 and 305.3.3) shall be spread over cut slopes, shoulders, and other disturbed areas. Slopes may be roughened and moistened slightly, prior to the application of topsoil, in order to provide a satisfactory bond. The depth of topsoil shall be sufficient to sustain plant growth, the usual thickness being from 75 mm to 100 mm. - Measurements for Payment Excavation for roadway shall be measured by taking cross-sections at suitable intervals before the excavation starts (after clearing and grubbing/ stripping etc. as the case may be) and after its completion and computing the volumes in cum by the method of average end areas for each class of material encountered. Where it is not feasible to compute volumes by this method because of the erratic location of isolated deposits, the volumes shall be computed by other accepted methods. At the option of the Engineer, the Contractor shall leave depth indicators during excavations of such shape and size and in such positions as directed so as to indicate the original ground level as accurately as possible. The Contractor shall see that these remain intact till the final measurements are taken. For rock excavation, the overburden shall be removed first so that necessary cross-sections could be taken for measurement. Where cross-sectional measurements could not be taken due to irregular configuration or where the rock is admixed with other classes of materials, the volumes shall be computed on the basis of measurement of stacks of excavated rubble allowing a deduction of 35% therefrom. When volume is calculated on the basis of measurement of stacks of the excavated material other than rock, a deduction of 16% of stacked volume shall be allowed. Works involved in the preparation of cut formation shall be measured in units indicated below: i); Loosening and recompacting the loosened material at subgrade; …. cu. m.. ii); Loosening and removal of unsuitable material and replacing with suitable material and compacting to the required density; … cu. m.. iii); Preparing rocky subgrade; … sq. m.. iv); Stripping including storing and reapplication of topsoil; … cu. m.. - Rates The Contract unit rates for the items of roadway and drain excavation shall be paid in full for carrying out the operations required for the individual items including full compensation for: - setting out; - transporting the excavated materials for use or disposal with all leads and lifts by giving suitable credit towards the cost of re-usable material and a salvage value of unusable material; - trimming bottoms and slopes of excavation; - dewatering; - keeping the work free of water as per Clause 311; - arranging disposal sites; and - all labour, materials, tools, equipment., safety measures, testing, and incidentals necessary to complete the work to Specifications. Where pre-splitting of rock is prescribed it shall be governed by Clause 303. All the Royalty payment responsibilities for the said project shall be fulfilled by the Contractor. - The Contract unit rate for loosening and recompacting the loosened materials of subgrade shall include full compensation for loosening to the specified depth, including breaking clods, spreading in layers, and watering where necessary, and compacting to the requirements. - Clauses 301.9.1 and 305.8 shall apply as regards to Contract unit rate for items of removal of unsuitable material and replacement with suitable material respectively. - The Contract unit rate for the item of preparing rocky sub-grade as per Clause 301.6 shall be full compensation for providing, laying, and compacting granular base material for correcting surface irregularities including all materials, labour and incidentals necessary to complete the work and all leads and lifts. - The Contract unit rate for the items of stripping and storing topsoil and of reapplication of topsoil shall include full compensation for all the necessary operations including all lifts and leads. - BLASTING OPERATIONS - General Blasting shall be carried out in a manner that completes the excavation to the lines indicated in drawings, with the least disturbance to adjacent material. It shall be done only with the written permission of the Engineer. All the statutory laws, regulations, rules, etc., pertaining to the acquisition, transportation, storage, handling and use of explosives shall be strictly followed by the Contractor. The Contractor may adopt any method of blasting consistent with the safety and job requirements. Prior to starting any phase of the operation, the Contractor shall provide information describing pertinent blasting procedures, dimensions, and notes. No blasting shall be carried out unless the detailed drawings including methodology of blasting operations and Stone Quarry location are submitted to the Engineer and got approved. The blasting operations shall be planned in such a way that these cause least disturbance to the nearby habitat. All the statutory laws, regulations, rules, etc., pertaining to the acquisition, transportation, storage, handling and use of explosives shall be strictly followed by the Contractor. Before commencing blasting operation, a trial test shall be carried out and trial test result shall be submitted to the Engineer by Contractor. The magazine for the storage of explosives shall be built to the designs and specifications of the Explosives Department concerned and located at the approved site. The storage places shall be clearly marked “DANGER-EXPLOSIVES”. The Contractor shall be liable for property damage, injury or death resulting from the use of explosives. All permits required shall be obtained by the Contractor. No unauthorized person shall be admitted into the magazine which, when not in use, shall be kept securely locked. No matches or inflammable material shall be allowed in the magazine. The magazine shall have an effective lightning conductor. The following shall be hung in the lobby of the magazine: - A copy of the relevant rules regarding safe storage both in English, Hindi and in the local language with which the workers concerned are familiar with, - A statement of up-to-date stock in the magazine, - A certificate showing the last date of testing of the lightning conductor, and - A notice mentioning “Smoking is strictly prohibited” and “No fire near this area” shall be prominently displayed. All explosives shall be stored in a secure manner in compliance with all laws and ordinances, and all such storage places shall be marked. Where no local laws or ordinances apply, storage shall be provided to the satisfaction of the Engineer and in general not closer than 300 m from the road or from any building or camping area or place of human occupancy. In addition to these, the Contractor shall also observe the following instructions and any further additional instructions which may be given by the Engineer and shall be responsible for damage to property and any accident which may occur to workmen or public on account of any operations connected with the storage, handling or use of explosives and blasting. The Engineer shall frequently check the Contractor’s compliance with these precautions. - Materials, Tools, and Equipment All the materials, tools, and equipment used for blasting operations shall be of the approved type. The Engineer may specify the type of explosives to be allowed in special cases. The fuse to be used in wet locations shall be sufficiently water-resistant so as to be unaffected when immersed in water for 30 minutes. The rate of burning of the fuse shall be uniform and definitely known to permit such a length being cut as will permit sufficient time for the firer to reach safely before the explosion takes place. Detonators shall be capable of giving effective blasting of the explosives. The blasting powder, explosives, detonators, fuses, etc., shall be fresh and not damaged due to dampness, moisture or any other cause. They shall be inspected before use and damaged articles shall be discarded totally and removed from the site immediately. - Personnel The blasting operation shall remain in the charge of competent and experienced supervisors and workmen who are thoroughly acquainted with the details of handling explosives and blasting operations. - Blasting Operations The blasting shall be carried out during the pre-determined hours of the day preferably during the mid-day luncheon hour or at the close of the work as ordered in writing by the Engineer. The hours shall be made known to the people in the vicinity. The Contractor shall notify each public utility company having structures in proximity to the site of the work of his intention to use explosives. Such notice shall be given sufficiently in advance to enable the companies to take such steps as may deem necessary to protect their property from damages. In advance of any blasting work within 50 m of any railway track or structures, the Contractor shall notify the concerned Railway Authority of the location, date, time and approximate duration of such blasting operation. Red danger flags shall be displayed prominently in all directions during the blasting operations. The flags shall be planted 200 m from the blasting site in all directions. People, except those who actually light the fuse, shall be prohibited from entering this area and all persons including workmen shall be kept away from the flagged area, and all persons including workmen shall be removed from the flagged area at least 10 minutes before the firing. A warning siren shall be sounded for the above purpose. Only controlled blasting shall be resorted to along with the safeguards stated above at locations where built-up areas, huts, and structures in use lie within 200 m. Similarly, excavation of hard rock without blasting is mandatory where people live within 20 m of the blast site. The charge holes shall be drilled to the required depths and at suitable places. Blasting should be as light as possible consistent with thorough breakage of the rock necessary for economic loading and hauling. Any method of blasting which leads to overshooting shall be discontinued. When blasting is done with powder, the fuse cut to the required length shall be inserted into the hole and the powder dropped shall be gently tamped with copper rods with rounded ends. The explosive powder shall then be covered with tamping material which shall be tamped lightly but firmly. rd When blasting is done with dynamite and other high explosives, dynamite cartridges shall be prepared by inserting the square cut end of a fuse into the detonator and finishing it with nippers at the open end, the detonator gently pushed into the primer leaving 1/3 of the copper tube exposed outside. The paper of the cartridge shall then be closed up and securely bound with wire or twine. The primer shall be housed into the explosive. Boreholes shall be cleared of all debris and explosives inserted. The space of about 200 mm above the charge shall then be gently filled with dry clay, pressed home, and the rest of the tamping formed of any convenient material gently packed with a wooden rammer. At a time not more than 10 such charges shall be prepared and fired. The man in charge shall blow a siren in a recognized manner for cautioning the people. All the people shall then be required to move to safe distances. The charges shall be lighted by the man-in-charge only. The man-in-charge shall count the number of explosions and allow the workmen to go back to the work site, only after fully satisfying that all the charges have been exploded. After blasting operation, the Contractor shall compact all the loose residual material below subgrade and replace the material removed below subgrade with suitable material. - Misfire In case of misfire, the following procedure shall be observed: - Sufficient time shall be allowed to account for the delayed blast. The man-in-charge shall inspect all the charges and determine the missed charge. - If it is the blasting powder charge, it shall be completely flooded with water. A new hole shall be drilled at about 450 mm from the old hole and fired. This should blast the old charge. In case, it does not blast the old charge, the procedure shall be repeated till the old charge is blasted. - In case of charges of gelignite, dynamite, etc., the man-in-charge shall gently remove the tamping and the primer along with the detonator. A fresh detonator and primer shall then be used to blast the charge. Alternatively, the hole may be cleared of 300 mm of tamping and the depth is then ascertained by placing a stick in the hole. Another hole may then be drilled 150 mm away and parallel to it. This hole shall then be charged and fired when the misfired hole should explode at the same time. The man-in-charge shall at once report to the Contractor’s office and the Engineer all cases of the misfire, the cause of the same, and what steps were taken in connection therewith. If a misfire has been found to be due to a defective detonator or dynamite, the whole quantity in the box from which the defective article was taken must be sent to the authority directed by the Engineer for inspection to ascertain whether all the remaining materials in the box are also defective. - Account A careful and day-to-day account of the explosive shall be maintained by the Contractor in an approved register and manner which shall be open to inspection by the Engineer at all times. - PRE-SPLITTING ROCK EXCAVATION SLOPES - General Pre-splitting is defined as the establishment of a specified excavation slope in rock by the controlled use of explosives and blasting accessories in properly aligned and spaced drill holes. The presplitting technique shall be used for forming rock excavation slopes at locations shown on the drawings or as otherwise decided by the Engineer. - Construction Operations Prior to starting drilling operations for pre splitting, the Contractor shall furnish the Engineer a plan outlining the position of all drill holes, depth of drilling, type of explosives to be used, loading pattern, and sequence of firing. The drilling and blasting plan is for record purposes only and will not absolve the Contractor of his responsibility for using proper drilling and blasting procedures. Controlled blasting shall begin with a short test section of a length approved by the Engineer. The test section shall be pre-split, production drilled and blasted, and sufficient material excavated whereby the Engineer can determine if the Contractor’s method has produced an acceptable slope. All overburden soil and weathered rock along the top of the excavation for a distance of about 5 to 15 m beyond the drilling limits, or to the end of the excavation, as decided by the Engineer shall be removed before drilling the pre splitting holes. Particular care and attention shall be directed to the beginning and end of excavations to ensure complete removal of all overburden soil and weathered rock and to expose fresh rock to an elevation equal to the bottom of the adjacent lift of the pre splitting holes being drilled. Slope holes for pre splitting shall be drilled along the line of the planned slope within the specified tolerances. The drill holes shall not be less than 60 mm nor more than 75 mm in diameter. Drilling operations shall be controlled by the use of proper equipment and technique to ensure that no hole shall deviate from the plane of the planned slope by more than 300 mm nor shall any hole deviate from being parallel to an adjacent hole by more than two-thirds of the planned horizontal spacing between holes. The length of pre-split holes for any individual lift shall not exceed 9 m. The spacing of pre-split holes shall not exceed 900 mm center to center and shall be adjusted to result in a uniform shear face between holes. Auxiliary drill holes along the pre-split line, not loaded or stemmed, may be ordered by the Engineer. Except for spacing, auxiliary drill holes shall conform to the provisions for pre-split holes. The line of production holes shall be placed inside the presplit lines in such a manner as to avoid damage to the pre-split face. If necessary, to reduce shatter and overbreak of the pre-split surface, the first line of the production holes shall be drilled parallel to the slope line at the top of the cut and at each bench level thereafter. Any blasting technique, which results in damage to the pre-split surface, shall be immediately discontinued. No portion of any production holes shall be drilled within 2.5 m of a presplit plane except as approved by the Engineer. The bottom of the production holes shall not be lower than the bottom of the pre-split holes. A maximum offset of 600 mm will be permitted for a construction working bench at the bottom of each lift for use in drilling the next lower pre splitting pattern. The drilling operations shall be adjusted to compensate for drift of previous levels and for the offset at the start of new levels to maintain the specified slope plane. The maximum diameter of explosives used in pre-split holes shall not be greater than one-half the diameter of the pre-split hole. Only standard cartridge explosives prepared and packaged by explosive manufacturing firms shall be used in pre-split holes. These shall be fired as recommended by the manufacturer. Ammonium nitrate composition blasting agents will not be permitted in pre splitting operations. Stemming may be required to achieve a satisfactory pre-split face. Stemming material shall be dry free- running material all of which passing through 11.2 mm sieve and 90 percent of which shall be retained on 2.80 mm sieve. Stemmed pre-split holes shall be completely filled up to the collar. All charges in each pre-splitting pattern shall be detonated simultaneously. - Tolerances The pre-split face shall not deviate more than 300 mm from the plane passing through adjacent drill holes, except where the character of the rock is such that the irregularities are unavoidable, as determined by the Engineer. When completed, the average plane of the slopes shall conform to the slopes indicated on the plans and no point on the completed slopes shall vary from the designated slopes by more than 300 mm. These tolerances shall be measured perpendicular to the plane of the slope. In no case shall any portion of the slope encroach on the side drains. As long as equally satisfactory pre-split slopes are obtained, then either the slope face may be presplit before drilling for production blasting or presplitting the slope face and production blasting may be done at the same time, provided that the pre splitting drill holes are fired with zero delay and the production holes are delayed starting at the row of holes farthest from the slope and progressing in steps to the row of holes nearest the pre-split lines, which row shall be delayed at least 50 milliseconds. In either case, the pre splitting holes shall extend either to the end of the excavation or for a distance of not less than 15 m beyond the limits of the production holes to be detonated. - Measurements for Payment The area of pre-splitting to be paid, shall be measured in square meters of acceptable pre-split slope surface. - Rates The Contract unit rate for pre-splitting work shall be payment in full for carrying out the required operations for obtaining acceptable pre-split slope surfaces. The quantity of rock excavated through the production/pre-split holes shall be paid for as per Clause 301.9.1. - EXCAVATIONS FOR STRUCTURES - Scope Excavation for structures shall consist of the removal of material for the construction of foundations for bridges, culverts, retaining walls, headwalls, cutoff walls, pipe culverts, and other similar structures, in accordance with the requirements of these Specifications and the lines and dimensions shown on the drawings or as indicated by the Engineer. The work shall include the construction of the necessary cofferdams and cribs and their subsequent removal; all necessary sheeting, shoring, bracing, draining, and pumping; the removal of all logs, stumps, grubs, and other deleterious matter and obstruction, necessary for placing the foundations; trimming bottoms of excavations; backfilling and clearing up the site and the disposal of all surplus material. - Classification of Excavation All materials involved in the excavation shall be classified in accordance with Clause 301.2. - Construction Operations - Setting out After the site has been cleared according to Clause 201, the limits of excavation shall be set out true to lines, curves, and slopes as per Clause 301.3.1. - Excavation Excavation shall be taken to the width of the lowest step of the footing including additional width as required for construction operation. The sides shall be left plumb where the nature of the soil allows it. Where the nature of the soil or the depth of the trench and season of the year do not permit vertical sides, the Contractor at his own cost shall put up necessary shoring, strutting, planking, soil nailing, or cut slopes to a safer angle or both with due regard to the safety of Personnel and Works and to the satisfaction of the Engineer. The depth to which the excavation is to be carried out shall be as shown on the drawings unless the type of material encountered is such as to require changes, in which case the depth shall be as ordered by the Engineer. Propping shall be undertaken when any foundation or stressed zone from an adjoining structure is within a line of 1 vertical to 2 horizontals from the bottom of the excavation. Where blasting is to be resorted to, the same shall be carried out in accordance with Clause 302 and all precautions indicated therein observed. Where blasting is likely to endanger adjoining foundations or other structures, necessary precautions such as controlled blasting, providing rubber mat cover to prevent the flying of debris, etc. shall be taken to prevent any damage. - Dewatering and Protection The open foundations shall be laid dry. Where water is met with in excavation due to stream flow, seepage, springs, rain or other reasons, the Contractor shall take adequate measures such as bailing, pumping, constructing diversion channels, drainage channels, bunds, depression of water level by well-point system, cofferdams and other necessary Works to keep the foundation trenches dry when so required and to protect the green concrete/masonry against damage by erosion or sudden rising of water level. The methods to be adopted in this regard and other details thereof shall be left to the choice of the Contractor but subject to the approval of the Engineer. Approval of the Engineer shall, however, not relieve the Contractor of the responsibility for the adequacy of dewatering and protection arrangements for the quality and safety of the Works. Where cofferdams are required, these shall be carried to adequate depths and heights, be safely designed and constructed, and be made as watertight as is necessary for facilitating construction to be carried out inside them. The interior dimensions of the cofferdams shall be such as to give sufficient clearance for the construction and inspection and to permit installation of pumping equipment, inside the enclosed area. If it is determined beforehand that the foundations cannot be laid dry or the situation is found that the percolation is too heavy for keeping the foundation dry, the foundation concrete shall be laid under water by tremie pipes only. In the case of flowing water or artesian springs, the flow shall be stopped or reduced as far as possible at the time of placing the concrete. Pumping from the interior of any foundation enclosure shall be done in such a manner as to preclude the possibility of the movement of water through any fresh concrete. No pumping shall be permitted during the placing of concrete and for a period of at least 24 hours thereafter unless it is done from a suitable sump separated from the concrete work by a watertight wall or other similar means. At the discretion of the Contractor, cement grouting or other approved methods may be used to prevent or reduce seepage and to protect the excavation area. The Contractor shall take all precautions in diverting channels and in discharging the drained water so as not to cause damage to the Works, crops, or any other property. - Preparation of Foundation The bottom of the foundation shall be leveled both longitudinally and transversely or stepped as directed by the Engineer. Before footing is laid, the surface shall be slightly watered and rammed. In the event of excavation having been made deeper than that shown on the drawings, the extra depth shall be made up with concrete as per Clause 2104.1 at the cost of the Contractor. Ordinary filling shall not be permitted to bring the foundation to the design level as shown in the drawing. When rock or other hard strata is encountered, it shall be freed of all soft and loose material, cleaned, and cut to a firm surface either level or stepped as directed by the Engineer. All seams shall be cleaned out and filled with cement mortar or grout to the satisfaction of the Engineer. In the case of excavation in rock, annular space around footing shall be filled with lean concrete M-15 up to the top level of rock. If the depth of fill required is more than 1.5 m in soft rock or 0.6 m in the hard rock above the foundation level, the filling up to these levels shall be done with M-15 concrete and the portion above it shall be filled with boulders grouted with cement mortar. When pile type foundations are used, the excavation for the pile cap shall be done after driving/ casting of all piles forming the group are completed. All loose and displaced materials therein shall be removed up to the bottom level of levelling course below the pile cap. - Slips and Slip-Outs If there are any slips or slip-outs in the excavation, these shall be removed by the Contractor at his own cost. In the cutting of hill slopes, the slopes are getting disturbed, the same shall be protected by Soil Nailing, Grouting, anchoring, wire mess or any other suitable method. The slope protection shall be carried out by contractor as directed by Engineer/Authority, - Public Safety Near towns, villages and all frequented places, trenches, and foundation pits shall be securely fenced, provided with proper caution signs, and marked with red lights at night to avoid accidents. The Contractor shall take adequate protective measures to see that the excavation operations do not affect or damage adjoining structures. For safety precautions, guidance may be taken from IS:3764. - Backfilling Backfilling shall be done with approved material after concrete or masonry is fully set and carried out in such a way as not to cause undue thrust on any part of the structure. All space between foundation masonry or concrete and the sides of excavation shall be refilled to the original surface in layers not exceeding 150 mm compacted thickness. The compaction shall be done with the help of suitable equipment such as a trench compactor, mechanical tamper, rammer, plate vibrator etc., after necessary watering, so as to achieve the maximum dry density. - Disposal of Surplus Excavated Materials: Clause 301.3.11 shall apply. - Measurements for Payment Excavation for structures shall be measured in cu m for each class of material encountered, limited to the dimensions shown on the drawings or as directed by the Engineer. Excavation over increased width, cutting of slopes, production/support to the existing structures shoring, shuttering and planking shall be deemed as incidental to the main work and shall not be measured and paid separately. Preparation of rock foundation shall be measured in square metres. - Rates 304.5.1 The Contract unit rate for the items of excavation for structures shall be payment in full for carrying out the required operations including full compensation for: i setting out; ii transporting the excavated materials for use or disposal with all leads and lifts. iii construction of necessary cofferdams, cribs/sheeting, shoring, soil nailing and bracing and their subsequent removal; iv removal of all logs, stumps, grubs, and other deleterious matter and obstructions, for placing the foundations including trimming of bottoms of excavations; v foundation sealing, dewatering including pumping when no separate provision for it is made in the Contract: vi backfilling, clearing up the site and disposal of all surplus material with all leads and lifts or as otherwise specified; and vii all labour, materials, tools, equipment, safety measures, diversion of traffic, and incidentals necessary to complete the work to Specifications. - The Contract unit rate for preparation of rock foundation shall be full compensation for cutting, trimming, and cleaning the foundation surface and filling/sealing of all seams with cement grout or mortar including all materials, labour and incidentals required for completing the work. In hilly areas payment for work of slope protection shall be made separately to the Contractor. - EMABANKMENT CONSTRUCTION - General 305.1.1 Description These Specifications shall apply to the construction of embankments including sub-grades, unpaved shoulders and miscellaneous backfills with approved material obtained from approved source, including material from roadway and drain excavation, borrow pits or other sources. All embankments sub-grades, unpaved shoulders and miscellaneous backfills shall be constructed in accordance with the requirements of these Specifications and in conformity with the lines, grades, and cross-sections shown on the drawings or as directed by the Engineer. - Materials and General Requirements - Physical Requirements - The materials used in embankments, subgrades, unpaved shoulders and miscellaneous backfills shall be soil, moorum, gravel, reclaimed material from pavement, fly ash, pond ash, a mixture of these, or any other material as approved by the Engineer. Such materials shall be free of logs, stumps, roots, rubbish or any other ingredient likely to deteriorate or affect the stability of the embankment. The following types of material shall be considered unsuitable for embankment: - Materials from swamps, marshes and bogs; - Peat, log, stump and perishable material; any soil that classifies as OL, OI, OH or Pt in accordance with IS:1498; - Materials susceptible to spontaneous combustion; - Materials in a frozen condition; - Clay having liquid limit exceeding 50% and plasticity index exceeding 25 %; and - Materials with salts resulting in leaching in the embankment. - Expansive Clay Expansive clay exhibiting marked swell and shrinkage properties (“free swelling index” exceeding 50 percent when tested as per IS:2720 – Part 40) shall not be used as a fill material. Where an expansive clay having “free swelling index” value less than 50 percent is used as a fill material, subgrade and top 500 mm portion of the embankment just below sub-grade shall be non-expansive in nature. - Fill Material Any fill material with a soluble sulphate content exceeding 1.9 grams of sulphate (expressed as SO3) per litre when tested in accordance with IS:2720 ( Part XXVII ), but using a 2:1 water-soil ratio shall not be deposited within 500 mm distance (or any other distance described in the Contract), of permanent Works constructed out of concrete, cement bound materials or other cementitious material. Materials with a total sulphate content (expressed as SO3) exceeding 0.5 percent by mass, when tested in accordance with IS: 2720 (Part XXVII) shall not be deposited within 500 mm, or other distances described in the Contract, of metallic items forming part of the Permanent Works. - Size The size of the coarse material in the mixture of the earth shall ordinarily not exceed 75 mm when placed in the embankment and 50 mm when placed in the sub-grade. However, the Engineer may at his discretion permit the use of material coarser than this also if he is satisfied that the same will not present any difficulty as regards the placement of fill material and its compaction to the requirements of these Specifications. The maximum particle size in such cases, however, shall not be more than two-thirds of the compacted layer thickness. 305.2.1.5 Density Requirement Ordinarily, only the materials satisfying the density requirements given in Table 300-1 shall be employed for the construction of the embankment and the sub-grade. Table 300-1 Density Requirements of Embankment and Sub-grade Materials S. No.; Type of Work; Maximum laboratory dry unit weight when tested as per IS:2720 (Part 28). 1.; Embankments up to 3 m height, not subjected to extensive flooding; Not less than 15.2 kN/cum. 2.; Embankments exceeding 3 m height or embankments of any height subject to long periods of inundation; Not less than 16 kN/ cum. 3.; Subgrade and unpaved shoulders/ verges/ backfill; Not less than 17.5 kN/cum. Notes:1)This Table is not applicable for lightweight fill material, e.g., cinder, fly ash, etc. 2) The material to be used in subgrade shall be non-expansive and shall satisfy design CBR at the specified dry density and moisture content. In case the available materials fail to meet the requirement of CBR, use of stabilization methods in accordance with Clauses 314 and 315 or by any stabilization method approved by the Engineer shall be followed. 305.2.1.6 The material to be used in the subgrade shall be non-expansive and conform to the design CBR value at the specified dry density and moisture content of the test specimen. In case the available materials fail to meet the requirement of CBR, the use of stabilization methods in accordance with Clause 315 or by any stabilization method approved by the Engineer or by the IRC Accreditation Committee shall be followed. - The material to be used in high embankment construction shall satisfy the specified requirements of strength parameters. - General Requirements 305.2.2.1 The materials for embankment shall be obtained from approved sources with preference given to acceptable materials becoming available from nearby roadway excavation under the same Contract. The work shall be so planned and executed that the best available materials are saved for the subgrade and the embankment portion just below the subgrade. - Borrow Materials The arrangement for the source of supply of the material for embankment and sub-grade and compliance with the guidelines, and environmental requirements, in respect of excavation and borrow areas as stipulated, from time to time by the Ministry of Environment and Forests, Government of India and the local bodies, as applicable shall be the sole responsibility of the Contractor. Borrow pits along the road shall be discouraged. If permitted by the Engineer, these shall not be dug continuously. Ridges of not less than 8 m width should be left at intervals not exceeding 300 m. Small drains shall be cut through the ridges to facilitate drainage. The depth of the pits shall be so regulated that their bottom does not cut an imaginary line having a slope of 1 vertical to 4 horizontals projected from the edge of the final section of the bank, the maximum depth in any case being limited to 1.5 m. Also, no pit shall be dug within the offset width of a minimum of 10 m from the edges of roadway width. Haulage of material to embankments or other areas of fill shall proceed only when sufficient spreading and compaction plant is operating at the place of deposition. Where the excavation reveals a combination of acceptable and unacceptable materials, the Contractor shall, unless otherwise agreed by the Engineer, carry out the excavation in such a manner that the acceptable materials are excavated separately for use in the permanent Works without contamination by the unacceptable materials. The acceptable materials shall be stockpiled separately. The Contractor shall ensure that he does not adversely affect the stability of excavation or fills by the methods of stockpiling materials, use of plants or siting of temporary buildings or structures. - Fly-Ash Use of fly-ash shall conform to the Ministry of Environment and Forest guidelines. Where fly-ash is used the embankment construction shall conform to the physical and chemical properties and requirements of IRC:SP:58, “Guidelines for Use of Fly-ash in Road Construction”. The term fly-ash shall cover all types of coal ash such as pond ash, bottom ash, or mound ash. Embankments constructed out of fly ash shall be properly designed to ensure stability and protection against erosion in accordance with IRC guidelines. A suitable thick soil cover shall be provided at intervening layers of pond ash for this purpose. The sides of embankment constructed using fly-ash shall also be protected against erosion by a minimum 500 mm thick soil cover. - Compaction Requirements The Contractor shall obtain representative samples from each of the identified borrow areas and have these tested at the site laboratory following a testing programme approved by the Engineer. It shall be ensured that the subgrade material when compacted to the density requirements as in Table 300 -2 shall yield the specified design CBR value of the sub-grade. Table 300-2 Compaction Requirements for Embankment and Sub-grade S. No.; Type of work/material; Relative compaction as a percentage of max. laboratory dry density as per IS:2720 (Part 8). 1.; Subgrade and unpaved shoulders, verges, median, and backfill; Not less than 97%. 2.; Embankment; Not less than 95%. The Contractor shall at least 7 working days before commencement of compaction submit the following to the Engineer for approval: - The values of maximum dry density and optimum moisture content obtained in accordance with IS: 2720 (Part 8), appropriate for each of the fill materials he intends to use. - A graph of dry density plotted against moisture content from which each of the values in (i) above of maximum dry density and optimum moisture content were determined. The maximum dry density and optimum moisture content approved by the Engineer shall form the basis for compaction. - Construction Operations - Setting Out After the site has been cleared to Clause 201, the work shall be set out to Clause 301.3.1. The limits of embankment/sub-grade shall be marked by fixing batter pegs on both sides at regular intervals as guides before commencing the earthwork. The embankment/sub-grade shall be built sufficiently wider than the design dimension so that surplus material may be trimmed, ensuring that the remaining material is to the desired density and in the position specified and conforms to the specified side slopes. - Dewatering If the foundation of the embankment is in an area with stagnant water, and in the opinion of the Engineer it is feasible to remove it, the same shall be removed by bailing out or pumping, as directed by the Engineer and the area of the embankment foundation shall be kept dry. Care shall be taken to discharge the drained water so as not to cause damage to the Works, crops, or any other property. Due to any negligence on the part of the Contractor, if any such damage is caused, it shall be the sole responsibility of the Contractor to repair/restore it to its original condition or compensate for the damage at his own cost. If the embankment is to be constructed underwater, Clause 305.4.6 shall apply. - Stripping and Storing Topsoil When so directed by the Engineer, the topsoil from all areas of cutting and from all areas to be covered by embankment foundation shall be stripped to specified depths not exceeding 150 mm and stored in stockpiles of height not exceeding 2 m for covering embankment slopes, cut slopes and other disturbed areas where re-vegetation is desired. Topsoil shall not be unnecessarily subjected to traffic either before stripping or when in a stockpile. Stockpiles shall not be surcharged or otherwise loaded and multiple handling shall be kept to a minimum. - Compacting Ground Supporting Embankment/Sub-grade Where necessary, the original ground shall be levelled to facilitate placement of first layer of embankment, scarified, mixed with water and then compacted by rolling in accordance with Clauses 305.3.5 and 305.3.6, so as to achieve minimum dry density as given in Table 300-2. In case where the difference between the sub-grade level (top of the sub-grade on which pavement rests) and ground level is less than 0.5 m and the ground does not have 97 percent relative compaction with respect to the dry density (as given in Table 300-2), the ground shall be loosened upto a level 0.5 m below the sub-grade level, watered and compacted in layers in accordance with Clauses 305.3.5 and 305.3.6 to achieve dry density not less than 97 percent relative compaction as given in Table 300-2. Where so directed by the Engineer, any unsuitable material occurring in the embankment foundation (500 mm portion just below the sub-grade), shall be removed, suitably disposed and replaced by approved materials laid in layers to the required degree of compaction. Any foundation treatment specified for embankments, especially for high embankments, and embankments resting on suspect foundations as revealed by borehole logs shall be carried out in a manner and to the depth as directed by the Engineer. Where the ground on which an embankment is to be built has any of such material types (a) to (f) mentioned in Clause 305.2.1.1, at least 500 mm of such material shall be removed, replaced and compacted in layers by acceptable fill material before embankment construction commences. Wherever construction on untreated ground may lead to either excessive settlement or failure in rotational mode/bearing capacity necessary appropriate ground improvement techniques as specified in IRC 75 shall be adopted subject to approval by the Engineer. 305.3.5 Spreading Material in Layers and Bringing to Appropriate Moisture Content 305.3.5.1 The embankment and sub-grade material shall be spread in layers of uniform thickness in the entire width with a motor grader. The compacted thickness of each layer shall not be more than 250 mm when vibratory roller/vibratory soil compactor is used and not more than 200 mm when 80-100 kN static roller is used. The minimum specifications of rollers shall be as per Annedix-I.- The density check shall be done as per IS:2720 (part 28) for full depth of the compacted layer before proceeding to the next layer. The motor grader blade shall have hydraulic control suitable for initial adjustment and maintain the same so as to achieve the specific slope and grade. Successive layers shall not be placed until the layer under construction has been thoroughly compacted to the specified requirements as in Table 300-2 and got approved by the Engineer. Each compacted layer shall be finished parallel to the final cross-section of the embankment. 305.3.5.2 Moisture content of the material shall be checked at the site of placement prior to commencement of compaction; if found to be out of agreed limits, the same shall be made good. Where water is required to be added in such constructions, water shall be sprinkled from a water tanker fitted with a sprinkler capable of applying water uniformly with a controllable rate of flow to variable widths of the surface but without any flooding. The water shall be added uniformly and thoroughly mixed in soil by blading, using a disc harrow until uniform moisture content is obtained throughout the depth of the layer. If the material delivered to the roadbed is too wet, it shall be dried, by aeration and exposure to the sun, till the moisture content is acceptable for compaction. Should circumstances arise, where owing to wet weather, the moisture content cannot be reduced to the required amount by the above procedure, compaction work shall be suspended. The moisture content of each layer of soil shall be checked in accordance with IS:2720 (Part 2), and unless otherwise mentioned, shall be so adjusted, making due allowance for evaporation losses, that at the time of compaction it is in the range of 1 percent above to 2 percent below the optimum moisture content determined in accordance with IS:2720 (Part 8) as the case may be. Expansive clays shall, however, be compacted at moisture content corresponding to the specified dry density, but on the wet side (2% to 3% higher) of the optimum moisture content obtained from the laboratory compaction curve. After adding the required amount of water, the soil shall be processed by means of graders, harrows, rotary mixers, or as otherwise approved by the Engineer until the layer is uniformly wet. Clods or hard lumps of the earth shall be broken to have a maximum size of 75 mm when being placed in the embankment and a maximum size of 50 mm when being placed in the sub-grade. 305.3.5.3 Embankment and other areas of fill shall, unless otherwise required in the Contract or permitted by the Engineer, be constructed evenly over their full width and their fullest possible extent, and the Contractor shall control and direct construction plant and other construction vehicles. Damage by construction plant and other vehicular traffic shall be made good by the Contractor with a material having the same characteristics and strength as the material before it was damaged. Embankments and unsupported fills shall not be constructed with steeper side slopes or to greater widths than those shown in the drawings, except to permit adequate compaction at the edges before trimming back, or to obtain the final profile following any settlement of the fill and the underlying material. All embankments shall be rolled to an extra width of at least 300 mm on either side beyond the specified formation width to ensure proper compaction at the edges. The extra width of soil shall be cut and dressed by suitable means to achieve regular side slopes and adequate compaction on the slopes. The drainage arrangement for disposal of rain water falling on top of the road and embankment shall be properly designed by providing system of chutes and drain on the embankment. The remaining dressed slopes shall be adequately protected by suitable measures as indicated in Clause 307, 308 and IRC: 56 “Recommended Practice for Treatment of Embankment and Roadside Slopes for Erosion Control”, for a suitable selection of slope protection measures. It will be necessary to keep borrow pits sufficiently away from the toe of the embankment to prevent base failure due to lateral slippage of the soil. The distance of the borrow pit from the edge of the embankment shall be decided in each case of its merit. Existing borrow pits close to the toe of the embankment shall be filled or its depth should be taken into account in the analysis of the slope stability of the embankment. Whenever fill is to be deposited against the face of a natural slope, or sloping earthworks face including embankments, cuttings, other fills, and excavations steeper than 1 vertical to 4 horizontals, such faces shall be benched as per Clause 305.4.1 immediately before placing the subsequent fill. All permanent faces of side slopes of embankments and other areas of fill shall, subsequent to any trimming operations, be reworked and sealed to the satisfaction of the Engineer by tracking a tracked vehicle, considered suitable by the Engineer, on the slope or any other method approved by the Engineer. 305.3.6 Compaction Only the compaction equipment approved by the Engineer shall be employed to compact the different material types encountered during construction. Static three-wheeled roller, self-propelled single drum vibratory roller, tandem vibratory roller, pneumatic tyre roller, pad foot roller, etc., of suitable size and capacity as approved by the Engineer shall be used for the different types and grades of materials required to be compacted either individually or in suitable combinations. Static three wheeled roller, self-propelled single drum vibrator roller, tandem vibratory roller, pneumatic tyre roller, pad foot roller etc. of suitable size and capacity shall be used for the different types and grades of materials required to be compacted either individually or in suitable combination. A trial patch equal to width of layer and 30 m length 30 m shall be made for density check with required compactor. The procedure to be adopted for the site trials shall be submitted to the Engineer for approval. The compaction shall be done with the help of self-propelled single drum vibratory roller or pad foot vibratory roller of 80 to 100 kN static weight or heavy pneumatic tyre roller of adequate capacity capable of achieving the required compaction. The Contractor shall demonstrate the efficacy of the equipment he intends to use by carrying out compaction trials. Earthmoving plant shall not be accepted as compaction equipment nor shall the use of a lighter category of plant to provide any preliminary compaction to assist the use of heavier plant be taken into account. Each layer of the material shall be thoroughly compacted to the densities specified in Table 300-2. Subsequent layers shall be placed only after the finished layer has been tested according to Clause 903.2.2 and accepted by the Engineer. The Engineer may permit measurement of field dry density by a nuclear moisture/density gauge used in accordance with the agreed procedure and provided the gauge is calibrated to give results identical to that obtained from tests in accordance with IS:2720 (Part 28). A record of the same shall be maintained by the Contractor. When density measurements reveal any soft areas in the embankment/sub-grade/unpaved shoulders, further compaction shall be carried out as directed by the Engineer. If in spite of that the specified compaction is not achieved, the material in the soft areas shall be removed and replaced by approved material, compacted using appropriate mechanical means such as lightweight vibratory roller, double drum walk behind roller, vibratory plate compactor, trench compactor, or vibratory tamper to the density requirements and to the satisfaction of the Engineer. - Drainage The surface of the embankment/sub-grade at all times during construction shall be maintained at such a cross fall (not flatter than that required for effective drainage of an earthen surface) as will shed water and prevent ponding. - Repairing of Damages Caused by Rain/Spillage of Water The soil in the affected portion shall be removed in such areas as directed by the Engineer before the next layer is laid and refilled in layers and compacted using appropriate mechanical means such as a small vibratory roller, plate compactor, or power rammer to achieve the required density in accordance with Clause 305.3.6. If the cut is not sufficiently wide for use of required mechanical means for compaction, the same shall be widened suitably to permit their use for proper compaction. Tests shall be carried out as directed by the Engineer to ascertain the density requirements of the repaired area. The work of repairing the damages including widening of the cut, if any, shall be carried out by the Contractor at his own cost, including the arranging of machinery/equipment for the purpose. - Finishing Operations Finishing operations shall include the work of shaping and dressing the shoulders/verge/roadbed and side slopes to conform to the alignment, levels, cross-sections, and dimensions shown on the drawings or as directed by the Engineer subject to the surface tolerance described in Clause 902. Both the upper and lower ends of the side slopes shall be rounded off to improve the appearance and to merge the embankment with the adjacent terrain. The topsoil, removed and conserved earlier (Clause 301.3.2 and 305.3.3) shall be spread over the fill slopes as per directions of the Engineer to facilitate the growth of vegetation. Slopes shall be roughened and moistened slightly prior to the application of the topsoil in order to provide a satisfactory bond. The depth of the topsoil shall be sufficient to sustain plant growth, the thickness of top soil for turfing shall be as specified in clause 307.2. Where directed, the slopes shall be turfed with sods in accordance with Clause 307. If seeding and mulching of slopes is prescribed, this shall be done to the requirements of Clause 308. When earthwork operations have been substantially completed, the road area shall be cleared of all debris, and ugly scars in the construction area responsible for objectionable appearance eliminated. - Construction of Embankment and Subgrade under Special Conditions - Earthwork for Widening Existing Road Embankment When an existing embankment and/or sub-grade is to be widened and its slopes are steeper than 1 vertical on 4 horizontal, continuous horizontal benches, each at least 300 mm wide, shall be cut into the old slope for ensuring adequate bond with the fresh embankment/sub-grade material to be added. The material obtained from cutting of benches could be utilized in the widening of the embankment / subgrade. However, when the existing slope against which the fresh material is to be placed is flatter than 1 vertical on 4 horizontals, the slope surface may only be ploughed or scarified instead of resorting to benching. Where the width of the widened portions is insufficient to permit the use of conventional rollers, compaction shall be carried out with the help of light weight vibratory roller, double drum walk behind roller, vibratory plate compactor or vibratory tamper or any other appropriate equipment approved by the Engineer. End dumping of material from trucks for widening operations shall be avoided except in difficult circumstances when the extra width is too narrow to permit the movement of any other types of hauling equipment. In locations where sufficient width or ROW is not available for achieving stable side slope, the embankment shall be suitably protected by toe wall, retaining wall, reinforced soil wall or any other suitable technique as per the drawings or as directed by Engineer. - Earthwork for Embankment and Sub-Grade to be placed against sloping ground Where an embankment/subgrade is to be placed against sloping ground, the latter shall be appropriately benched or ploughed/scarified as required in Clause 305.4.1 before placing the embankment/sub-grade material. Extra earthwork involved in benching or due to ploughing/scarifying etc. shall be considered incidental to the work. For wet conditions, benches with slightly inward fall and subsoil drains at the lowest point shall be provided as per the drawings, before the fill is placed against sloping ground. Where the Contract requires construction of transverse subsurface drain at the cut-fill interface, work on the same shall be carried out to Clause 309 in proper sequence with the embankment and sub-grade work as approved by the Engineer. The side slopes of the embankment, including subgrade shall be regularly monitored and maintained as per the approved cross-section of the slope to avoid gully formation, erosion, slippage, etc., due to surface runoff and rains. - Earthwork over Existing Road Surface Where the embankment is to be placed over an existing road surface, the work shall be carried out as indicated below: - If the existing road surface is of granular type and lies within 1 m of the new finished road levels, it shall be scarified to a depth of 50 mm or as directed by the Engineer so as to provide ample bond between the old and new material ensuring that at least 500 mm portion below the top of new sub- grade level is compacted to the desired density; The balance earth work shall be compacted in layers to the specified density. - If the existing road surface is of bituminous type or cement concrete and lies within 1 m of the new finished road level, the bituminous or cement concrete layer shall be removed completely; - If the level difference between the existing road surface and the new finished road level is more than 1 m, the existing surface shall be roughened after ensuring that the minimum thickness of 500 mm of subgrade is available. - Embankment and Subgrade Around Structures To avoid interference with the construction of abutments, wing walls or return walls of culvert/bridge structures, the Contractor shall, at points, to be determined by the Engineer suspend work on embankment forming approaches to such structures, until such time as the construction of the latter is sufficiently advanced to permit the completion of approaches without the risk of damage to the structure. Unless directed otherwise, the filling around culverts, bridges and other structures up to a distance of twice the height of the road from the back of the abutment shall be carried out independent of the work on the main embankment. The fill material shall not be placed against any abutment or wing wall, unless permission has been given by the Engineer but in any case, not until the concrete or masonry has been in position for 14 days. The embankment and sub-grade shall be brought up simultaneously in equal layers on each side of the structure to avoid displacement and unequal pressure. The sequence of work in this regard shall be got approved from the Engineer. The material used for backfill shall not be an organic soil or highly plastic clay having plasticity index and liquid limit more than 20% and 40% respectively when tested according to IS:2720 (Part 5). Filling behind abutments and wing walls for all structures shall conform to the general guidelines given in IRC-78, The fill material shall be deposited in horizontal layers in loose thickness and compacted thoroughly to the requirements of Table 300-2. Where the provision of any filter medium is specified behind the abutment, the same shall be laid in layers simultaneously with the laying of fill material. The material used for filter shall conform to the requirements for filter medium spelt out in Clause 2504.2.2 and 3100 unless otherwise specified in the Contract. Where it may be impracticable to use conventional rollers 1.5 m away, the compaction shall be carried out by appropriate mechanical means such as small vibratory roller, plate compactor or power rammer. Care shall be taken to see that the compaction equipment does not hit or come too close to any structural member so as to cause any damage to them or excessive pressure against the structure. 305.4.5 Construction of Embankment over Ground incapable of supporting Construction Equipment Where the embankment is to be constructed across the ground which will not support the weight of repeated heavy loads of construction equipment, the first layer of the fill may be constructed by placing successive loads of material in a uniformly distributed layer of a minimum thickness required to support the construction equipment as permitted by the Engineer. The Contractor, if so desired by him, may also use suitable geosynthetic material as per IRC -113, Guidelines for Design and Construction of Geosynthetics Reinforced Embankment on Soft Subsoils, to increase the bearing capacity of the foundation. In case, any differential settlement or slope failure of the embankments during construction, is observed, the embankment shall be reconstructed after proper ground improvement as per IRC:75 on Guidelines for the Design of High Embankments. This exception to the normal procedure shall not be permitted where, in the opinion of the Engineer, the embankments could be constructed in the approved manner on such ground by the use of lighter or modified equipment after proper ditching and drainage have been provided. Where this exception is permitted, the selection of the material and the construction procedure to obtain an acceptable layer shall be the responsibility of the Contractor. The cost of providing suitable traffic conditions for construction equipment over any area of the Contract will be the responsibility of the Contractor and no extra payment will be made to him. The remainder of the embankment shall be constructed as specified in Clause 305.3. 305.4.6 Embankment Construction under Water and Waterlogged Areas - Embankment Construction under Water Where filling or backfilling is to be placed under water, only acceptable sand/ granular material or rock shall be used unless otherwise approved by the Engineer. Acceptable granular material shall be of GW, SW, GP, SP as per IS:1498 and consist of graded, hard durable particles with maximum particle size not exceeding 75 mm should be non-plastic having uniformity coefficient of not less than 10. The material placed in open water shall be deposited by end tipping without compaction. All embankment slopes which are likely to be inundated or subjected to flooding shall be protected at the toe by providing toe wall or a berm of adequate width. The height of toe-wall or berm shall be at least 0.5 m above HFL. - Embankment Construction in Waterlogged and Marshy Areas The work shall be done as per IRC: 34. - Earthwork for High Embankment The embankment of height more than 6 m measured from original ground level to the finished road level shall be classified as high embankments. The material for construction of high embankment shall conform to Clause 305.2.1.7. Where provided, stage construction of embankment and controlled rates of filling shall be carried out in accordance with the Contract. including installation of instruments and its monitoring. Where required, the Contractor shall surcharge embankments or other areas of fill with approved material for the periods specified in the Contract. If surcharged fill results in settlement, the Contractor shall bring the resultant level up to formation level with acceptable material fill material. 305.4.8. Settlement Period Where settlement period is specified in the Contract, the embankment shall remain in place for the required settlement period before excavating for abutment, wing wall, retaining wall, footings, etc., or driving foundation piles. The duration of the required settlement period at each location shall be as provided for in the Contract or as directed by the Engineer. IRC-75 may be referred for further details. - Plying of Traffic Construction and other vehicular traffic shall not use the prepared surface of the embankment and/or sub- grade without the prior permission of the Engineer. Any damage arising out of such use shall, however, be made good by the Contractor at his own or cost as directed by the Engineer. - Surface Finish and Quality Control of Work The surface finish of construction of sub-grade shall conform to the requirements of Clause 902. Control on the quality of materials and Works shall be exercised in accordance with Clause 903. - Sub-grade Strength - The top 500 mm layer thickness above embankment and just below the granular sub base is termed as “subgrade”. It shall be ensured prior to actual execution that the material to be used in the sub-grade satisfies the requirements of design CBR. If the available soil does not meet the design requirement, the same shall be stabilized either mechanically or chemically as per Clause 315 or pavement shall be redesigned based on the CBR of available and acceptable soil. - Subgrade shall be compacted and finished to the design strength consistent with other physical requirements. The actual laboratory CBR values of constructed sub-grade shall be determined on remolded samples, compacted to the field density at the field moisture content and tested for soaked condition as specified in the Contract. - 305.8 Measurements for Payment - Earth embankment and sub-grade construction shall be measured separately by taking cross sections at intervals given in sub-section 113.3 after completion of clearing and grubbing and after completion of embankment/sub-grade. The volume of earthwork shall be computed in cubic metres by the method of average end areas. Payment shall be made on the basis of measurement of the compacted earth work in cum. The extra width of embankment construction and subsequent cutting as indicated in Clause 305.3.5.3 shall be considered as incidental to embankment construction and shall not be a payable Item. - The measurement of fill material from borrow areas shall be as per the net quantities of compacted fill. - The embankment constructed with fly ash will be measured in cum, separately for the fly ash portions and for the soil cover and intervening layers of soil, unless otherwise specified in the Contract. - Construction of embankment under water shall be measured in cu. m. - Construction of high embankment with specified material and in specified manner shall be measured in cum. - Stripping including storing and reapplication of top soil shall be measured in cum. - Work involving loosening and recompacting of ground supporting embankment/subgrade shall be measured in cum. - Removal of unsuitable material at embankment/sub-grade foundation and replacement with suitable material shall be measured in cum. - Scarifying the existing granular/bituminous road surface shall be measured in square metres. - Dismantling and removal of existing cement concrete pavement shall be measured vide Clause 202.6. - Filter medium and backfill material behind abutments, wing walls and other retaining structures shall be measured as finished work in position in cum. - 305.9 Rates - The Contract unit rates for the items of embankment and sub-grade construction shall be payment in full for carrying out the required operations including full compensation for: - Cost of arrangement of land as a source of supply of material of required quantity for construction unless provided otherwise in the Contract; - Setting out; - Compacting ground supporting embankment/sub-grade except where removal and replacement of suitable material or loosening and recompacting is involved; - Scarifying or cutting continuous horizontal benches 300 mm wide on side slopes of existing embankment and sub-grade as applicable; - Cost of watering or drying of material in borrow areas and/or embankment and sub-grade during construction as required; - Spreading in layers, bringing to appropriate moisture and compacting to Specification requirements; - Shaping and dressing top and slopes of the embankment and sub-grade including rounding of corners; - Restricted working at sites of structures; - Working on narrow width of embankment and sub-grade; - Excavation in all soils from borrow pits/designated borrow areas including clearing and grubbing and transporting the material to embankment and sub-grade site with all leads and lifts unless otherwise provided for in the Contract; - All labour, materials, tools, equipment and incidentals necessary to complete the work to the Specifications; - Dewatering; - Keeping the embankment/completed formation free of water as per Clause 311 and - Transporting unsuitable excavated material for disposal with all leads and lifts. - Clause 301.9.5 shall apply as regards Contract unit rates for items of stripping and storing top soil including reapplication of topsoil. - Clause 301.9.2 shall apply as regards Contract unit rate for the item of loosening and recompacting the embankment/sub-grade foundation. - Clause 309.1.1 and 305.8 shall apply as regards Contract rates for items of removal of unsuitable material and replacement with suitable material, respectively. - The Contract unit rate for scarifying existing granular/bituminous road surface shall be payment in full for carrying out the required operations including full compensation for all labour, materials, tools, equipment and incidentals, necessary to complete the work. This will also comprise of handling, giving credit towards salvage value and disposal of the dismantled materials with all leads and lifts or as otherwise specified. - Clause 202.7 shall apply as regards Contract unit rate for dismantling and removal of existing cement concrete pavement. - The Contract unit rate for providing and laying filter material shall be payment in full for carrying out the required operations including all materials, labour, tools, equipment and incidentals to complete the work to Specifications. - The Contract unit rate for providing and compacting backfill material behind abutments and retaining walls shall be payment in full for carrying out the required operations including all materials, labour, tools, equipment and incidentals to complete the work to Specifications. - Clause 305.4.6 shall apply as regards Contract unit rate for construction of embankment under water. - Clause 305.4.7 shall apply for construction of high embankment as regards Contract unit rate for construction of high embankment. It shall include cost of instrumentation, its monitoring and settlement period, where specified in the Contract or directed by the Engineer. - SOIL EROSION AND SEDIMENTATION CONTROL - Description This work shall consist of measures as shown on drawings or as directed by the Engineer to control soil erosion, and sedimentation, of roadside slopes, like using vegetation such as simple vegetative turfing, transplantation of ready-made turfs or grass, application of mulch, vetiver grass, hydraulically applied erosion control products/hydro-seeding, use of jute geotextile and coir geotextile (as per IRC:SP:126 on “Guidelines for the Design and Construction of Low Volume Rural Roads Using Jute Geotextiles” , and IRC: SP:129 “Guidelines for the Design and Construction of Roads using Coir Geotextiles” respectively), use of 2-Dimentional synthetic geogrids/netting, use of 3- Dimensional erosion control mats as recommended in IRC: 56 and Section 700 of these specifications for erosion control. Slope protection system for flood slope or having water front or normal slope, any of the following materials or in combination as specified in 2500 and approved by the Engineer may be adopted to achieve desired compaction factor: - Adequate compaction each layer with stepping method with suitable turfing - Rip Rap - Stone pitching with or without gabion - Geo cell/Geogrid/Geo-composite - Natural materials: Jute Geo textile/Coir Geotextiles/Bamboos grid/pile - Slope stabilization techniques - Use of marginal material with or without earth cover - Materials All materials shall meet commercial grade standards and shall be approved by the Engineer before being used in the work. - Construction Operations Prior to the start of the relevant construction, the Contractor shall submit to the Engineer for approval his schedules for carrying out temporary and permanent erosion/sedimentation control Works as are applicable for the items of clearing and grubbing, roadway and drainage excavation, embankment/sub - grade construction, bridges and other structures across water courses, pavement courses and shoulders. He shall also submit for approval his proposed method of erosion/sedimentation control on service road and borrow pits and his plan for disposal of waste materials. Work shall not be started until the erosion/sedimentation control schedules and methods of operations for the applicable construction have been approved by the Engineer. The surface area of erodible earth material exposed by clearing and grubbing, excavation, borrow and fill operations shall be limited to the extent practicable. The Contractor shall provide immediate permanent or temporary erosion, slope protection and sedimentation control measures to prevent soil erosion and sedimentation that will adversely affect construction operations, damage adjacent properties, or cause contamination of nearby streams or other water courses, lakes, reservoirs etc. Such work may involve the construction of temporary berms, dikes, sediment basins, slope drains and use of temporary mulches, fabrics, mats seeding, or other control devices or methods as necessary to control erosion and sedimentation. Cut and fill slopes shall be seeded and turfed as shown on the drawings. The Contractor shall be required to incorporate all permanent erosion and sedimentation control features into the project at the earliest practicable time as outlined in his accepted schedule to minimize the need for temporary erosion and sedimentation control measures. Temporary erosion/sedimentation and pollution control measures shall be used to control the phenomenon of erosion, sedimentation and pollution that may develop during normal construction practices, but may neither be foreseen during design stage nor associated with permanent control features on the Project. Where erosion or sedimentation is likely to be a problem, clearing and grubbing operations should be so scheduled and performed that grading operations and permanent erosion or sedimentation control features can follow immediately thereafter if the project conditions permit; otherwise temporary erosion or sedimentation control measures may be required between successive construction stages. Under no conditions shall a large surface area of erodible earth material be exposed at one time by clearing and grubbing or excavation without prior approval of the Engineer. The Engineer may limit the area of excavation, borrow and embankment operations in progress, commensurate with the Contractor’s capability and progress in keeping the finish grading, mulching, seeding and other such permanent erosion, sedimentation and pollution control measures, in accordance with the accepted schedule. Should seasonal limitations make such coordination unrealistic, temporary erosion/sedimentation control measures shall be taken immediately to the extent feasible and justified. In the event temporary erosion, sedimentation and pollution control measures become necessary due to the Contractor’s negligence, carelessness or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, these shall be carried out at the Contractor’s own cost. Temporary erosion, sedimentation and pollution control work required, which is not attributed to the Contractor’s negligence, carelessness or failure to install permanent controls, will be performed as ordered by the Engineer. Temporary erosion, sedimentation and pollution control may include construction work outside the right- of-way where such work is necessary as a result of road construction such as borrow pit operations, service roads and equipment storage sites. The temporary erosion, sedimentation and pollution control features installed by the Contractor shall be acceptably maintained by him till these are needed, unless otherwise agreed by the Engineer. - Measurement for Payment The soil erosion, sedimentation and pollution control Works shall be measured in terms of units specified in the Bill of Quantities for the respective items. - Rates The Contract unit rate for different items of soil erosion, sedimentation and pollution control Works shall be payment in full for carrying out all required operations including full compensation for all labour, materials, tools, equipment and incidentals to complete the Works to the Specifications. - TURFING WITH SODS - Scope This work shall consist of furnishing and laying of the live sod of perennial turf forming grass on embankment slopes, verges (unpaved shoulders) or other locations shown on the drawings or as directed by the Engineer. Unless otherwise specified, the work shall be taken up as soon as possible following construction of the embankment, provided the season is favourable for establishment of the sod. - Materials The sod shall consist of dense, well-rooted growth of permanent and desirable grasses, indigenous to the locality where it is to be used, and shall be practically free from weeds or other undesirable matter. At the time the sod is cut, the grass on the sod shall have a length of approximately 50 mm and the sod shall have been freed of debris. Thickness of the sod shall be as uniform as possible, with 50-75 mm of soil covering the grass roots depending on the nature of the sod, so that practically all the dense root system of the grasses is retained in the sod strip. The sods shall be cut in rectangular strips of uniform width, not less than about 250 mm x 300 mm in size but not so large that it is inconvenient to handle and transport these without damage. During wet weather, the sod shall be allowed to dry sufficiently to prevent tearing during handling and during dry weather shall be watered before lifting to ensure its vitality and prevent the dropping of the soil in handling. - Construction Operations - Preparation of the Earth Bed The area to be sodded shall have been previously constructed to the required slope and cross-section. Soil on the area shall be loosened, freed of all stones larger than 50 mm size, sticks, stumps and any undesirable foreign matter, and brought to a reasonably fine granular texture to a depth of not less than 25 mm for receiving the sod. Where required, topsoil shall be spread over the slopes. Prior to placing the topsoil, the slopes shall be scarified to a depth which, after settlement, will provide the required nominal depth shown on the drawings. Spreading shall not be done when the ground is excessively wet. Following soil preparation and top soiling, where required, fertilizer and ground limestone when specified shall be spread uniformly at the rate indicated on the drawings. After spreading, the materials shall be incorporated in the soil by using disc harrow or other means to the depths shown on the drawings. - Placing the Sods The prepared sod bed shall be moistened to the loosened depth, if not already sufficiently moist, and the sod shall be placed thereon within approximately 24 hours after the same had been cut. Each sod strip shall be laid edge to edge and such that the joints caused by abutting ends are staggered. Every strip, after it is snugly placed against the strips already in position, shall be lightly tamped with suitable wooden or metal tampers so as to eliminate air pockets and to press it into the underlying soil. On side slopes steeper than 2 (horizontal) to 1 (vertical), the laying of sods shall be started from bottom upwards. At points where water may flow over a sodded area, the upper edges of the sod strips shall be turned into the soil below the adjacent area and a layer of earth placed over this followed by its thorough compaction. - Staking the Sods Where the side slope is 2 (horizontal) to 1 (vertical) or steeper and the distance along the slope is more than 2 m, the sods shall be staked with pegs or nails spaced approximately 500 to 1000 mm along the longitudinal axis of the sods strips. Stakes shall be driven approximately plumb through the sods to be almost flush with them. - Top Dressing After the sods have been laid in position, the surface shall be cleaned of loose sod, excess soil and other foreign material. Thereafter, a thin layer of topsoil shall be scattered over the surface of top dressing and the area thoroughly moistened by sprinkling with water. - Watering and Maintenance The sods shall be watered by the Contractor for a period of at least four weeks after laying. Watering shall be so done as to avoid erosion and prevent damage to sodded areas by wheels of water tanks. The Contractor shall erect necessary warning signs and barriers, repair or replace sodded areas failing to show uniform growth of grass or damaged by his operations and shall otherwise maintain the sod at his cost until final acceptance. - Measurements for Payment Turfing with sods shall be measured as finished work in square metres. - Rate The Contract unit rate for turfing with sods shall mean paying in full for carrying out all the required operations explained above including compensation for: - furnishing all the materials to be incorporated in the Works with all leads and lifts; and - all labour, tools, equipment and incidentals to complete the work in accordance with these Specifications. The Contract unit rate for the application of topsoil shall be as per Clause 301.9.5. - SEEDING AND MULCHING - Scope This shall consist of preparing slopes, placing topsoil, furnishing all seeds, commercial or organic fertilizers and mulching materials, providing jute netting, coir netting, or polymer netting and placing and incorporating the same on embankment slopes or other locations designated by the Engineer or shown in the Contract documents. - Materials - Seeds The seeds shall be of approved quality and type suitable for the soil on which these are to be applied, and shall give acceptable purity and germination to requirements set down by the Engineer.Fertilizers shall consist of standard commercial materials and conform to the grade specified. Organic manure shall be fully putrefied organic matter such as cow dung. Mulching materials shall consist of straw, hay, wood shavings, or sawdust and shall be delivered in dry condition suitable for placing with a mulch blower. They shall be reasonably free of weed seed and such foreign materials as may detract from their effectiveness as a mulch or be injurious to the plant growth. - Topsoil Topsoil shall not be obtained from an area known to have noxious weeds growing in it. If treated with herbicide or sterilant, it shall be got tested by appropriate agricultural authority to determine the residual in the soil. Topsoil shall not contain less than 2 percent and more than 12 percent organic matter. - Bituminous Emulsion A suitable grade of bituminous emulsion used as a tie down for mulch shall be as described in the Contract document or as desired by the Engineer. Emulsified bitumen shall not contain any solvent or diluting agent toxic to plant life. - Netting Jute netting shall be undyed jute yarn woven into a uniform open weave with approximate 25 mm square openings. Geo-netting shall be made of uniformly extruded rectangular mesh having mesh opening of 20 mm x 20 mm. The colour may be black or green. It shall weigh not less than 3.8 kg per 1000 sqm. - A layer of biodegradable mulching material sandwiched between two layers of polymer netting or non-woven coconut fibre coir netting can also be used. - Seeding Operations - Seed-Bed Preparation The area to be seeded shall be brought to the required slope and cross-section by filling, reshaping eroded areas and refinishing slopes, medians etc. Topsoil shall be evenly spread over the specified areas to the depth shown on the drawings, unless otherwise approved by the Engineer. The seed-bed preparation shall consist of eliminating all live plants by suitable means using agricultural implements. All stones 150 mm and larger shall be removed. The soil shall be excavated on the contour to a depth of 100 mm. All clods larger than 25 mm in diameter shall be crushed and packed. Where necessary, water shall then be applied. All topsoil shall be compacted unless otherwise specified or approved by the Engineer. Compaction shall be by slope compactor, cleated tractor or similar equipment approved by the Engineer. Equipment shall be so designed and constructed as to produce a uniform rough textured surface ready for seeding and mulching and which will bond the topsoil to the underlying material. The entire area shall be covered by a minimum of 4 passes of the roller or approved equipment. - Fertilizer Application Fertilizer to the required quantities shall be spread and thoroughly incorporated into the soil surface as a part of the seed-bed preparation. - Planting of Seeds All seeds shall be planted uniformly at the approved rate. Immediately after sowing, the area shall be raked, dragged or otherwise treated so as to cover the seeds to a depth of 6 mm. The operation of seed sowing shall not be performed when the ground is muddy or when the soil or weather conditions would otherwise prevent proper soil preparation and subsequent operations. - Soil Moisture and Watering Requirements Soil moisture shall exist throughout the zone from 25 mm to at least 125 mm below the surface at the time of planting. Watering of the seeded areas shall be carried out as determined by the Engineer. - Mulching, Applying Bituminous Emulsion and Jute Netting/Geo-netting/ Netting of Coir Within 24 hours of seeding, mulching material mixed with organic manure shall be placed so as to form a continuous, unbroken cover of approximate uniform thickness of 25 mm using an acceptable mechanical blower. Mulching material shall be held in place and made resistant to being blown away by suitable means approved by the Engineer. Other alternative like hydroseeding/vetiver grass shall also be considered. Hydraulic Seeding” is a mechanised dryland seeding application process used in the establishment of vegetation on large. The Vetiver System or Vetiver Grass Row is a technique based on the use of Vetiver grass (Vetiver based on the use of Vetiver grass for soil erosion & sediment control for soil and water conservation. The plant is sterile, non-invasive, flowers, but sets no seeds hence it has no weed potential. When called for in the Contract documents, mulch material shall be anchored in place with bituminous emulsion applied at the rate of 2300 litres per hectare. Any mulch disturbed or displaced following application shall be removed, reseeded and re-mulched as specified. Jute netting/geo-netting or netting of coir shall be unrolled and placed parallel to the flow of water immediately following the bringing, to finished grade, the area specified on the drawings or the placing of seed and fertilizer. Where more than one strip is required to cover the given areas, they shall overlap a minimum of 100 mm. Jute netting/Geo- netting /coir netting (as per IRC: SP:126 and IRC: SP: 129) shall be held in place by approved wire staples, pins, spikes or wooden stakes driven vertically into the soil. 308.5 Maintenance The Contractor shall maintain all seeded and mulched areas until final acceptance. Maintenance shall include protection of traffic by approved warning signs or barricades and repairing any areas damaged following the seeding and mulching operations. If mulched areas become damaged, the area shall be reshaped and then seeded and mulched again as originally specified. 308.6 Measurements of Payment Seeding and mulching shall be measured as finished work in square metres. - Rate The Contract unit rate for seeding and mulching shall be payment in full for carrying out all the required operations including full compensation for all materials, labour, tools and incidentals. - SURFACE/SUB-SURFACE DRAINS - Scope The work shall consist of constructing surface and/or sub-surface drains in accordance with the requirements of these Specifications and to the lines, grades, dimensions and other particulars shown on the drawings or as directed by the Engineer. Schedule of work shall be so arranged that the drains are completed in proper sequence with road Works to ensure that no excavation of the completed road Works is necessary subsequently or any damage is caused to these Works due to lack of drainage. - Surface Drains Surface drains shall be excavated to the specified lines, grades, levels and dimensions to the requirements of Clause 301. The excavated material shall be removed from the area adjoining the drains and if found suitable, utilized in embankment/sub-grade construction. All unsuitable material shall be disposed of as directed. The excavated bed and sides of the drains shall be dressed to bring these in close conformity with the specified dimensions, levels and slopes. Where so indicated, drains shall be lined or turfed with suitable materials in accordance with details shown on the drawings All Works on drain construction shall be planned and executed in proper sequence with other Works as approved by the Engineer, with a view to ensuring adequate drainage for the area and minimizing erosion/sedimentation. Drainage pipes shall conform to IRC: SP:42/IRC: SP50/IS:458/IS:784 and other relevant Indian Standard. The culverts shall confirm to IRC: SP:13. - Sub-Surface Drains 309.3.1 Scope Sub-surface drains shall be of close-jointed perforated pipes, open-jointed unperforated pipes, surrounded by granular material laid in a trench or aggregate drains to drain the pavement courses. Sub-surface drains designed using Geosynthetics and approved by the Engineer can also be used. - Materials 309.3.2.1 Pipe Perforated pipes for the drains may be metal/asbestos cement/cement concrete/Poly Vinyl Chloride (PVC)/Poly Propylene (PP)/Poly Ethylene (PE) and unperforated pipes of metal vitrified clay/cement concrete/asbestos cement PVC/PP/PE. The type, size and grade of the pipe to be used shall be as specified in the Contract. In no case, however, shall the internal diameter of the pipe be less than 100 mm. Holes for perforated pipes shall be on one half of the circumference only and conform to the spacing indicated on the drawings. Size of the holes shall not ordinarily be greater than half of D85 size of the material surrounding the pipe, subject to being minimum 3 mm and maximum 6 mm. D85 stands for the size of the sieve that allows 85 percent of the material to pass through it. These pipes may be used to carry the water from side drain, storm drain, vertical drainage in case of PVD, drainage of the reinforced soil wall, in median, sub surface drainage in hilly and plain area, surface drainage, cross drainage etc as specified - Backfill Material Backfill material shall consist of sound, tough, hard, durable particles of free draining sand-gravel material or crushed stone and shall be free of organic material, clay balls or other deleterious matter. Unless the Contract specifies any particular gradings for the backfill material or requires these to be designed on inverted filter criteria for filtration and permeability to the approval of the Engineer, the backfill material shall be provided on the following lines: - Where the soil met with in the trench is of fine grained type (e.g., silt, clay or a mixture thereof), the backfill material shall conform to Class I grading set out in-Table 300-3; - Where the soil met with in the trench is of coarse silt to medium sand or sandy type, the backfill material shall correspond to Class II grading of Table 300-3; and - Where soil met with in the trench is gravelly sand, the backfill material shall correspond to Class III grading of Table 300-3. Geosynthetics for use with subsurface drain shall conform to the requirements as per Section 700. - Trench Excavation Trench for sub-surface drain shall be excavated to the specified lines, grades and dimensions shown in the drawings provided that width of trench at pipe level shall not be less than 450 mm. The excavation shall begin at the outlet end of the drain and proceed towards the upper end. Where unsuitable material is met with at the trench bed, the same shall be removed to such depth as directed by the Engineer and backfilled with approved material which shall be thoroughly compacted to the specified degree. - Laying of Pipe and Backfilling Laying of pipe in the trench shall be started at the outlet end and proceed towards the upper end, true to the lines and grades specified. Table 300-3 Grading Requirements for Filter Material Percent Passing by Weight Sieve Designation; Class I; Class II; Class III. 53 mm; -; -; 100. 45 mm; -; -; 97-100. 26.5 mm; -; 100; -. 22.4 mm; -; 95-100; 58-100. 11.2 mm; 100; 48-100; 20-60. 5.6 mm; 92-100; 28-54; 4-32. 2.8 mm; 83-100; 20-35; 0-10. 1.4 mm; 59-96; -; 0-5. 710 micron; 35-80; 6-18; -. 355 micron; 14-40; 2-9; -. 180 micron; 3-15; -; -. 90 micron; 0-5; 0-4; 0-3. Before placing the pipe, backfill material of the required grading(s) shall be laid for full width of the trench bed and compacted with plate compactor/ Mini Tandem Vibratory Compactor which has a drum width of 1.2 metres to a minimum thickness of 150 mm or as shown on the drawings. The thickness of the backfill material on the sides of the pipe shall be as shown on the drawings subject to a minimum of 150 mm. The pipe shall then be embedded firmly on the bed. Perforated pipes, unless otherwise specified, shall be placed with their perforations down to minimize clogging. The pipe sections shall be joined securely with appropriate coupling fittings or bands. Non-perforated pipes shall be laid with joints as close as possible with the open joints wrapped with suitable pervious material (like suitable Geosynthetics of not less than 150 mm width) to permit entry of water but prevent fines entering the pipes. In the case of non-perforated pipes with bell end, the bell shall face upgrade. Upgrade end sections of the pipe installation shall be tightly closed by means of concrete plugs or plugs fabricated from the same material as the pipe and securely held in place to prevent entry of soil materials. After the pipe installation has been completed and approved, backfill material of the required grading (s) (see Clause 309.3.2.2) shall be placed over the pipe to the required level in horizontal layers, not exceeding 150 mm in thickness and thoroughly compacted. The minimum thickness of material above the top of the pipe shall be 300 mm. Unless otherwise provided, sub-surface drains not located below the road pavement shall be sealed at the top by means of 150 mm thick layer of compacted clay or plain cement concrete (PCC) so as to prevent percolation of surface water. 309.3.5 Use of Geosynthetics in Laying of Pipe and Backfilling After excavating the trench for subsurface drain, the filter fabric shall be placed, the pipe installed and the trench backfilled with permeable material according to dimensions and details shown on the drawings. Surfaces to receive filter fabric prior to placing shall be free of loose or extraneous material and sharp objects that may damage the filter fabric during installation. Adjacent rolls of the fabric shall be overlapped a minimum of 450 mm. The preceding roll shall overlap the following roll in the direction the material is being spread. Damage to the fabric resulting from Contractor’s vehicles, equipment or operations shall be replaced or repaired by the Contractor at his Cost. - Drain Outlet The outlet for a sub-surface drain shall not be under water or plugged with debris but should be a free outlet discharging into a stream, culvert or open ditch. The bottom of the pipe shall be kept above high- water level in the ditch and the end protected with a grate or screen. For a length of 500 mm from the outlet end, the trench for pipe shall not be provided with granular material but backfilled with excavated soil and thoroughly compacted so as to stop water directly percolating from the backfill material around the pipe. The pipe in this section shall not have any perforations. - Aggregate Drains Aggregate drains shall be placed within the verge/shoulders after completion of the pavement. Depth, thickness and spacing of the aggregate drains shall be as shown on the drawings. Trenches for aggregate drains shall be excavated to a minimum width of 300 mm and to the depth shown on the drawings or ordered by the Engineer. The bottom of the trench shall be sloped to drain and shall be free from loose particles of soil. The trench shall be excavated so as to expose clearly the granular pavement courses to be drained. Aggregate for the drains shall be durable gravel, stone or slag and shall be free from vegetable matter and other deleterious substances. The grading requirements are given in Table 300-34. Grading to be adopted shall be indicated in the drawings. Table 300-4 Grading Requirements for Aggregate Drains Percent Passing by Weight. Sieve Designation; Type A; Type B. 63 mm; -; 100. 37.5 mm; 100; 85-100. 19 mm; -; 0-20. 9.5 mm; 45-100; 0-5. 3.35 mm; 25-80; -. 600 micron; 8-45; -. 150 micron; 0-10; -. 75 micron; 0-5; -. - Measurements for Payment Measurement for surface and sub-surface drains shall be per running metre length of the drain. - Rates The Contract unit rates for surface and sub-surface drains shall be payment in full for all items such as excavation, dressing the sides and bottom; providing lining, turfing, pitching, masonry, concrete and plastering; providing, laying and jointing pipes including wrapping with geosynthetic fabric; providing, laying and compacting backfill around the pipe, granular bedding; providing, fixing and painting of cover etc. including full compensation for all materials, labour, tools, equipment and other incidentals to complete the work as shown on drawings with all leads and lifts including removal of unsuitable material. Provision of inlets, gratings, sumps, outlet pipes, bedding, disbursers etc. wherever required shall be incidental to construction of drain. 310 PREPARATION AND SURFACE TREATMENT OF FORMATION Preparation and surface treatment of the formation shall be carried out only after completion of any specified sub-grade drainage and unless otherwise agreed by the Engineer, immediately prior to laying the sub-base or the road base where no sub-base is required. The sequence of operations shall be as follows: - Full formation, after reinstatement of any soft areas to the required Specifications shall be well cleaned and freed of all mud and slurry. - The surface shall be compacted to the required density by a smooth wheeled roller of 80 to 100 kN weight or higher capacity to achieve desired density after spraying the requisite amount of water, if required. - The formation shall be finished to the requirements of Clause 305.3.9. - The side slopes of embankment shall be maintained during entire period of construction as per the approved cross-section. The entire work of surface treatment of formation and slope maintenance shall be deemed as incidental to the work of sub-base/base course to be provided for the same. 311 WORKS TO BE KEPT FREE OF WATER 311.1 The Contractor shall arrange for the rapid dispersal of water collected/accumulated on the earthwork or completed formation during construction or on the existing roadway or which enters the earthwork or any other item of work from any source, and where practicable, the water shall be discharged into the permanent outfall of the drainage system. The arrangements shall be made in respect of all earthwork including excavation for pipe trenches, foundations or cuttings. 311.2 The Contractor shall provide, where necessary, temporary water courses, ditches, drains, pumping or other means for maintaining the earthwork free from water. Such provisions shall include carrying out the work of forming the cut sections and embankments in such manner that their surfaces have at all times a prescribed crossfall and, where practicable, a sufficient longitudinal gradient to enable them to shed water and prevent ponding. The Works involved in keeping the earthwork or any other item of Works free of water shall be deemed as incidental to the respective item of work and as such no separate payment shall be made for the same. 312 WATER COURSES AT CULVERTS 312.1 Excavation carried out in the diversion, enlargement, deepening or straightening of water courses at culverts, where necessary, shall include the operations such as clearing, grubbing, removal of vegetation, trimming of slopes, grading of beds, disposal of excavated materials, pumping, timbering etc. necessary for dealing with the flow of water. - The beds and sloping sides of water courses shall, where shown on the drawings, be protected against the action of water by rubble paving to form a flat or curved surface as indicated. The protection shall consist of large smooth faced stones or of blocks of precast concrete. Stones for rubble paving shall be roughly dressed square. No stone shall be less than 225 mm in depth nor less than 0.02 cum in volume and no rounded boulders shall be used. After completion of construction of culverts, temporary diversion of watercourse, if any, shall be closed and water course restored for flow through the culvert as per the direction of the Engineer. - Measurements for Payment The work for water courses at culverts as stated above shall be measured in terms of units specified in the Bill of Quantities for respective items. The temporary diversion of channel to facilitate construction of culverts, its closure and restoration to original water course shall be considered incidental to the work of construction of culverts and no extra payment shall be made for the same. - Rates The Contract unit rates for different items of water courses at culverts shall be payment in full for carrying out all required operations including full compensation for all cost of materials, labour, tools, equipment and other incidentals to complete the work to the Specifications. - ROCKFILL EMBANKMENT - 313.1 Scope The work covers embankment constructed with pieces of rock and shall be in accordance with the lines, grades and cross-sections as shown in drawings or as directed by the Engineer. There shall be a minimum of 500 mm thick earthen cushion over the rockfill. The construction of earth fill/ subgrade does not form part of scope of this work. - Materials The size of rock pieces used in rockfill embankments shall be such that they can be deposited in layers so as to suit the conditions evaluated in the field compaction trials or as directed by the Engineer. The rockfill shall consist of hard, durable and inert material, preferably maximum size not exceeding 300 mm and percent finer than 125 mm not exceeding10 percent. Argillaceous rocks (clay, shales etc.,), unburnt colliery stock and chalk shall not be used in rockfill. The rock fragments and blinding material required for filling the voids shall also satisfy the above requirements. - Spreading and Compaction The material shall be tipped, spread and levelled in layers extending to the full width of embankment by a suitable dozer. Fragments of rock shall then be spread on the top of layer to the required extent and layer compacted by minimum of 5 passes of vibratory roller having static weight 8-10 tonnes or higher capacity to achieve desired density. The compacted thickness of each layer shall not exceed 500 mm. After compaction of each layer, the surface voids shall be filled with broken fragments. Next layer, where required, shall be placed in the same manner, above the earlier compacted layer. The top layer of rockfill, on which normal earth fill will rest shall be thoroughly blinded with suitable granular material to seal its surface. - Measurements for Payment Measurement shall be made by taking cross-sections at intervals in the original position before the work starts and after its completion and computing the volume in cu.m by the method of average end areas. - Rate The Contract unit rate shall be paid in full for carrying out all the above operations including cost of rockfill, broken fragments and blinding material and shall provide full compensation for all items as per clause 305.8. - GROUND IMPROVEMENT FOR WEAK EMBANKMENT FOUNDATION USING GEOSYNTHETICS, GEOSYNTHETIC DRAINS AND STONE COLUMNS - Scope The scope for improving the ground of problematic sub-soil conditions comprises of several alternatives and combination of more than one of the following alternatives. The improvement may be chosen based on the sub-soil conditions: - Using geosynthetic drains [Prefabricated Vertical Drain (PVD)] with surcharge involving design and installation of PVD to achieve 90% consolidation of sub-soil within a prescribed time. - Rammed stone columns. - Stone columns formed by vibro-flotation technique. Where specified in the Contract the scope of the work shall also cover the design of the ground improvement Works by the Contractor. Reference of IRC: 75 “Guidelines for Design of High Embankment” shall be made for different ground improvement techniques and instrumentation required, if any for the same. - Prefabricated Vertical Drain (PVD) with Surcharge The design and construction of this drain shall generally comply with the requirements of IS:15284 (Part 2) and the requirements given below. In the case of conflict between the requirements of IS:15284 and this Specification the requirements of this Specification shall prevail. - Materials - Geosynthetic Drain: Geosynthetic strip or band drain shall be manufactured by an ISO 9001 certified manufacturer. It shall consist of a corrugated or studded or 3-dimensional mesh consisting of an inner core of thick polyester fused at intersection, wrapped in a non-woven geotextile. Band drain shall be of width and thickness as specified in the design and shall be a minimum of 100 mm width and 5 mm thickness. The core shall serve as the drainage medium conveying the core water from the soft subsoil to the drainage layer at the top. The core shall be of three-dimensional mesh, made of polyester or equivalent. The filter should be non-woven needle punched adhesive-bonded fabric. The filter and the core shall be ultrasonically welded together at edges to produce a fully integrated product. The drain shall meet the properties specified in Table 700-3. The drains shall be installed to depths and at spacing as per the design and drawings. The Contractor shall submit to the Engineer the complete scheme for installation of vertical band drains along with the particulars and test results from the manufacturer showing conformance to the specifications. Unless specified otherwise, the design of the ground improvement measures shall be to achieve 90 per cent consolidation in the time prescribed by the Employer. The equipment and the methodology for installation of the drains shall satisfy the specified requirement of prescribed degree of consolidation and the time for achieving the same. - Granular Sand Blanket After installation of the vertical band drains in the sub-soil, a blanket of well-draining granular material/ coarse sand (natural or crushed) conforming to Class I grading given in Table 300- 4 of specified thickness compacted to a density of 75 to 80 percent of maximum dry density obtained by heavy compaction (IS 2720-Part 8) shall be provided. The granular sand blanket shall be exposed to atmosphere at its periphery for dissipation of pore water pressure. If a geotextile is also provided along with sand blanket, the geotextile shall be as per Section 700 of these specifications and design shall be as per IRC-113. - Geotextile Fabric for Separation and Drainage: The requirements of synthetic geotextile shall be as given in Table 700-1. - Construction and Installation Requirements - Shipment and Storage: The Geosynthetic Band Drain shall be dry and wrapped such that it is protected from the exposure to ultraviolet light during shipping and storage. At no time shall the band drain be exposed to ultraviolet light for a period exceeding fourteen days. If stored outdoor, they shall be elevated and protected with a waterproof cover - Drain Installation Requirements: Band Drains in roll shall be installed using an installation rig/stitcher mounted on a base machine (Hydraulic or Mechanical). The end of the drain shall be attached to a hollow rectangular mandrel or shoe, which will be driven into the soft clay by appropriate mechanism, such as lance. On reaching the refusal strata (stiff soil), the mandrel with the drain shall be left behind and the lance withdrawn. The top of the drain above the ground level shall be cut off at design level (150 mm into the drainage blanket). The rig/ stitcher moves on to the next location. - After installation of vertical band drains, a blanket of granular coarse sand as mentioned above shall be spread over the entire area and covered with geotextile layer on top and bottom as directed by the Engineer. - Installation of Geotextile Fabric for Separation and Drainage: - Shipment and Storage: The geotextile shall be kept dry and wrapped such that it is protected from the exposure to ultraviolet light during shipping and storage. At no time shall the paving fabric be exposed to ultraviolet light for a period exceeding fourteen days. Geotextile rolls shall be stored in a manner, which protects them from elements. If stored outdoor, they shall be elevated and protected with a waterproof cover. - Fabric Placement: The geotextile shall be laid smooth without wrinkles or folds on the sand blanket in the direction of construction traffic. Adjacent geotextile rolls shall be overlapped, sewn or jointed. On curves the geotextile may be folded or cut & overlap to conform to the curves. The fold or overlap shall be in the direction of construction and held in place by pins, staples, or piles of fill or rock. Prior to covering, the geotextile shall be inspected by the Engineer to ensure that the geotextile has not been damaged (i.e. holes, tears, rips) during installation. Damaged geotextiles, as identified by the Engineer, shall not be allowed. The surcharge shall be placed such that atleast the minimum specified lift thickness shall be between the geotextile and the equipment tyres or tracks at all times. Turning of vehicles shall not be permitted on the first lift above the geotextile. - Seaming: A sewn seam is to be used for the seaming of the geotextile. The thread used shall consist of high strength polypropylene or polyester. Nylon thread shall not be used. The thread shall also be resistant to ultraviolet radiation. The thread shall be of contrasting color to that of the geotextile itself. For seams which are sewn in the field, the Contractor shall provide at least a 2 metre length sewn seam for sampling by the Engineer before the geo-textile is installed. For seams which are sewn in the factory, the Engineer shall obtain samples of the factory seams at random from any roll of geotextile which is used on the project. For seams that are field sewn, the seams sewn for sampling shall be sewn using the same equipment and procedures as will be used for the production seams. If seams area sewn in both the machine and cross machine direction, samples of seams from both directions shall be provided. The seam assembly description shall be submitted by the Contractor along with the sample of the seam. The description shall include the seam type, stitch type, sewing thread and stitch density. - Addition of Surcharge: Addition of surcharge load by approved embankment material shall be placed over the geotextile layer upto a height as per the design requirement. The addition of surcharge shall be placed with adequate side slope to avoid any slope failure. The addition of surcharge shall be kept in place for a period as per the design to achieve desired degree of consolidation. After ascertaining that the desired degree of consolidation is achieved, the addition of surcharge which is not forming part of permanent work/ embankment shall be removed to the required level as per drawings. Removal of additional surcharge material shall be done without damaging the road embankment. After removal of additional surcharge, the damaged embankment top, if any, shall be made good as instructed by the Engineer. The addition and removal of surcharge shall be incidental to the work except for payment of additional surcharge quantity forming part of permanent embankment. The quantity for payment will be determined based on the settlements readings observed through instrumentation. - Instrumentation and Monitoring the Behaviour of Sub-Soil/ Embankment: Monitoring the behavior of the sub-soil/ embankment construction shall form part of the work. The design shall be based on the gain in the shear strength of the subsoil due to consolidation process. The following critical parameters shall be monitored: - Monitoring the Buildup and Dissipation of Pore Pressure: Casagrande open standpipe type piezometers shall be used for the measurement of changes in pore pressure. The specifications for the Casagrande piezometer shall be as follows. The piezometer shall be 38 mm in dia and 300 mm in length; The air entry value shall be of the order of 0.3 kg/cm2. The standpipe shall be more than 16 mm in diameter; The piezometer shall be installed in 150 mm borehole, at specified depths. Sand cover around the piezometer tip and bentonite seal above shall be provided; Suitable electronic sensor shall be used to record the water level: and Piezometers including dummy piezometers shall be installed at locations specified by the Engineer. - Rate and Magnitude of Vertical Settlements of the Subsoil under the Surcharge Load: Settlements shall be measured by installing platform type settlement gauges, which consist of the following: Wooden base plate 1000 mm square and 50 mm thick; GI pipe of 25 mm diameter fitted to the base plate with a suitable sleeve arrangement and nuts and bolts; Outer loose fitting sleeve, to prevent soil form coming into contact with the inner pipe; The pipe and the sleeve consist of 1.5m long sections, which can be screwed on at the top, so that as the surcharge is built up, the top of the pipe is well clear of the fill; Settlement gauges shall be installed at the ground level, before the starting of the fill construction. These shall be installed locations specified by the Engineer. The readings of settlement gauges also form the basis to estimate the quantity of surcharge forming part of permanent work. The number of settlement gauges shall be decided by the Engineer keeping in view this aspect. - Measurement of Shear Strength: The shear strength parameters of the subsoil [unconfined compressive strength (UCS)] shall be measured at locations specified by the Engineer at the end of each stage of surcharge loading in order to compare the actual details with the design assumptions. For the recovery of undisturbed samples from the subsoil for determining shear strength UCS, before start of construction of surcharge, 100 mm dia casing pipe shall be installed into the ground to 3 m depth, preferably by driving; the top of the casing pipe shall have provision for adding extensions at top by screw coupling; and as the surcharge construction proceeds the casing pipe shall be extended. This procedure ensures avoiding drilling through the surcharge already placed as well as any damage to the installed band drains. Undisturbed samples (UDS) are recovered and shear strength parameters UCS is determined in the site laboratory (sending UDS sample to distant laboratories would result in loss of water content and disturbance of the samples leading to erroneous values of shear strength parameters UCS). Undisturbed samples shall be recovered at every 1.5m depth at the specified locations, so that complete strength profile of subsoil is obtained. - During the placing of the surcharge and compaction, the Contractor shall take utmost care so that the monitoring instruments are not damaged. Compaction by small vibratory rollers shall be done for 1.5m around the monitoring instruments and bigger rollers shall not be used near the monitoring instruments. Similarly, care shall be taken that movement of dumpers does not damage the monitoring instruments. - Frequency of Observations: The readings of the piezometers and the settlement gauges shall be recorded at the following frequency. - Daily reading shall be taken in stretches where filling/ surcharge operations are in progress. Weekly readings shall be taken in stretches, where no filling/ surcharge is being done. - Weekly readings shall be taken after the desired fill/ surcharge height is achieved, till the next stage filling commences. All data shall be recorded in a register and maintained properly. - The Data from the monitoring instruments provides the background for regulating the rate of placing the fill/ surcharge as well as the waiting period between stages. - Precautions against Pilferage: The observation data shall be recorded during construction and for three months thereafter. It is therefore essential that the instruments are not tampered and stolen. Suitable precautions shall be taken in this regard by the Contractor. - Drainage of Ground Water: The water which will come out from the subsoil through vertical drains will be accumulated at temporary ditches to be dug at nearby areas and the accumulated water will be dewatered regularly from the ditches to the outfalls as directed by the Engineer. - Certification from the Manufacturer of Band Drain and Geotextile Fabric for Separation and Drainage: - The Contractor shall provide to the Engineer, a certificate stating the name of the manufacturer, product name, style number, chemical composition of the filament or yarns and other pertinent information to fully describe the material. Each roll shall be labelled or tagged to protect product identification as well as inventory and quality control. - The manufacturer shall be responsible for establishing and maintaining a quality control programme to assure compliance with the requirement of the specification. Documentation describing the quality control programme shall be made available upon request. - The manufacturer’s certificate shall state that the furnished material meets minimum averages roll values (MARV) requirements of the specifications as evaluated under the Manufacturer’s quality control programme. The certificate shall be attested by a person having legal authority to bind the Manufacturer. - Measurements for Payment - The Geosynthetic Band Drains (or geodrain) shall be measured in linear metre of its length. - The granular sand blanket shall be measured in cubic metre. - The geo-synthetic fabric shall be measured in square metre of plan area of final finished work. - Instrumentation and monitoring the behaviour of sub-soil/ embankment shall be measured in number of locations. - The additional surcharge quantity forming part of permanent embankment shall be measured in cum. The overlaps, patches, sewn seams and securing pins shall not to be measured. - Rate Rate shall include cost of design, materials, installation, operations involved in pre-loading/ additional surcharge, dewatering, labour, plant hire, material storage and handling expenses for completing the work including submission of construction drawings and provision of specialist attendance & supervision at site for (i) geodrain; (ii) sand blanket; (iii) geofabric; (iv) instrumentation and monitoring; and (v) permanent embankment part of surcharge as described above. - Rammed Stone Columns using Non-Displacement Method of Construction - The design and construction of rammed stone columns shall comply with the requirements of IRC: 75/IS: 15284 (Part 2), including the requirements given below. In the case of conflict between the requirements of IRC:75/IS:15284 and these Specifications the requirements of these Specifications shall prevail. - Stone columns shall be formed from well-graded crushed stone and gravel compacted to a dense state. The size of the well graded crushed aggregate shall vary from 2 mm to 75 mm conforming to the gradation given below in Table 300-4. Table 300-4: Size of Well-Graded Crushed Aggregate Size of the Crushed Aggregate; % Passing. 75 mm; 90-100. 50 mm; 80-90. 38 mm; 55-75. 20 mm; 10-20. 12 mm; 5-13. 2 mm; 5. The crushed aggregate shall be chemically inert, hard and resistant to breakage. The diameter of the stone columns shall be as shown in the drawings. - Granular Blanket A compacted and well-draining layer of gravel or coarse sand, of specified thickness, compacted in layers to a relative density of 75 to 80 percent shall be provided above the existing ground. This blanket shall be exposed to atmosphere at its periphery for pore water pressure dissipation. - Construction and Installation Requirements The “Rammed Stone Columns” shall be constructed by non-displacement technique namely “Bailer and Casing Method” as given in IS: 15284 (Part 1). After ensuring complete removal of slush deposited during boring operations, a minimum depth of 0.5 m, preferably 0.75 below the granular blanket shall be compacted by other suitable means such as rolling/ tamping to the specified densification criteria. - Field Controls In the above method, the following minimum field controls shall essentially be observed. The set criteria and the consumption of granular fill form the main quality control measures for the columns constructed by the non-displacement technique. The set criteria shall be established as given in IS 15284 (Part 1). For ascertaining the consumption of fill, the diameter of the column as formed during field trials shall be measured in its uppermost part along the four diameters and average of these observations taken as the column diameter. - Field Loading Tests Initial and routine tests shall be carried out as given in IS:15284 (Part 1). - Recording of Data shall be done as given in IS:15284 (Part 1). - Load Test Results The ultimate load capacity of single column shall be determined form load tests. The settlement of a stone column obtained at safe/ working load from load test results on a single column shall not be directly used in forecasting the settlement of the structure unless experience form similar foundations in similar soil conditions on its settlement behaviour is available. The average settlement may be assessed on the basis of sub-soil data and loading details of the structures as a whole using the principles of soil mechanics. - Certification The Contractor shall be responsible for establishing and maintaining a quality control programme to assure compliance with the requirements of the specifications. - Measurement for Payment - The rammed stone column of the specified diameter shall be measured in linear metre of its compacted length. - The sand blanket shall be measured in cum. - The initial and routine load tests, unless otherwise specified in the contract, shall be measured in numbers and paid. - Rate The rate shall include the cost of providing all materials, tools, equipment, labour, supervision and incidentals necessary to complete the work as per these specifications. - Stone Columns using Vibro-replacement (Vibroflot) Method of Construction - Scope The scope of the work shall consist of: - construction of stone columns, complete in-place including layout; - supplying crushed stone, equipment, electrical power, water and any other necessary items for stone column and its installation; - Control and disposal of surface water resulting from stone column construction operations; - construction and removal of silt settling ponds or similar facilities as required, and the regrading of the site as required; - Stockpiling and disposal of silt from the site if necessary; and - load testing of stone columns as specified - The design and construction of stone columns shall comply with IS:15284 (Part I) subject to certain modifications incorporated in these Specifications or any other modification suggested by the Engineer. The construction of sand (or stone) working platform and necessary access to site shall not form part of the scope of this work. Stone Column with maximum compacted density shall extend to the full depth of the compressible stratum and reach the Dense Sand Layer/Stiff Clay Layer. Reference shall be made of IRC: 75 for further details. - The Contractor shall (i) meet all applicable laws and regulations concerning surface runoff, siltation, pollution and general disposal of the effluent from the construction of the stone columns and general site work, (ii) construct and relocate temporary ditches, swales, banks, dams, and similar facilities as necessary to control the flow of surface water during the work, remove them when no longer required, and regrade the affected areas for acceptable drainage as specified for site grading, (iii) construct silt settling ponds as required in locations indicated or approved, ensure that earth banks and water control devices are safely designed and prevent inadvertent discharge into watercourses off the site, stockpile and dispose of all silt as approved by the Engineer, (iv) remove settling ponds and other structures when no longer required and regrade the areas for acceptable drainage as specified for site grading. - Materials - Stone Aggregate for Compacted Column: The crushed stone and gravel for column backfill shall be clean, hard, angular, chemically inert, resistant to breakage and free from organic, trash, or other deleterious materials. It shall be well-graded stones of 75 mm down to 2 mm size. The uniformity co-efficient shall be greater than 3. The Aggregate Impact Value shall not be more than 30 percent. - Drainage Blanket: Sand/crushed stone, which is hard, inert, resistant to chemical change and free from organic, trash, or other deleterious materials shall only be used in drainage blanket. The blanket shall be well graded and free draining granular material of thickness 500 mm or more, compacted in layers to a relative density of 75 to 80 percent. This blanket shall be exposed to atmosphere at its periphery for pore water pressure dissipation. - Construction and Installation The stone columns shall be installed by Vibroflot method given in IS 15284 (Part 1). Stones shall be fed by mechanical means i.e. use of loader/ hopper/ chute etc. The slush, muck and other loose materials at work site shall be removed/ disposed off suitably by the Contractor as instructed by the Engineer. The Contractor shall take adequate measures to ensure stability of bore holes made for installation of stone column. - A detailed installation procedure/method statement shall be submitted by the Contractor including: - Type and number of Vibroflots and general method of operation including construction schedule. - Mechanical arrangement for placing stones (s) around the probe point - Quality control, Quality Assurance Procedure covering details on automatic recording devices to monitor and record stone consumption - Type of equipment to be deployed - Manpower to be engaged - The proposed sequence and timing for constructing stone columns along with a bar chart for the entire ground improvement work. - Stone column installation procedure shall be as approved by the Engineer. The construction technique and probe shall be capable of producing and/or complying with the following: - The holes shall be close to circular. - The probe and follower tubes shall be of sufficient length to reach the elevations shown on the plans. The probe, used in combination with the flow rate and available pressure to the tip jet, shall be capable of penetrating to the required tip elevation. Pre-boring of stiff lenses, layers or strata is permitted. - The probe shall have visible external markings at suitable increments to enable measurement of penetration and re-penetration depths - Sufficient quantity of wash water shall be provided to the tip of the probe to widen the probe hole to a diameter to allow adequate space for stone backfill placement around the probe. The flow of water from the bottom jet shall be maintained at all times during backfilling to prevent caving or collapse of the hole and to form a clean stone column. The flow rate will generally be greater as the hole is jetted in, and decrease as the stone column comes up - After forming the hole, the vibrator shall be lifted up a minimum 3 m, dropped at least twice to flush the hole out. The probe shall not, however, be completely removed from the hole. - The column shall be formed by adding stone in lifts having each lift height between 600 cm and 1000 cm. The stone aggregate in each lift shall be compacted by re-penetrating it at least twice with the horizontally vibrating probe so as to densify and force the stone radially into the surrounding in-situ soil. The stone in each increment shall be re-penetrated a sufficient number of times to develop a minimum ammeter reading on the motor of at least 40 amps more than the free-standing (unloaded) ampere draw on the motor, but no less than 80 amps total - Stone columns shall be installed so that each completed column will be continuous throughout its length - Data captured shall be continuously displayed on a LCD unit and graphical output (plots of depth versus time and power consumption) generated by automated computerized recording device throughout the process of stone column installation for each point shall be submitted to the Engineer. The equipment to be used shall be instrumented with sensors and the data processed by a micro - processing unit to enable continuous monitoring and data capture of the following during construction of each stone column: - depth of vibrator and vibrator movements (depth of penetration) - power consumption (compaction effort) - If erosion of upper granular working platform material occurs, the depressions shall be backfilled with sand/ granular material which meets the specification for the working platform. Such backfilling shall be at the Contractor’s expense. The working surface shall be cleaned at the completion of the stone column construction of all unsuitable materials washed up from the stone column holes. Such unsuitable materials include clay or silt lumps, wood fragments or other organic matter. If, in the opinion of the Engineer, these materials create “soft spots” or zones of compressibility or weakness in connection with the placement of overlying embankment materials, such unsuitable materials shall be disposed of in a manner approved by the Engineer. - In the event of obstructions preventing the penetration of the Vibro-float, the Contractor shall stop work, move to another compaction point and immediately notify the Engineer. The Engineer may at his option authorize one or several of the following: (i) position the compaction point a short distance away from the original position, (ii) additional compaction points to bridge the obstruction, (iii) remove the obstruction, replace removed soils, and again jet the column hole in the indicated location, (iv) perform other removal or relocation operations or (v) any other method. - Field Controls In the above method, the following minimum field controls shall be observed. - Vibro-float penetration depth including the depth of embedment in firm strata. - Monitoring of volume of backfill added to obtain an indication of the densities achieved, and - Monitoring of ammeter or hydraulic pressure gauge readings to verify that the maximum possible density has been achieved in case of Vibrofloted columns. - Recording of Data shall be done as given in IS 15284 (Part 1). - Field Loading Tests - The Initial load tests shall be performed at a trial test site approved by the Engineer to evaluate the load-settlement behaviour of the soil-stone column system. The tests shall be conducted on a single and also on a group of minimum three columns in accordance with IS: 15284 (Part-1). The number of initial tests shall be as follows: Single column tests – 1 test per 500 or part thereof stone columns. Three column group tests – 1 test per 1000 or part thereof stone columns. - The Routine load tests shall be carried out on a single job column in accordance with IS: 15284 (Part-1). The job columns shall be loaded for a test load of 1.1 times the design load intensity with kentledge minimum 1.3 times the design load pattern. The number of routine tests shall be as follows: Single column tests – 1 test per 500 or part thereof stone columns. - The test load shall be applied at increments of one-tenth to one-fifth of the design load upto a maximum of 1.5 times the design load. Each load stage shall be maintained till the settlement rate is less than 0.1 mm/30 min. - The test load shall be maintained for a minimum period of 24 hours. The ultimate load on the stone column shall be determined by double tangent diagram. The test load shall be removed in five to six stages. Each unloading stage shall be maintained till the rebound attains a rate of 2.0 mm/30 min. - afe and efficient working of the loading arrangements is entirely the Contractor’s responsibility and any impediment resulting in the failure of the test arrangement may debar the Contractor from payment for the test. Alternatively, it may make the Contractor liable to repeat the test on separate column/columns without any extra cost. - The construction of stone columns shall be carried out using the same procedure as adopted for the test column to the satisfaction of the Engineer. The stone columns under the test shall be a part of a larger stone column group. The interpretation of the results shall be free from ambiguity and shall be subject to the Engineer’s approval. No Works shall proceed unless the Contractor shall satisfy the Engineer beyond reasonable doubt that the performance of the stabilized soil material will be compliant with the Specification. - Tolerances - Setting Out Setting out shall be carried out from reference lines and points shown in the drawings. Immediately before installation of the stone columns, the stone column positions shall be marked with suitable identifiable markers. - Position No vibration center or stone column shall be more than 150 mm off its correct center location in any direction at the working platform level as shown on the approved plans. - Verticality Stone Columns shall be constructed as vertical as possible. The axis of the stone column shall not be inclined from the vertical by more than 1h: 20v as indicated by the tilt of vibrator and follower tubes. - Personnel The Contractor shall employ suitable Personnel having experience in the construction of stone columns. - Quality Control The Contractor shall establish and maintain a quality control programme to assure compliance with the requirements of the specifications. - Measurements for payment: - The stone column by Vibro-float method shall be measured in linear metre of its compacted length. - The sand blanket shall be measured in cum. - The initial and routine load tests, unless otherwise specified in the Contract, shall be measured in numbers and paid. - Rate The rate shall include the cost of providing all materials, tools, equipment, labour, supervision and incidentals necessary to complete the work as per these Specifications. - IN-SITU MECHANICAL AND CHEMICAL STABILISATION OF SOIL - Scope This work shall consist of laying and compacting in-situ soil, improved mechanically by mixing with granular materials (sand, gravel or crushed stone etc.,) or chemically by treating soil with stabilizer (Cement/Lime/Fly-Ash/Pond ash/bottom ash/Additives/or any combination) in accordance with the requirements of these specifications and in conformity with the lines, grades and cross-sections shown on the drawings or as directed by the Engineer. - Materials - Soil In-situ subgrade materials subject to mechanical or chemical stabilization shall be generally soils classified as SM, ML, CL, MH, CH in the General Classification of Soils described in IS 1498 with a CBR less than 5% or a moisture content close to saturation or too high moisture content to meet the compaction requirements. Clayey soils including heavy clays, moorum and other soils met within alluvial plains can be effectively treated with lime, fly-ash, cement and by some chemical additives. For effective stabilization, a soil shall have a fraction passing 425-micron sieve not less than 15 percent and Plasticity Index (PI) shall be at least 10 percent. For effective stabilization, the percentage retained on 425-micron sieve shall be well graded with uniformity coefficient not less than 5. Organic matter in the soil selected for soil stabilization shall not be more than 2 percent and sulphate content shall not exceed 0.2 percent. The pH value shall be more/less than11 for pozzolanic reaction to take place between clay minerals and lime for the formation of cementitious compounds. Soils shall have organic matter and soluble carbonate/sulphate contents less than 2.0 percent and 0.2 percent respectively. Materials containing high Kaolinite as the basic clay mineral usually have a fairly low PI with a high liquid limit and in such cases, lime shall be considered for stabilization. In case of highly plastic soils, two stage stabilization shall be adopted. In this case soil is first treated with a small quantity of lime. Later on, the soil may be treated with remaining quantity of lime or with cement to achieve the specified strength. - Granular materials for mechanical stabilization Additive material shall be gravel, crushed stone, sand, discarded material from primary crushing, or screened stone (SS) from debris or waste materials like fly-ash, slags, construction and demolition waste etc., or any other suitable material as approved by Engineer. - Material Requirement for Mechanical Stabilization The quantity of stabilizer to be added shall be between 15% and 25% by weight of the in-situ material and shall be determined by the Engineer following laboratory trials, and site trials to be carried out by the Contractor in accordance with Section 305. During the site trials, the quality control testing requirements shall be in accordance with Section 900. The mechanically stabilized materials after mixing and compacting shall conform to the following; - Maximum size of particles 60 mm - Uniformity Coefficient min 5 - CBR at specified density (heavy compaction) measured after 4 days soaking - as specified in contract - Material Requirement for Chemical Stabilization The materials generally used for chemical stabilization are lime, cement, fly ash, additives or a combination of the above. Quick lime shall be used on in-situ material which have a CBR less than 2% and moisture content is very close to saturation. Hydrated lime shall be used which has a CBR between 2% to 5%. Lime for lime soil stabilization shall have purity of not less than 50% by weight of Quick lime (CaO) when tested in accordance with IS: 1514. Lime shall be properly stored to avoid prolonged exposure to atmosphere and consequent carbonation, which would reduce its binding properties. For lime, cement and fly ash stabilization relevant Clause of Section 403 for soil improvement along with IRC: SP: 89 shall be referred. - Quantity of Stabilizer (Cement/Lime/Fly-Ash/Pond-ash/Bottom ash/Additives/or any Combination of these) in Stabilized Mix Quantity of stabilizer shall be added as percentage by weight of the dry soil shall be as specified in the Contract and based on laboratory tests. The mix design shall be done to arrive at the appropriate quantity of additive to be added, having due regard to the type of soil, the moisture-density relationship, CBR/UCS, percentage swell etc. The treated materials after mixing and compacting shall conform to the following requirements. - Maximum Particle Size: 20 mm - CBR at 97% for subgrade MDD (Modified) measured after 7 days curing at ambient temperature and 4 days soaking: 15% - Water The water to be used for stabilization shall be clean and free from injurious substances. Potable water shall be used. - Mixing and Mixing Equipment Stabilized soil sub-grade improved either mechanically or chemically shall be constructed with mechanical means as per contract or as approved by the Engineer only by mix-in-place/in-situ method of constructions. However, locations where due to site constraints, it is not possible to carry out mixing with in-situ methods of stabilization, plant mixed materials can also be laid and compacted subject to the approval of Engineer. Manual mixing or mixing with dozer shall not be allowed. The equipment shall be only acceptable, if during the site trials carried out it produces the material to the specified requirements. It must be ensured that the stabilizer is properly blended to produce a homogenous mix. The equipment for scarifying the in-situ material and mixing it with the stabilizer, shall either be large size scarifies/milling machines capable of scarifying the materials and mixing it with the stabilizer to the full depth of the loose layer necessary to give the specified thickness or self- propelled wheeled stabilizer equipment capable of pulverizing and mixing the soil and additive in a single pass with simultaneous addition of water to ensure desired moisture content and graders of suitable size and capacity. Some of the equipment used for soil stabilization are given in IRC: SP-89, Part II. - Preparation of the Layer, Compaction and Curing Before the stabilizer is applied, the material to be treated shall be scarified. If required or instructed by the Engineer, oversize above 50 mm material shall be removed or broken down so that the maximum size of the particles is not more than specified. After the layer to be treated has been prepared, the stabilizer shall be uniformly spread over the width to be worked at the specified rate. Concentration of water at any point or a flow of water over the surface shall be avoided. Then it shall be shaped true to line, grade and cross Section and, if required, lightly compacted. The loose thickness shall be such as to give specified thickness after full compaction has been carried out. Any part of the mixture which becomes too wet for compaction shall be allowed to dry out until its moisture content is satisfactory for compaction. Throughout the process of mixing the stabilizer and watering, a unifo rm thickness of the mixture shall be maintained and, if necessary, the mixture shall be graded to maintain the correct un-compacted thickness and shape. Any part of the mixture that becomes segregated shall be removed and replaced. The moisture content of the layer before addition of the stabilizer shall be adjusted to within the range of 80% to 90% of the OMC. After the layer to be treated has been prepared to the satisfaction of the Engineer, the stabilizer shall be uniformly spread at specified rate over the width to be worked at a time. If a spreader is used to spread the stabilizer ahead of the mixer, it shall be fitted with a device to ensure a uniform and controllable rate of spread both transversely and longitudinally. Only sufficient stabilizer for immediate use shall be spread ahead of the mixing operation. If, in the opinion of the Engineer, any part becomes defective, the Contractor shall replace the material of that part as his own cost and shall rework to meet the requirements. Only equipment actually used in the spreading or mixing operation shall be allowed to pass over the stabilizer, when so spread before it had been mixed into the material to be treated. Immediately after the stabilizer has been spread, it shall be thoroughly and intimately mixed into the material for the full depth of the layer. Mixing shall continue until the resulting mixture forms a fine and homogeneous mix. The mixing machine shall be set so that it cuts at least 100 mm into the edge of any adjoining lane processed previously so as to ensure that all the material forming the layer has been properly processed. Care shall be taken during mixing and subsequent watering operations that the underlying layer is not disturbed and that no material from the underlying layer is mixed with that being processed. If watering is necessary to bring the mixture to the required moisture content, then this shall be done after spreading and mixing in the stabilizer. Water shall be added in a uniform and controllable manner and, where necessary, in successive increments. Each increment shall be mixed in as a separate mixing operation. Throughout the process of mixing in the stabilizer and water, a uniform thickness of the mixture shall be maintained and, if necessary, the mixture shall be graded to maintain the correct un-compacted thickness and shape. Any part of the mixture that becomes segregated shall be replaced by new one. The compaction shall commence immediately after mixing. The subgrade shall be constructed in the layer of specified compacted depth as determined by field trials. The minimum density for mechanically/chemically stabilized materials shall be as per specified density and moisture content. The surface finish after compaction of any treated layer shall be free from ridges, laminations, loose and segregated material and other surface irregularities and shall be to the line and the level within the tolerances as specified in Section 900. If the surface fails to meet the requirements of this Specification, the Contractor shall take the action as the Engineer may instruct, or agree. The forming of construction joints and the protection of previously treated or other work shall be carried out so as to produce a uniformly compacted and homogeneous layer free from ridges or other irregularities. Full working width, without longitudinal joints, will generally be required. Half working width may be instructed by the Engineer to pass traffic. When forming longitudinal joints at least 100 mm of the first laid half-width layer shall be retreated and mixed in with the layer of second half-width. When forming transverse joints, at least 1.0 m length of the previously laid work shall be incorporated into the new treated layer and the Engineer may instruct that the percentage of stabilizer be increased at these places. Before the commencement of the actual work, a trial section of 500m long on the entire carriage way shall be constructed to demonstrate the method statement for carrying out the work. Curing: Treated layers shall be kept continuously damp by lightly spraying with water or adhering to one of the curing systems specified below. Treated layers shall be completely covering the layer with clear or light-colored approved polythene sheeting of minimum thickness 0.1 mm. The sheeting shall be laid to cover the whole of the surface of the layer. At joints the sheeting shall be lapped by at least 500 mm and any damaged sheeting shall be replaced at the Contractor’s expense. The sheeting shall be securely held in contact with the layer by an approved method within 8 hours of completion. The other method of curing shall be completely covering the treated material with a layer of damp uncompact gravel or soil material of minimum thickness 100 mm. The material which may form part of the next layer, shall be kept continuously damp. Plant used for dumping and spreading material, and spraying water shall be approved by the Engineer and shall have individual axle loads not exceeding 6 tons. Immediately prior to application of a curing system the surface of the treated layer shall be made thoroughly damp by lightly spraying water. The curing system shall be kept in place and intact for a minimum of 7 days after completion of compaction. Shall areas may be temporarily removed for the purposes of carrying out control testing but only for the minimum amount of time required for the testing. - Surface Finish and Quality Control of Work The surface finish of construction shall conform to the requirements of Clause 902. Control on the quality of materials and Works shall be exercised by the Engineer in accordance with Section 900. - Strength When subgrade soil is improved mechanically or when cement, lime, fly ash or other additives, etc., are used for improving the subgrade, the stabilized mix shall be tested for its CBR value. To determine the CBR value, the duly mixed in-situ material during construction shall be collected in adequate quantity and shall be moulded and compacted into the CBR mould at the specified density. The chemically stabilized soil shall be tested after 7days curing and 4 days soaking. If the in-situ value being lower, the pavement design shall be reviewed based on the actual CBR values. The extra pavement thickness needed on account of lower CBR value shall be constructed by the Contractor at his own cost. The in-situ CBR values can also be determined by DCP test for mechanically stabilized soil. - Arrangements for Traffic During the period of construction, arrangements for traffic shall be provided and maintained in accordance with Clause 112. - Measurements for Payment Stabilized soil sub-graded/embankment shall be measured as finished work in position in cubic meters. - Rate The Contract unit rate for stabilized soil sub-grad shall be payment in full for carrying out the required operations including full compensation for all components. - SHOULDERS, ISLANDS AND MEDIANS - Scope The work shall consist of constructing unpaved shoulder on either side of the pavement, median in the road dividing the carriageway into separate lanes, and islands for channelizing the traffic at junctions in accordance with the requirements of these Specifications and in conformity with the lines, grades and cross- sections shown on the drawings or as directed by the Engineer. - Materials - Shoulder: Top 150 mm of unpaved shoulder shall be of granular material conforming to clause 401 to be covered with prime coat comprising of bituminous emulsion SS 1 grade shall be sprayed @ 700- 800 g / sq m to prevent any erosion. Below the granular shoulder the material shall be selected earth as per clause 305 of these specifications. - Median The material for median shall be selected earth as per clause 305 of these specifications and covered with grass turf/shrubs plants. The protection of granular material shoulder using geotextiles and other means and ensuring continuity of GSB layer for depressed median shall be taken care. - Traffic islands The traffic islands shall be raised and kerbed at the perimeter and the enclosed area filled with earth and suitably covered with grass turf/shrubs plants as per Clause 307 and/or paved as per Clause 410.3.4 or 410.3.5 of these specifications. The fill material shall be selected earth conforming to the requirements of Clause 305. - Size of Shoulders/ Medians/Islands Shoulder (unpaved /paved)/median/traffic island dimensions shall be as shown on the drawings or as directed by the Engineer. - Construction Operations - Shoulders The sequence of operations shall be such that the construction of un paved shoulder is done in layers each matching the thickness of adjoining pavement layer. Only after a layer of pavement and corresponding layers in shoulder portion have been laid and compacted, the construction of next layer of pavement and shoulder shall be taken up. In case the width of the part of shoulder is 1 m or less, compaction as specified may be achieved using soil compactor/plate compacter or baby roller/ mini tandem vibratory compactor matching the shoulder width. Where the materials in adjacent layers are different, these shall be laid together and the pavement layer shall be compacted first. The corresponding layer in paved shoulder portion shall be compacted thereafter. Which shall be followed by compaction of each shoulder layers. The adjacent layers having same material shall be laid and compacted together. In all cases where paved shoulders have to be provided alongside of existing carriageway, the existing shoulders shall be excavated in full width and to the required depth as per Clause 301.3.7. Under no circumstances, box cutting shall be done for construction of shoulders. Compaction requirement of unpaved shoulder shall be as per Table 300-3. In the case of bituminous courses and concrete pavement, work on shoulder shall start only after the pavement course has been laid and compacted. During all stages of shoulder construction, the required crossfall shall be maintained to drain off surface water. Regardless of the method of laying, all shoulder construction material shall be placed directly on the shoulder. Any spilled material dragged on to the pavement surface shall be immediately removed, without damage to the pavement, and the area so affected thoroughly cleaned. - Median and Islands Median and islands shall be constructed in a manner similar to shoulder up to the road level. Thereafter, the median and islands, if raised, shall be raised at least 300 mm by using kerb stones of approved material and dimensions and suitably finished and painted as directed by the Engineer. Granular sub-base from pavement shall extend to the end of shoulder, island and median for effective drainage. If not raised, the median and islands shall be differentiated from the shoulder/pavement as the case may be, as directed by the Engineer. The confined area of the median and islands shall be filled with local earth or granular material or any other approved material and compacted by plate compactor/power rammer. The confined area after filling with earth shall be turfed with grass or planted with shrubs, or finished with tiles/slabs as provided in the drawings. - Brick/Stone Block Edging: The brick/stone blocks shall be laid on edge, with the length parallel to the transverse direction of the road. These shall be laid on a layer of minimum 100 mm thick compacted Granular sub base and a bed of 30+ 5 mm sand over GSB, set carefully rolled into position by a light roller and made flush with the finished level of the pavement. - Surface Finish and Quality Control of Works The surface finish of construction shall conform to the requirements of Clause 902. Control on the quality of materials and Works shall be exercised by the Engineer in accordance with Section 900. - Measurements for Payment Shoulder (unpaved/paved) island and median construction shall be measured as finished work in position as below: - Excavation in cu.m. - Earthwork/granular fill in cu.m. - Sub-base in cu.m - Concrete kerb in running metre; length of kerb for median shall be measured for each side separately. - Stone Kerb in running meters - Turfing, shrubs and tile/slab finish in sq.m. vii) Brick/stone block edging in running metre, the length for brick/ stone block edging for median edging shall be measured for each side separately. - Rate The Contract unit rate for shoulder, island and median construction shall be payment in full for carrying out the required operations including full compensation for all components listed in Clause 316.7 as applicable. The rate for brick/stone/paver block edging shall include the cost of sand cushion. - CEMENT CONCRETE KERB AND KERB WITH CHANNEL - Scope This work shall consist of constructing cement concrete kerbs and kerbs with channel in the central median and/or along the footpaths or separators in conformity with the lines, levels and dimensions as specified in the drawings or as directed by the Engineer. - Materials Kerbs and kerb with channel shall be of Grade M-20 plain concrete in accordance with Section 1700 of these Specifications. - Type of Construction These shall be cast-in-situ construction with suitable kerb casting machine except at locations where continuous casting with equipment is not practicable. In those locations precast concrete blocks shall be used. - Equipment A continuous kerb casting equipment of adequate capacity and controls, capable of laying the kerbs in required cross-sections and producing a well-compacted mass of concrete free of voids and honeycombs, shall be used. - Construction Operations - Kerb shall be laid on firm foundation of minimum 150 mm thickness of cement concrete of M 15 grade cast in-situ or on extended width of pavement. The foundation shall have a projection of 50 mm beyond the kerb stone. Before laying the foundation of lean concrete, the base shall be levelled and slightly watered to make it damp. - In the median portions in the straight reaches, the kerb shall be cast in continuous lengths. In the portions where footpath is provided and/or the slope of the carriageway is towards median (as in case of superelevated portion), there shall be sufficient gap/recess left in the kerb to facilitate drainage openings. - After laying the kerbs and just prior to hardening of the concrete, saw cut grooves shall be provided at 5 m intervals up to finished road level or as specified by the Engineer. - Kerbs on the drainage ends such as along the footpath or the median in superelevated sections, shall be cast with monolithic concrete channels as indicated in drawings. The slope of the channel towards drainage pipes shall be ensured for efficient drainage of the road surface. - Vertical and horizontal tolerances with respect to true line and level shall be ±6 mm. - Measurements for Payment Cement concrete kerb/kerb with channel including foundation shall be measured in linear metre for the complete item of work. - Rate The Contract unit rates for cement concrete kerb/kerb with channel including foundation for kerb shall be payment in full compensation for furnishing all materials, labour, tools, equipment for construction and other incidental cost necessary to complete the work. - FOOTPATHS AND SEPARATORS - Scope The work shall consist of constructing footpaths and/or separators at locations as specified in the drawings or as directed by the Engineer. The lines, levels and dimensions shall be as per the drawings. The scope of the work shall include provision of all drainage arrangements as shown in the drawings or as directed by the Engineer. - Materials The footpaths and separators shall be constructed with any of the following types: - Cast-in-situ cement concrete of Grade M-20 as per Section 1700 of the Specifications. The minimum size of the panels shall be as specified in the drawings. - Precast cement concrete blocks and interlocking blocks/tiles of grade not less than M-30 as per Section 1700 of the Specifications shall be used. The thickness and size of the cement concrete blocks shall be as specified in the drawings or as per IRC:SP:63 for interconnected precast concrete block pavements. - Natural stone slab cut and dressed from stone of good and sound quality, uniform in texture, free from defects and at least equal to a sample submitted by the Contractor and approved by the Engineer shall be made use of. The thickness and size of the natural stone slab shall be as specified in the drawings. - Construction Operations - Drainage pipes below the footpath originating from the kerbs shall be first laid in the required slope and connected to the drains/sumps/storm water drain/drainage chutes as per provisions of the drawings, or as specified. - Portion on back side of kerbs shall be filled and compacted with granular sub-base material as per Clause 401 of the Specifications in specified thickness. - The base for cast-in-situ cement concrete panels/ tiles/ natural stone slab shall be prepared and finished to the required lines, levels and dimensions as indicated in the drawings. Over the prepared base, precast concrete interlocking blocks/tiles/natural stone slabs and/or cast-in- situ slab shall be set/laid as described in Clauses 410.3.4 and 410.3.5. - Tiles/Natural Stone Slabs The blocks/ tiles/slabs shall be set on a layer of average 12 mm thick cement-sand mortar (1:3) laid on prepared granular base in such a way that there is no rocking. The gaps between the blocks/tiles/ slabs shall not be more than 12 mm and shall be filled with cement-sand mortar (1:3). - Cast-in-situ Cement Concrete The panels of specified size shall be cast on the prepared granular base in panels of specified size in a staggered manner. Construction joints shall be provided as per Section 1700 of the Specifications. - Precast Concrete Blocks and Interlocking Concrete Block Pavements The precast concrete blocks and interlocking concrete block pavement shall be constructed as specified in the drawing or in the absence of design details, the work shall be done on the basis of IRC: SP:63/IS:15658. The block shall be laid on a bedding of sand placed over granular base course layer of 200 mm thickness or as specified. The grading of the bedding sand layer shall be as in Table 300-6. The pre cast concrete blocks shall be of M-30 grade concrete and shall be of 80 mm thickness. Table 300-6- Grading of Bedding Sand IS Sieve Size; Per cent Passing. 9.52 mm; 100. 4.75 mm; 95–100. 2.36 mm; 80–100. 1.18 mm; 50–95. 600 micron; 25–60. 300 micron; 10–30. 150 micron; 0–15. 75 micron; 0–10. The average thickness of the bedding sand shall be 30±5 mm. The joints shall be filled with sand passing a 2.35 mm size with the grading as shown in Table 300-7. Table 300-7- Grading of Filling Sand IS Sieve Size; Per cent Passing. 2.36 mm; 100. 1.18 mm; 90–100. 600 micron; 60–90. 300 micron; 30–60. 150 micron; 15–30. 75 micron; 0–10. The bedding sand shall be slightly moist, the moisture content being about 4 per cent. The bedding sand shall be compacted by vibratory plate compactor. The blocks shall be laid to the levels indicated on the drawings and to the pattern directed by the Engineer. The surface tolerance shall be ±10 mm with respect to the design level. The blocks shall be embedded using a hammer. - Measurements for Payment Footpaths and separators shall be measured in Sqm between inside of kerbs. The edge restraint block and kerb shall be measured separately in linear meter. The items pertaining to drainage shall be measured separately. - Rate Contract unit rates shall be inclusive of full compensation for all labour, materials, tools, equipment for footpaths including the base. Cost of providing pipes and arrangement for their discharge into appropriate drainage channels shall be incidental to the construction of footpaths. --- |  |